# Foothill DeAnza Community College District

# Follow-up Report for June 2- 4, 2009

# Funds Management, Packaging and Disbursement, BOGW

| Account Information |
| --- |
| Project name: | Financial Aid Implementation |
| Prepared by: | Carol.linsley@sungardhe.com |
|  | Senior Functional Financial Aid Consultant |
|  | 303-717-5964 |

| Distribution |
| --- |
| Foothill-DeAnza CCD | Kathy Kyne | Project Manager |
| SunGard Higher Education | Rob Bailey | Project Manager |
| SunGard Higher Education | Linda Wooden | Functional Project Manager |
| Foothill-DeAnza CCD | Cindy Castillo | Financial Aid Director/ FA Team Co-Lead |
| Foothill-DeAnza CCD | Kevin Harral | Financial Aid Director/ FA Team Co-Lead |

Objectives

The purpose of the training session is to provide training, configuration assistance and clarification of the following topics:

- Review of topics from previous visits

- Funds Management (including Disbursement configuration)

- Packaging (including Pell Grants, other funds, outside resources, 3rd party contracts/exemptions)

- Disbursement: Discussion and Processing

- BOGW Waiver

Progress Report

Accomplishments

The Team continued to work hard this week to gain an understanding and practice in Banner funds management and packaging.  They continued to build the processes in the Process Narrative.   Different Team members and outside offices attended each of the sessions according to the topic.

.

Constraints

The TRAIN Database is still in Banner 7 but the TEST database is in Banner 8.  Since there a number of improvements in the Banner 8 database and CALB is needed for training we had to work back and forth between the databases to be sure that all the item are covered.  Carol will request that the TRAIN database be brought up to the same level as TEST.

Funds Management

The Funds Management module of Banner defines and monitors funds, fund types, and funds associated eligibility rules for the purposes of awarding and disbursing financial aid.   The Team practiced setting up funds on both RFRBASE and RFRMGMT in both TRAIN and TEST. Representatives of the Finance Team and the Cashier’s Office attended.

For funds management we reviewed the following forms and processes:

| Setup Forms |
| --- |
| RTVFSRC | Fund Source Code Validation Form |
| RTVFTYP | Fund Type Validation Form |
| RFRBASE | Fund Base Data Form |
| RTVFCAT | Fund Category Validation Form |
| TSADETC | AR Detail Code Control Form |
| RTVAWST | Award Status Validation Form |
| RTVMESG | Message Code Validation Form |
| RFRMGMT | Fund Management Form |
| RORRULE | Financial Aid Selection Rules Form – F Type |
| RFRDEFA | Default Award and Disbursement Schedule Rules Form |
| RFRASCH | Fund Award and Disbursement Schedule Rules Form |
| End User Forms |
| ROAMGMT | Funds Management |
| RFIFFID | Federal Fund ID Inquiry Form |
| RPIFEDR | Federal Rules Inquiry Form |
| Reports & Processes |
| RFRABAL | Account Balance Report |
| RFRFUND | Fund Description Report |
| RFRBUDG | Fund Budget Report |

Fund Set up

Foothill and DeAnza will have a separate set of funds.  The naming convention for the State and Federal funds will use D or F followed by the fund name for example DPELL.  The naming convention for scholarships uses SDXXXX  (and SF) where XXXX are the numbers now used in PLUS for the fund. The Team will finalize their funds and enter them in TEST on RFRBASE and RFRMGMT.

Fund Awarding Rules

FHDA will need to consider what awarding rules and disbursing rules they will write on RORRULE for their funds.

- Work Study and Students loads including PLUS are awarded to all students and will not require a fund awarding rule.

- SEOG is awarded differently at the two colleges.  Each college may use a customized version of  the following fund awarding rule which will ensure only those applicants who have a zero EFC and are awarded the Pell Grant will receive the fund:

RCRAPP2_PELL_PGI < 'X' AND

RCRAPP3_OFFL_UNOFFL_IND = '1' AND

(RPRAWRD_FUND_CODE = ‘PELL’ AND

RPRAWRD_ACCEPT_AMT > '0')

AND RCRAPP3_GRAD_OR_PROF = '2'

AND RCRAPP1_DEGREE_BY_JULY = '2')

OR

(ROBUSDF_VALUE_20 IS NOT NULL))

AND RCRAPP1_CURR_REC_IND = ‘Y”

The X in the first line can be replaced by the correct FC for each college.  This version of the rule allows the college to add a User Defined field to RORUSER in order to allow an exception to the rule to help them fully manage the fund.   This approach can be used with any fund rule.

Detail Codes

Key to the next step is the set up of the detail codes.  We discussed detail code set up and reviewed the various controls available on TSADETC which will be set up by AR.

Packaging

The Packaging module in Banner permits the user to define packaging groups, the funds that are to be given to each group and the order in which they are to be given, and the packaging philosophy to be used (gap, equity, or self-help). This module provides the following features:

• Packaging Groups - defines an unlimited number of groups.

• Grouping of Students - places students with similar characteristics into the same groups.

- Packaging philosophies - defined by packaging group

• Mass Entry - allows entry of multiple awards for multiple students on a single screen.

• Letter Generation - provides the ability to print letters to students informing them of their awards.

We reviewed and discussed the following forms and processes.

| Rule & Validation Forms |
| --- |
| ROAINST | Institutional Financial Aid Options |
| RTVPGRP | Packaging Group Validation Form |
| RORRULE | Financial Aid Selection Rules (Type A, F, P) |
| RPIFEDR | Federal Rules Inquiry Form (delivered) |
| RTVAWST | Award Status Validation Form |
| RPRAUDT | Audit Grade Mode |
| RPROPTS | Packaging Options Form |
| RFRMGMT | Funds Management Form |
| RPRGFND | Packaging Group Fund Rules Form |
| RPRDEFR | Default Packaging Rules Form |
| RPRPCKR | Packaging Rules Form |
| RPRCLSS | Class Code Translation |
| RPRFSRC | Packaging Group Fund Source Maximum Rules Form |
| RPAAWRD | Award Form |
| RPAAPMT | Package Maintenance Form |
| ROARMAN | Financial Aid Record Maintenance Form |
| ROAENRL | Financial Aid Enrollment |
| RPIATRM | Applicant Award by Term Form |
| RPAMACC | Award Acceptance Mass Entry Form |
| RPAMOFF | Award Offer Mass Entry Form |
| ROAIMMP | Applicant Immediate Process Form |
| ROASMRY | Financial Aid Summary Form |
| ROIGRPI | Group Inquiry |
| ROAHSDT | Applicant High School Data Form |
| RPICIPC | Financial Aid CIP Code Rules |
| RPISAHP | State Advanced/Honors Program Codes |
| Reports & Processes |
| RORGRPS | Batch Grouping Process |
| RORCALC | Calculated Values Process |
| RPEPELL | Pell Calculation Process |
| RPEPCKG | Package Process |
| RPBPDRV | Package Print Process |
|  | The following reports if 'A'ctual is chosen on RPEPCKG RPBAWRD - Packaging Awards Report RPBFUND - Packaging Fund Report |
|  | The following reports if 'S'imulated is chosen on RPEPCKG RPRSAWD - Simulation Award Report RFRSBAL - Simulation Fund Balance Report |
| RPRAWRD | Applicant Award Report |
| RPRAWDB | Applicant Award & Disbursement Report |
| RPRCNCL | Award Cancellation Process |
| Population Selection & Batch Posting for Packaging |
| RORPOST | Batch Posting Rules |
| GLRSLCT | Population Selection Definition Rules Form |
| GLBDATA | Population Selection Extract |
| RORBPST | Batch Posting |

- Pell Grant will be disbursed twice each quarter.  We set up both RFRDEFA and RFRASCH to allow Pell Grant to be disbursed in a different schedule from the remaining funds.

- SEOG will also be disbursed midway through the term.  FRFASCH needs to be set up for this fund.

- CAL Grant was discussed.  Banner does not have a baseline procedure for CAL Grant.  FHDA has a script written that adds the recipients to their Legacy system.  They will work with IT to see if that same script could be modified to work with Banner.

- We had a long discussion about how to process disbursements to follow their previous pattern.   Adding Accounts Receivable to their current processes will require multiple changes in their processing.  One issue is whether to use the Banner process to Freeze the students credit hours on a certain date during the term using RSRENRL.  Kevin and Cindy will review the options and the current federal regulations and make a final decision once A/R training has occurred.  We will review this issue during the consulting scheduled later in the summer.

  - The freeze process can be controlled by popsel and the Team agreed that the Freeze should be for students who are awarded as well as just applicants.

- The Team reviewed all the forms and decided that one basic packaging group would be enough with one additional one for Foothill to use with their program that has a different cost of attendance. Disbursement for this group may be rescheduled manually or the disbursement dates may be set to include those early dates.  An additional Aid Period can be added for scheduling their special disbursements.

3rd Party Contracts and Exemptions

The Team reviewed the following forms and processes

| Rule & Validation Forms |
| --- |
| RPROPTS | Packaging Options Form |
| RTVARSC | Resource Code Validation Form |
| RPREXPT | Exemption Rules Form |
| RPRCONT | Third Party Contract Rules Form |
| TSAEXPT | Exemption Authorization Form |
| TSACONT | Contract Authorization Form |
| Application Forms |
| RPAARSC | Resource Form |
| RPIARPY | Contracts and Exemptions Payment Inquiry Form |
| RSICONT | Third Party Contract Inquiry Form |
| RSIEXPT | Billing Exemption Inquiry Form |
| RORPOST | Batch Posting Rules |
| GLRSLCT | Population Selection Definition Rules Form |
| GLBDATA | Population Selection Extract |
| RORBPST | Batch Posting |

The Team is interested in interfacing Exemptions and Contracts. Significant issues surround this process especially in the timing and workflow.    Financial aid must have the interfaced Exemptions/Contracts set up and entered prior to the first disbursement each term in order for the financial aid need figure to be calculated correctly.  Additional, decisions need to be made for whether to use Estimated all term or only Estimated until the actual is added by A/R.

Disbursement

The Banner disbursement process uses several user-defined and federally defined edits for disbursing aid to students. Banner reviews options before processing payments, memos, or authorizations.

The Financial Aid office is responsible for setting up the rules for fund disbursement so

Banner can apply the rules to the various categories of disbursements.

We reviewed the following forms.  We were able to demonstrate disbursement in TRAIN, view the error edits on ROIDISB and in the output from the Batch Process RPEDISB.

| Rule & Validation Forms - Financial Aid |
| --- |
| ROAINST | Institutional Financial Aid Options |
| RORRULE | Financial Aid Selection Rules (Type D) |
| RPIFEDR | Federal Rules Inquiry Form |
| RPROPTS | Packaging Options Form |
| RPRAUDT | Audit Grading Mode Form |
| RFRMGMT | Funds Management Form |
| RPRCLSS | Class Code Translation Form |
| ROASECT | Sections Unavailable for Aid |
| RTVTREQ | Requirements Tracking Validation Form |
| RTVSAPR | Satisfactory Academic Progress Validation Form |
| RFRDEFA | Default Award and Disbursement Schedule Rules Form |
| RFRASCH | Fund Award and Disbursement Schedule Rules Form |
| Rule & Validation Forms - Student Accounts Receivable |
| STVMAJR | Major Code Validation Form |
| TSACTRL | Student Billing Control Form |
| TSATERM | Accounts Receivable Term Control Form |
| TSADETC | Detail Code Control Form |
| Application Forms |
| RPAAWRD | Award Form |
| RPAAPMT | Package Maintenance Form |
| ROAENRL | Financial Aid Enrollment |
| ROAIMMP | Applicant Immediate Process Form |
| ROIDISB | Disbursement Results Form |
| RSIAREV | Account Detail Review Inquiry Form |
| TSAAREV | Account Detail Review Form |
| TSASPAY | Student Payment Form |
| ROASMRY | Financial Aid Summary Form |
| ROAIMMP | Applicant Immediate Process Form |
| Reports & Processes |
| RPEPELL | Pell Calculation Process |
| RPRADSB | Applicant Disbursement Report |
| RPRAWDB | Applicant Award & Disbursement Report |
| RSRENRL | Financial Aid Enrollment Hours Process |
| RPBVLDT | Batch Award/Disbursement Validation Process |
| RPBVDRV | Award/Disbursement Validation Print Process |
| RPEDISB | Disbursement Process |
| RPBDDRV | Disbursement Print Process (produces RPBPELL & RPBDISB) |
| RPBDISB | Disbursement Report |
| RPRDDUP | Disburse Schedule Date Update |
| RPRSBPR | F/A Student Billing Payment Report |
| Population Selection & Batch Posting for Disbursement |
| RORPOST | Batch Posting Rules |
| GLRSLCT | Population Selection Definition Rules Form |
| GLBDATA | Population Selection Extract |
| RORBPST | Batch Posting |

.

BOGW

This module allows the college to enter applications submitted to the college manually or to load the application from incoming ISIRS using the SVPISIR process.  The module then calculates eligibility for BOGW.  Rules are defined by the college to display BOGW as Financial Aid Fund, or as a Resource.  Rules are also defined to authorize payment either as a Disbursable fund, Exemption, Attribute or Rate Code (Rate Code is not supported in this release 7.6)   Colleges may select optionally to pay BOGW as an Exemption and apply that payment immediately as soon as the student registers

We discussed the BOGW module and how their current processes could fit into this new module.  Additional discussion will be needed once A/R has been set up.

| BOGW Set Up Forms |
| --- |
| SVVBGYR | BOGW years activate validation form |
| GTVDICD | District and valid BOGW colleges validation form |
| SVABTRM | Terms in BOGW year and sequence. Activate BOGW in colleges in the District validation form |
| SVVELIG | Eligibility Codes priority order validation form |
| SVAINCR | Income by household size for BOGW B eligibility. Delivered table |
| SVVBMTL | Marital codes used for BOGW validation form |
| SVAREQD | Documentation required by Eligibility Code validation form |
| STVRESD | Residency codes used for BOGW validation from |
| SVAPYMT - Payment Maintenance Tab | Select Payment processes validation form |
| SVAPYMT - Display Tab | Eligibility codes by financial aid display preferences |
| SVAPYMT – Payment Tab | Eligibility Code by payment preferences |
| SOATERM | Immediate Processing for Exemptions set up form |
| TSADETC | Detail codes for BOGW processing set up form |
| SFARGFE | Payment set up for Attributes set up form |

| BOGW Day to Day |  |
| --- | --- |
| SVASFND - Summary Tab | Summary of eligibility and payment date tab |
| SVASFND - Application Tab | BOGW application for BOGW A, B and Special entry form |
| SVASFND - ISIR Tab | ISIR display tab for BOGW C |
| GLBDATA | Run Population Selection BOGW_READY |
| SVPISIR | Load ISIRS to SVASFND form |
| SVPPYMT | Run process to move payment authorizations to RPAAWRD, TSAEXPT, SGASAAD or SGASTDN forms |

Next Agenda

RPRAUDT - Once the Student tables are set up additional work reviewing this form is needed in conjunction with the Student Team.  The key issue is how to count the W grade(s)    W Grades can be counted in Financial Aid Adjusted hours or not.  The Team will make a decision whether to count them or not.

| Attendance |  |
| --- | --- |
| Name | Title | E-Mail Address | Day 1 | Day 2 | Day 3 |
| Cindy Castillo | DA: FA Director | castillocindy@deanza.edu | X | X | X |
| Kevin Harral | FH: FA Director | harralkevin@foothill.edu | X | X | X |
| Dawna O’Malley | DA: Fin Aid Asst | o’malleydawna@deanza.edu | X | X | X |
| Kevin Murphy | FH: FA Coordinator | murphykevin@foothill.edu | X | X | X |
| Joe Ngo | DA: Fin Aid Asst | ngojoe@deanza.edu |  | X |  |
| Patricia Mondik | FH: Fin Aid Asst | mondikpatricia@foothill.edu | X | X |  |
| Joyce Feldman | DA: Fin Aid Asst | feldmanjoyce@deanza.edu |  | X | X |
| Sarah Corrao | DA: Fin Aid Asst | corraosarah@deanza.edu |  |  | X |
| Ryan Bellan | DA: Fin Aid Outreach | bellonryan@deanza.edu |  |  | X |
| Nicholas Huynh | DA: Fin Aid Asst | huynhnicholas@deanza.edu |  | X | X |
| Karen Hunter | DA: Fin Aid Asst | hunterkaren@deanza.edu |  | X |  |
| Nina Van | DA: Fin Aid Outreach | vannina@fhda.edu | X | X | X |
| Thao Nguyen | DA: Fin Aid Asst | nguyenthao@fhda.edu | X | X | X |
| Sheila Coyne | CS: Programmer Analyst | Coynesheila@fhda.edu | X | X | X |
| Josephine Christensen | FH: Fin Aid Outreach Middlefield | christensenjosephine@foothill.edu | X | X |  |
| Inna Witrop | FH: Fin Aid Outreach | Witropinna@foothill.edu |  |  | X |
| Christy Godinez | FH: Fin Aid Asst | godinezchristy@foothill.edu |  | X | X |
| Susan Bloom | DA: Assistant Director | bloomsusan@fhda.edu | X | X | X |
| Tung Duong | FH: Fin Aid Asst | duongtung@foothill.edu | X |  | X |
| Pat Wood | Cashier |  | X | X | X |
| Nancy Chao | Casher Services |  | X |  |  |
| Dawna O’Maley | DA Fin Aid |  |  | X |  |
| Catherine Sun | District Accounting |  |  | X |  |
| Orawan Khaelaer | FH Admissions |  |  | X |  |

| Action Items and/or Assignments for SunGard Higher Education |
| --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 01/30/09 | Send documents for Dataload preparation | Carol Linsley | 1/22/2009 | Complete |
| 1/30/09 | Coordinator with Remote DBA on Financial Aid release 7.13.0.1 and CALB 7.6 | Carol Linsley Randy Teschler | 2/24/09 | Complete |
| 3/17/2009 | Sample Rules are needed to Assign students to correct residency groups | Carol Linsley Ken Whitelaw | 4/27/09 | Complete |
| 3/27/09 | Provide calendar of Banner releases to coordinate with future agenda. | Carol Linsley | 4/15/09 | Open |
| 5/1/2009 | Build a variable for use in the College Code Popsel | Carol Linsley | 5/1/2009 | Complete |
| 6/5/2009 | Request update of TEST to Banner 8 | Carol Linsley | 5/10/2009 | Complete |
| Action Items and/or Assignments for FHDA CCD |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 1/30/2009 | Review Current Release of Banner and decide when to upgrade to Banner 8 and CALB 8 | FA Implementation Team and FHDA Project Manager | 4/27/2009 | Complete |
| 1/30/2009 | Prepare for Dataload during the next visit. | FA Implementation Team and FHDA IT | 02/24/2009 | Complete |
| 1/30/2009 | Review and Practice Banner Navigation in preparation for next Training visit | FA Implementation Team | 02/24/2009 | Complete |
| 1/30/2009 | Prepare list of documents used for Financial Aid Tracking. Documents with different messages and instructions must have unique names. | FA Implementation Team | 02/24/2009 | Complete |
| 02/27/09 | Decide when you want to start bringing in 09/10 ISIRS into TRAIN . I recommend that you are able to do this during the first Consulting visit scheduled for 3/24/09 | FA Implementation Team | 3/17/09 | Open |
| 02/27/09 | Review whether to install an FTP process to move the files to prevent the blank line in the 0910ESAR.tap file. It seems that your current process will not give us the desired outcome. | FA Implementation Team and IT | 3/17/09 | Complete and using a script provided by Ken W to remove the extra line |
| 02/27/09 | Enter more of the Comment Codes on the RORPOST table in TRAIN using the model from the training this week | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Have available at the next Training the 0910 academic and processing calendars for both colleges available. Review your student budgets and budget components for 09/10 and have them available. | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Assure that you and the Team have security access to the TEST system | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Work with IT to get a Generic ID established | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Decide how to manage and post any outputs from Banner that you want to share with the college FA staff. We talked some about printing out reports, posting them on a shared drive etc. | FA Implementation Team | 3/17/09 | Open |
| 02/27/09 | Review the included document ‘ FA Interface’ as a guide to working with the STUDENT team to identify and begin to build the Tables in the other System that apply to you as we discussed . | FA Implementation Team | 3/17/09 | Open |
| 02/27/09 | Review the document on Student Employment to consider how your role with HR will be different. | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Review the TASK LOG. Each module is outlined in detail with some questions to think about as you consider any changes in procedures. | FA Implementation Team | 3/17/09 | On-Going |
| 3/20/09 | Decide how to manage students that apply to both colleges | FA Team Leads | 3/27/09 | Complete |
| 3/20/09 | Complete the list of Tracking Documents. Decide whether any college specific documents are needed and enter on RTVTREQ | FA Implementation Team | 3/27/09 | Complete |
| 3/20/09 | Complete the Messages and enter on RTVTREQ | FA Implementation Team | 3/27/09 | Complete |
| 3/20/09 | Complete the RORMESG form to associate the Documents with the Messages | FA Implementation Team | 3/27/09 | Complete |
| 3/27/09 | Practice Dataload, resolving suspense and completing Tracking and Budgeting Processes. Test outcomes and identify any issues. | FA Implementation Team | 4/27/09 | Open |
| 3/27/09 | Update TASK Log for Dataload, Tracking and Budgeting. Identify issues | FA Implementation Team | 4/27/09 | Open |
| 5/1/2009 | Review financial aid funds that will be used in Banner in preparation for funds management/packaging training. | FA Implementation Team | 6/1/2009 | Complete |
| 5/1/2009 | Add the variable to current College Code popsels and test the outcome | FA Implementation Team | 5/10/2009 | Complete |
| 5/1/2009 | Review Common matching using an ‘address’ for a matching rule once General Person has been converted to TEST | FA Implementation Team |  | Open |
| 5/1/2009 | Review the FA email type with the Student team to determine how students may update that email address | Cindy, Kevin | 6/1/2009 | Open |
| 5/1/2009 | Develop a subsequent Email delivery process | FA Implementation Team | During next consulting workshop | Open |
| 6/5/09 | Review BOGW Process in preparation for discussion on implementation. | FA Implementation Team | During the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Review current funds and consider whether to continue to create new funds or to treat these awards as Resources. | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Open |
| 6/5/2009 | Enter financial aid funds for both colleges on RFRBASE | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Open |
| 6/5/2009 | Complete RFRMGMT for all funds entered on RFRBASE | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Open |
| 6/5/2009 | Review the Freeze Process and consider whether and what date to Freeze enrolled credit hours | FA Implementation Team | This can wait until fall | Open |
| 6/5/2009 | Review RPRAUDT consider how to count grades that are W – Withdrawal after the end of add/drop | FA Implementation Team | 7/14/2009 | Open |