# Foothill-DeAnza Community College District

# Trip Report for November 11-13, 2008

November 26, 2008

| Account Information |
| --- |
| Project name: | Foothill-DeAnza Community College District |
| Prepared by: | Jean Summers |
|  | Banner HR Consultant |
|  | jean.summers@sungardhe.com |
|  | 360-584-6406 |

| Distribution |
| --- |
| Foothill-DeAnza Community College District | Kim Chief Elk | Administrator, Human Resources |
| Foothill-DeAnza Community College District | Kathy Kyne | Project Manager |
| SunGard HE | Rob Bailey | Project Manager |
| SunGard HE | Jeff Greer | Human Resources Consultant |
| SunGard HE | Julie Monfette | California Community College Banner HR and Finance Team Manager |

Objectives

The objective of this trip was to provide:

- Introduction of the Human Resources System

- Review implementation plans and team expectations

- Familiarize the participants with the Unified Digital Campus and how the Human Resources System fits into this concept

- Enable participants to demonstrate, through hands-on exercises, a basic knowledge and understanding of the Human Resources System

Progress Report

Accomplishments

Items listed in this section are not necessarily listed in the order completed.

Discussed the general project plan culminating in go-live in January, 2010.  Reviewed the expectations of consultants versus client responsibility during this process.  Talked about the purposes of training (including not only Banner knowledge transfer but thought process for troubleshooting) and expectations for clients (including training/consulting participation and homework completion) during the training/consulting process. Discussed the differences between training and consulting visits.  Discussed the importance of continuity in the staff attending and receiving training.  Advised the importance of beginning to document FHDA CCD processes and resulting Banner procedures as they go through the process.

Reviewed the SunGard website in detail.  Special attention paid to accessing Customer support; training opportunities available through the Education Center, on-line, remote, and site specific; events such as Summit and regional conferences; as well as how to join listservs (advised subscribing to BHUMRES and BPOST for sure and possibly BGENERAL and BANNOUNCE as well).

Showed the HR User’s Guide table of contents and reviewed how to locate specific information within the document.  Emphasized the importance of being able to maneuver through this document and the general nature of information contained therein.  Reviewed the organization of the forms/processes/reports (in naming convention order – not priority or alphabetical order). Referred training participants to the workbooks for field specific implementation information and practice.  Discussed the importance of reviewing release notes when new upgrades are implemented to learn about differences between the new release and prior releases.  Also discussed the reports chapter and that FHDA CCD should begin now to identify reports currently being used that will be needed from Banner.  Strongly suggested checking those reports against the standard Banner reports and identifying where custom reports may be needed so that ETS staff can begin working on them as soon as possible.

Reviewed the portion of Chapter Three of the HR User’s Guide specific to the rule form entry order.  This list will be used as a checklist for monitoring progress as they go through the training process.  They were also provided the checklist embedded below.  Near the end of the visit we revisited this list and the staff was asked to review the User’s Guide information for each of the forms and to be prepared to discuss them in detail at their next training session as part of their homework.  Kim worked with the staff to identify who would be responsible for each of the forms.

Diagramed the interfaces between HR and Financial Aid, Finance, Student, and Advancement

  - To Financial Aid:  Student work study payroll data to Financial Aid AFTER payroll is completed (may require adjustments if aid exceeded).

  - From Finance: Chart of Accounts validation during data entry and payroll processing.  To Finance: Budget, Wage/Salary Adjustments, Payroll and COBRA transactions.

  - From Student: FICA exempt status checking during payroll process.  Faculty load info for Faculty Load and Compensation calculation. To/From Student: shared data in General Person and Faculty Load modules.

  - From Advancement: Pledge information.  To Advancement: Pledge deductions.

The HR Pyramid was presented in detail. Reviewed how each step of the pyramid (from the top down) builds on the other steps and incorporates (defaults) information down through the rest of the steps.  Discussed completion of GUAINST, NTRINST, and PTRINST forms as a pre-requisite to completing any of the steps in the pyramid.

  - Identified PTRPICT and PTRCALN as forms used to set up Pay ID, which are unique based on the frequency of pay and the specific calendars used to pay various groups of employees.

  - Discussed earnings codes (PTREARN), leave (PTVLCAT, PTRLEAV, and PTRLCAT), and benefit/deduction setup (set up on PTRBDCA and PTRBCAT, also mentioned PTRLIFE, PTRLIFI, PTRCOVR, PTRPREM, PTRBDFQ as required for life insurance, but did not review in detail) as pre-requisites for setting up the Employee Classes (done on PTRECLS), noting that the employee classes may be set up with minimal set up on PTREARN, PTRLCAT and PTRBCAT.  If the employee class is set up first with the minimum entry, they will need to go back in later and update the eligible earnings, benefit category, and leave category.

  - Discussed Position Class (set up on NTRPCLS) as it relates to job families and identified pre-requisites as salary tables (set up on NTRSGRP and NTRSALA) and EEO classification (tables delivered with Banner).  Identified, at minimum, unique combinations of employee class, salary table, and EEO classifications as needing separate position classes.  It is possible to have multiple position classes with the same combination of these three items, if needed.

  - Discussed Positions (set up on NBAPOSN and NBAPBUD) as being unique budgeted entities and that, generally speaking, position classes may relate to positions on a one-to-one basis, but are more often on a one-to-many relationship.

  - Identified Jobs (set up in NBAJOBS) as the step where employees and positions are first linked.  Employees may have only one position, a primary and secondary position(s), a primary and overload position(s), or any combination thereof.

  - Discussed Labor Distributions as defaulting through the system from NBAPBUD, but having the ability to be overridden by defaults on earning codes, benefit/deduction codes, and/or through one-time overrides completed during the payroll process on PHAHOUR. Reviewed the function and definition of FOAPAL’s (will be set up by Finance).  Discussed each component - F(und), O(rganization), A(ccount), P(rogram), A(ctivity), and L(ocation) and identified the first four as required by the system, but they will need to discuss with their Finance department whether or not all six will be required for FHDA CCD’s implementation.  It should be noted that when overriding a portion of a FOAPAL, only the elements of the FOAPAL that are changing need to be completed.  Example:  If the FOAP is all correct with the exception of the account portion, only the account portion needs to be completed in the override.

  - Trainees indicated that they understood the concepts presented.

Discussed the importance of data standards due to the sharing of information across Banner modules.  Data standards discussion has begun among the FHDA CCD staff and HR is represented in those discussions.  Identified key role of data standards is to ensure consistency such as standardizing address format to be used (i.e. P.O. Box or PO Box) and who “owns” the information and is responsible for any changes.  Things to keep in mind when determining standards are: 1) Oracle sorts numeric then alpha; 2) who is the user – do they need quick data entry or does coding need to be intuitive; 3) ability to search data once entered.

Stepped through the entire HR Menu. Reviewed each section, identifying key forms in each section, how to determine what is a menu (acronym in parenthesis begins with an asterisk) versus a form (no asterisk) and how to identify application forms versus inquiry forms, etc.  Completed a thorough review of the percent (%) and underscore (_) wildcards and how these can be used to assist in finding forms by naming convention and/or form description.  This included a complete review of Banner naming conventions and how to extrapolate information from each character in the naming convention.  The document embedded below was referenced and may be useful to staff as they begin learning “Banner-ese”.

  - Applicant Administration – tracking applications and open positions.  FHDA CCD has purchased People Admin. but is still determining how the Banner interface will be done.

  - Electronic Approvals – designed to optimize the approval process.  NBAJQUE and NOAEPAF are key forms on this menu.

  - Biographic/Demographic Info – basic data about an employee and shared across modules (with some exceptions).  PPAIDEN is primary screen.  Menu identifies PPAINTL as screen for international employee information.  Shared the correct naming convention (GOAINTL) and identified this forms usage as shared with the Student module.

  - Employment Administration – identifying a general person as an employee and assigning position and pay information to an employee.  PEAEMPL and NBAJOBS are key.

  - Compensation Administration – assigning position and pay information to an employee.  NBAJOBS key (discussed appearance of several forms on several different menus).

  - Employee Relations – create and maintain labor-related information.  PEABARG and PEAGREV key.

  - Health and Safety – track workplace injuries and potential hazardous materials exposure.

  - Benefits/Deductions – benefit definition, eligibility administration, flexible benefit administration and COBRA administration.  PDADEDN and PDABDSU are key forms.  FHDA CCD will probably use the COBRA and FMLA tracking capabilities.

  - Position Management – define positions and perform a variety of inquiries.  NBAPOSN is key form.

  - Personnel Services Budget – create/maintain position budgets.  NBAPBUD is key form and allows for multiple labor distributions.

  - Time Entry/Payroll Processing – create/maintain all payroll specific records.  PHAHOUR is key form.

  - Payroll History – variety of inquiry screens and check reconciliation form.

  - Human Resources Administration – rule and validation forms for all aspects of HR.  Reviewed the organization of the menu’s (in naming convention order – not priority or alphabetical order). Discussed how rule and validation forms give the HR module its flexibility and allow the user to have substantial control over the function of the system without requiring intervention by the ETS staff.

  - Security Setup – forms that allow for very specific security access settings.  Discussed ability to restrict access by salary, organization, employer, and employee class.  Also mentioned fine-grain security, it’s abilities as well as its demands on system resources.

  - Committee/Service – assign/track employee committee/service roles.  Noted that all forms on this menu are “S” forms (Shared/Student) and may be used by several different Banner modules.

Discussed GUAPMNU and its ability to customize a menu for each user.  All users practiced adding and deleting menu options.

Viewed GUASYST to show how to identify which department may be responsible for someone’s record if HR is not (example: calls regarding address changes, etc.)

Reviewed GUAUPRF and its ability to customize the Banner desktop color scheme as well as assigning personal links to frequently used web site.  All trainees practiced using this functionality.  It was noted that they will probably want to customize the color schemes in each of the various instances they will need so that they have a visual cue as to which database they are working in.  This will be especially important during their set up and testing phases.

Reviewed the Quikflow capabilities of the system using GTVQUIK, GUAQUIK, and GUAQFLW.  Each trainee had the opportunity to create a Quikflow and step through it.

Performed a block-by-block review of the job submission screen (GJAPCTL) and how to work with parameter definitions for various reports and processes.  Identified ability to search for information for various parameters while still in the screen.  Primarily used payroll processes as the examples.

Discussed the Population Selection/Letter Generation capabilities of the system for use in identifying specific populations within the broader employee group (example: only females employed less than 1 year) for use in mail merge letters or other reports.

Briefly discussed the Events Management section of the General menu.  Staff indicated this would probably not be needed at FHDA CCD, so we curtailed the discussion.

Reviewed the “Help” menu in Banner and how and when each form is most helpful.  Identified the ability to create custom help for each field.  It was noted that any custom help is not lost when system upgrades are completed.  However, it is always a good idea to keep a reference document that contains this information as well.

High level Position Control overview given using the top-down view of the pyramid beginning with the center circle identifying the payroll ID out through the final circle representing individual jobs as assigned to employees.  Discussed the relationships between each circle and the ability to make changes to jobs without necessarily having to go all the way back to the center circle.  However, if a change is made to an inner circle, each subsequent outer circle will need to be reviewed for possible changes as well.  Trainees indicated that they understood the concept.

Throughout the training we reviewed navigation options using the keyboard, menus, and/or the mouse.  Provided below are several versions of Banner navigation handouts including one specifically for Macintosh computer users.

Trained on general person entry through PPAIDEN.  All trainees had the opportunity to create at least one person in the training database.  This was done using common matching.  All training participants showed knowledge of how to do the data entry by talking one “driver” through the set up.  Emphasized the importance of the seven fields required for a person to be set up as an employee.  Those fields are:  name, address, SSN, gender, birth date, citizenship, and ethnicity.  All other fields are optional.  FHDA CCD may choose to complete as many or as few additional fields as they wish.  Encouraged participants to practice their new skills between now and the next training session and to begin to document how FHDA CCD HR will use this form.  Also gave some recommendations for completing documentation:

  - Always date documentation and identify the version of Banner being used.

  - Preface the documentation with a paragraph about what the procedure is intended to accomplish.

  - Always include the “why” of how fields are used or any information that will help determine what data is to be included in a field.

  - If print screens will be used in the documentation, determine whether you want a picture of the completed screen or a blank screen.  Use a completed screen if you want the screen to be completed with specific information.  Use a blank screen if decisions need to be made about the information to be completed for each field.

  - Reference Banner documentation (such as the User’s Guide or appropriate workbooks) as appropriate.

Reviewed the importance of avoiding duplicate persons in the system and the role of common matching to minimize the potential for this occurrence.  Discussed the role of PIDM’s in the Oracle tables to help uniquely identify each person, regardless of the number of name and ID number changes the person has had.

Discussed the fact that changes made to Banner are done in “real time.”  Consequently, it is possible to make changes to the system and see immediate results on Self-Service Banner and all reports and processes.  Also discussed the impact of having multiple instances of the same form open and how the system will not allow changes if a screen is already open for the same person.

Additionally, we reviewed the following Biographic/Demographic forms (and some of the rule and validation forms required for them to function) at a high level for how they might be used:

  - PPATELE – to access/add/change phone numbers for a person without having to open the entire PPAIDEN record.

  - PTRCERT (PTVLCSV, STVSTAT, STVNATN, PTVENDS) – tracking of various employee data that require dates of completion and/or renewal.

  - PPACMNT (PTVCMTY) – possible tracking of any data for which Banner does not have a designated field and/or general information.  As will all comments screens in Banner it was noted that caution should be used as all data saved in the system is subpoena-able.

  - PTRSKIL (PTSKLV) – tracking of various skills that an employee may have (examples: multi-lingual capabilities, meeting minimum requirements to teach in another discipline, etc.)

  - PPAGENL – recording degrees received, exams taken, drivers license information, honors and awards, and publications.  Any and/or all of this information may be completed for a person as FHDA CCD decides.  It was noted that some of this may be possible to populate from PeopleAdmin depending on the interface they decide upon.

  - PPAEXPR – recording employee prior work experience.  It was noted that some of this may also be possible to populate from PeopleAdmin depending on the interface they decide upon.

  - GOAMEDI – General Medical Information – Used by student and HR to track generic and/or specific medical disability information.  This info can be kept in detail or as simple as “disabled? Y/N.”

  - PEAEACC – tracking of any accommodations made for an employee due to disability.

Reviewed several of the primary setup forms in varying degrees of detail (these forms will all be reviewed in full detail during the next training session) as follows:

  - GUAINST – General overview of the role of this form.  Specific attention paid to the century pivot field.  Discussed the possibility of changing this field (must be done by ETS through SQL) to allow for birthdates prior to (19)49 by changing this field to 30 (or earlier).  Staff will take this issue to the data standards group for discussion.

  - NTRINST – General overview of the role of this form.  Emphasized the ability to make changes, if needed, to this setup as they go forward through their training.

  - PTRINST – General overview of the role of this form.    Emphasized the ability to make changes, if needed, to this setup as they go forward through their training.

  - PTRPICT – Viewed the form, and discussed the factors in determining when individual pay ID’s are required.

  - PTRCALN – Viewed the form, discussed the capability to assign defaults for web time entry that come in from PTRPICT.  Discussed the advisability of setting up several years (including all of 2008 to accommodate testing during the set up process).

Briefly reviewed fixed and flexible attributes (pages 4-5) used to determine employee classes for setup in PTRECLS using the document embedded below.  Asked the participants to use the worksheet in this document (page 12) to begin to define their employee classes for review at their next training session.

| Concerns / Decisions to be made |
| --- |
| Description | Owner | Target Date for Closure | Action Plan |
| Several tasks still need to be accommodated in the training schedule (examples: faculty load, web time entry, etc.) | Kim Chief Elk and SGHE HR Functional Consultants |  | We discussed the need to add specific training to the overall schedule. These training sessions will not be additional sessions, but will most likely utilize the currently scheduled consulting session weeks. Some of these items can not be accommodated until FHDA CCD has installed the CALB 8.0 release due out in Spring 2009. |

| Interfaces with existing systems (examples: Liquid Office, SIS, Hershey, etc.) | ETS |  | The SGHE integration team indicated in prior training that HR functional consultants would be providing information regarding these interfaces. To my knowledge, the integration team should be working with the HR technical consultants to complete these tasks. I have contacted the integration team to determine what information they are expecting the functional consultants to provide. As of this writing, I have not yet obtained an answer. This will be a homework action item for SGHE. |
| --- | --- | --- | --- |

| Training Attendance |
| --- |
| Name | Area | Day 1 | Day 2 | Day 3 |
| Debbie Haynes | PT Faculty | X | X | X |
| Patti Conens | FT Faculty | X | X | X |
| Ly Luu | Classified & Student | X | X | X |
| Araceli Kaliangara | Class | X |  |  |
| Scottie McDaniel | FT Faculty | X | X | X |
| Cynthia Smith | Campus Faculty Personnel | X | X | X |
| Beijing Li | PT Faculty | X | X | PM |
| Henry Ly | ETS | X | X | X |
| Rhoda Wang | Payroll | X | X | X |
| Kim Chief Elk | HR | X | X | X |
| Tom Roza | ETS/Systems & Ops | X |  |  |
| Erwin Widiarta | ETS/HR & Luminis | X | X | X |
| Kristine Lestini | HR | X | X | X |
| Anna Luna | HR | X | X | X |
| Irma Rodarte | ETS | X | X | X |
| Orawan Khaeleor | HR | X | X | X |
| Gigi Gallagher | HR-Campus | X | X | X |
| Dawna O’Malley | Financial Aid – DeAnza |  | X | X |
| Cindy Castillo | Financial Aid – DeAnza |  | X | X |
| Pat Monoik | Financial Aid – Foothill |  | AM | AM |
| Margaret Michaelis | Budget & Personnel |  | PM |  |
| Laureen Wong | Ed Resources – Foothill |  | PM |  |
| Joni Hayes | Budget |  | PM |  |

| Action Items and/or Assignments for SunGard Higher Education |
| --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 11/12/08 | Contact integration team regarding needs from HR functional consultants | Jean Summers | ASAP | New |
| 11/13/08 | Complete trip report | Jean Summers | 11/27/08 | New |

| Action Items and/or Assignments for Foothill-DeAnza CCD |
| --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 11/13/08 | Work with data standards group to ensure standards are developed prior to converting and/or entering data to the system | Kim Chief Elk | ASAP | New |
| 11/13/08 | Begin documenting how FHDA CCD will utilize the Banner forms and processes as they are determined. Start with PPAIDEN. | Kim Chief Elk | On-going | New |
| 11/13/08 | Identify who will monitor SunGard listservs for BHUMRES and BPOST and get them signed up as soon as possible | Kim Chief Elk | Immediately | New |
| 11/13/08 | Begin to identify current reports that will be needed from Banner and whether Banner standard reports exist or whether custom reports will be needed | All | On-going | New |
| 11/13/08 | Review User’s Guide information for rule/validation forms to be developed during next training session | As assigned | 12/8/08 | New |
| 11/13/08 | Begin to define employee classes utilizing the worksheet provided. | Kim Chief Elk | 12/8/08 | New |
| 11/13/08 | Identify and discuss any policy and/or procedure issues that may have arisen as a result of this training session | Kim Chief Elk | On-going | New |
| 11/13/08 | Develop a schedule for practicing newly developed navigation and data entry skills for all training participants as soon as the training database is available | Kim Chief Elk | On-going | New |
| 11/13/08 | Complete the evaluation form embedded below and send to the emails listed at the bottom of the form. | All training participants | 12/5/08 | New |

Status: New, Open, Completed, Cancelled, Deferred

Other

As a reminder to Kim, her name has been attached to almost all action items due to her responsibilities as team lead.  However, this does not mean she is required to do the work. I would encourage her to include as many of the trainees as possible in completing each assignment to assist with training retention, improving navigation skill, and troubleshooting data entry issues.

I also would recommend that Kim or Kathy distribute this trip report to all attendees as a reminder of topics covered, additional information for those who were unable to attend all sessions, and as potential “fill-in” for gaps in note-taking.  If you do not elect to send the entire trip report to all participants, at minimum the evaluation form should be sent to them for completion.

The attitude of the staff attending training, their willingness to learn and discuss options/issues, and their eagerness to begin “hands-on” training was very encouraging.  This general attitude will serve them well as they go forward.

Thank you all for an excellent session.  I look forward to returning in January (and throughout 2009) and working with you and Jeff Greer to achieve a successful and timely implementation.