Foothill – De Anza Community College District 
Technology Plan
2011 – 2016

# Executive Summary

The objective of the district’s technology plan is to provide a roadmap for addressing project prioritization and key issues facing technology deployment and use at Foothill – De Anza Community College District. This plan is a guide for the efficient and effective development, implementation, and support of technology systems to enhance instructional delivery, student learning, and all associated district / college support systems enabling departments and programs to perform their missions and achieve their strategic objectives.

The plan was developed and vetted through the Educational Technology Advisory Committee (ETAC), a participative governance committee dedicated to ensuring the effective use of technology across the district and associated colleges. The outcomes of this plan are the result of incorporating strategic guidance from the Board of Trustees and the Chancellor, the strategic plans and technology plans of both colleges, an environmental analysis of future technology trends, several infrastructure analyses and audits, and finally surveys and other input from staff and faculty. This Technology Plan follows and builds upon the previous Foothill-De Anza Community College District technology plan entitled INFORMATION TECHNOLOGY STRATEGIC PLAN 2005-2010.

The development of this plan followed traditional strategic technology planning efforts by:

defining the mission of the Educational Technology Services (ETS) organization

creating a vision for ETS

determining the district’s mission critical projects

identifying key issues and solutions impacting technology deployment

developing a performance measurement system to assess progress

Key outcomes of the plans are provided and discussed below:

## ETS Mission

We enhance teaching and learning through technology and information services

## ETS Vision (abbreviated version)

- We are a crucial asset and partner that provides a significant educational advantage through the deployment of high quality computing and information services.

We provide our users with the ability to securely access district educational technology services and information from anywhere at anytime.

We implement a flexible computing environment that enables our educational community members to easily interact.

We create a computing environment that enables rapid adoption of learning technologies.

We create a computing environment where users attain self-sufficiency in their use of technology.

We organize such that our staff can rapidly learn new skills and technology.

We create collaborative organizational teams to achieve common goals.

The full vision statement is available on page 13.

## Mission Critical Projects

All known IT projects (planned, requested or required) were consolidated into lists for review and prioritization. The projects were divided into two categories: one category for “Infrastructure” projects and the other category for those projects requested by the colleges and central services organizations (referred to as “Other”). The most important projects were designated as mission critical and scheduled for implementation. These projects are delineated in Tables 1 and 2 below.

Table 1: Mission Critical Projects – Other Category

| Project Name | Goal |
| --- | --- |
| SLO Database | Develop a data collection system for SLO development & implementation |
| Middlefield Internet Connection | Replace the AT&T leased line with a CENIC WAN link (FH) |
| CashNet | Install CashNet system with Banner |
| ParSystem - ScanTron | Install new ScanTron system (DA) |
| Asset Management | Implement asset management functionality in EIS and support |
| Automation for Meetings | Provide an electronic environment to conduct meetings and facilitate access to information (CS) |
| Unified Messaging | Implement a messaging system for email, calendaring, fax, voice, etc. |
| District Web CMS | Deploy a content management system for the district Website (CS) |
| Universal ID | Implement a student / staff ID system with financial transaction capability |

Table 2: Mission Critical Projects - Infrastructure Category

| Project Name | Goal |
| --- | --- |
| Wireless Deployment | Deploy a wireless network at both colleges and district sites |
| Disaster Recovery | Provide a hot site disaster recovery capability for critical systems |
| DR Virtualization | Virtualize the Banner application |
| Data Center / ETS Building | Construct new facilities for data center systems |
| Network Rebuild | Deploy a fast, reliable network |
| Oracle Upgrade | Upgrade Oracle to 11G from 10G version |
| Argos Migration | Migrate MAUI users to Argos environment |
| PCI Compliance | Survey systems and implement PCI security measures |
| Perry Smith Audit Red | Ameliorate red security items |
| SIG Audit Red | Ameliorate red security items |
| End Point Data Encryption | Provide the technology & training to encrypt desktops and laptop user data |
| Academic History | Move pre-2000 academic history into accessible data store |
| Computer Replacement | Refresh computers on a 5 year cycle |
| Multimedia New & Refresh | Refresh & install new multi-media classrooms |
| Phone - PBX | Replace old phone system |
| Voice Mail System Upgrade | Upgrade FH/District VM System to match De Anza's to provide full interoperability |

Schedules for mission critical projects are provided on the ETS website (http://ets.fhda.edu). Note that these lists do not include small projects that can be completed within a week, Banner migration work (original project scope), and services such as smart classroom / computer installs or break / fix.

## Key Issues

Three current issues affect the effectiveness of technology organization to deliver applications and services; they are (1) limited / constrained resources, (2) the relationship between the central technology organization and the colleges, and (3) the need for a disciplined process to prioritize technology projects.

### Resources are Constrained

The number of permanent staff positions assigned to ETS, as a general trend, has been declining since 2001. The current level of ETS staffing is well below standards recommended by the Systemwide Architectural Committee of the California Community Colleges System Office. Because of an aging, but large IT infrastructure and staff constraints, most ETS staff members are dedicated to operational support (computer installs, break / fix, etc.) and rebuilding the IT infrastructure (under Measure C bond funds), with little available time to roll out new applications and services. In addition, to ameliorate the current lack of fiscal resources to fully fund all ETS staff positions, ETS has assigned the equivalent of 10.25 FTE positions to work on Measure C bond projects under temporary bond funding. These positions no longer have permanent funding and without budget augmentation, ETS staff will be further reduced.

A top priority is to replace temporary funding with permanent ongoing funding for those positions currently assigned to Measure C bond projects. Also, to enhance the capability of ETS staff to take a more proactive approach to facilitating new applications and services, an additional 13 positions are recommended to augment ETS staff once funding becomes available. Refer to Table 22 on page 31.

Finally, although the district has significant capital funds (under the Measure C bond) to begin rebuilding the IT infrastructure, there are significant shortfalls in this funding to accomplish the original goals set forth in the Measure C bond projects. Some funding shortfalls may also exist for completing the Mission Critical projects on the lists above. The total shortfall amount for Measure C IT projects is estimated to be approximately $20,000,000. Accordingly, the scope of work associated with each Measure C bond IT project has been adjusted to fit the available budget; however, as a result some mission essential infrastructure will not be built and / or sustained as a result. As an example, there are insufficient Measure C funds to continue replacing computers across the district on a five-year replacement cycle over the 15-year life of the bond. Refer to Appendix J for more details.

### Relationships with technology users must evolve

The relationship that ETS has with the colleges and Central Service organizations it supports is critical to facilitating a proactive use of technology as a strategic resource of the district. In the model used in this planning methodology, this relationship of the IT organization to its supported units can be characterized as a job shop, architect and / or partner.

In 2006, many, maybe most district users viewed ETS as essentially a job shop, where ETS provided requested application support and services on demand. Since this time, a change of roles for ETS has occurred shifting the relationship towards that of a systems architect, primary as a result of the need and availability of funding to replace the IT infrastructure. To a lesser extent, ETS has also been invited to the table to work with the colleges as a partner.

In reality, an IT organization must perform all of these roles, although the extent to which IT occupies each role should be highly tailored to the organization. There are best practices associated with each of these roles identified in Table 23 (page 34) along with a comparison to our current practices and areas for improvement. One overarching goal of the ETS leadership team is to move the ETS organization more into the role of partner with the colleges. Taking into consideration the areas identified for improvement in Table 23, the ETS leadership team has identified four areas of focus for the future:

Working with senior leadership, identify the roles for ETS as the colleges continue to grow and evolve

Provide more consultation with users and encourage early collaboration

Develop a formal technology project prioritization processes with senior leadership involvement

Prepare and present briefings on emerging technology and facilitate discussions across the campuses

### Project Prioritization is needed

The previous process that employees used to request functionality improvements, new systems, and/or technology services has been very decentralized with users submitting requests directly to ETS without prioritization by college or district leadership. User expectations that all submitted projects could be completed by ETS within requested timeframes did not take into consideration either the current workload of ETS teams or the importance of some projects over others. Initiating new projects often caused a cycle of disruption and inefficiency as ETS developers / technicians were pulled off projects in midstream to begin work on other “higher priority” projects. The result has been excessively long project implementation times and much frustration on both sides.

The size of the district, with its two colleges and Central Services departments, necessitates that the district adopt a formal technology project prioritization process that continuously sets and revises project priorities. This new process must be responsive to college and districts needs allowing for the inclusion of new projects as well as the elimination of existing projects (which may have fulfilled their objectives or no longer have a purpose). Accordingly, a prioritization process is proposed in this plan that involves the use of college and district leadership to maintain a list of major technology projects that is kept refreshed and current allowing ETS to schedule work on the highest priority needs of the colleges. Two goals associated with this prioritization process are (1) to achieve consensus regarding the priority order of projects and (2) to provide transparency in how the process works and in what the outcomes are. Further details of the proposed prioritization process can be found in the section Project Prioritization Process Refinement on page 35.

## Performance Measurement

To promote an environment of continuous improvement, this technology plan establishes Administrative Unit Outcomes (AUOs) for each department of ETS. Refer to Table 3 below. AUOs are used to define outcomes that the ETS organization is trying to achieve in its support of district and college strategic plans and missions.

In addition, each ETS department defined several measures of effectiveness (viewable in the section entitled Performance Metrics). These performance metrics will indicate how well the ETS organization is achieving its AUOs. A list of metrics may found in Tables 24, 25, and 26, starting on page 39.

Finally, ETS is also tracking an additional group of metrics, as listed in the section Workload Metrics, for use in determining the amount of infrastructure support required per staff member (Table 27)

Table 3: Administrative Unit Outcomes

| Department | Administrative Unit Outcomes | Metric |
| --- | --- | --- |
| Information Systems & Operations | Employees are satisfied with the outcomes of their technology support requests | 1 |
|  | Students and employees are provided with responsive applications and systems | 2,6 |
| Networks, Communications, & Computer Services | Employees are satisfied with the outcomes of their technology support requests | 1 |
|  | Employees are provided with technology resources to accomplish their functions | 2, 3, 4, 5 |
|  | Students and employees are provided with systems with a high percentage of uptime | 6 |
|  | Students and employees are provided with sufficient Internet network bandwidth to accomplish their functions | 7, 8 |
| Institutional Research & Planning | Employees are satisfied with the outcomes of their research and planning support requests | 1 |
|  | Employees are provided with research to support their job responsibilities | 2 |

Table of Contents

Executive Summary	1

Index of Figures	5

Index of Tables	6

Plan Objective	7

District Technology Organizations	7

Mission and Vision	13

Strategic Goals and Plans	15

Technologies Studies	18

Technology Projects	22

Issues and Resolutions	27

Performance Measurement	38

Appendix A Board Priorities 2010 - 2011	41

Appendix B Chancellor’s Goals / Priorities 2010 - 2011	42

Appendix C De Anza College Technology Plan Needs	44

Appendix D Technology Scan	45

Appendix E Technology Infrastructure Status	50

Appendix F Measure C Funded and Other Planned Projects	52

Appendix G User Requested Applications	55

Appendix H Consolidated Project Lists	58

Appendix I Recommended Modifications of Project Priorities	65

Appendix J Measure C Technology Projects Shortfall	66

Appendix K Project Evaluation Tool	68

Appendix L Measure C Computer Refresh Program Analysis	70

Appendix M Technology Scan References	73

# Index of Figures

Figure 1: Technology Plan Development Process	9

Figure 2: ETS Staff Resource Allocation to Its Functional Responsibilities	27

Figure 3: Percent of Increase in IT Infrastructure Growth from 2000 to 2009	28

Figure 4: Trends in ETS Staffing Levels (# of positions over time)	28

Figure 5: ETS Staff Levels as a Percent of System Standards for Staffing	29

Figure 6: Project Prioritization Process	37

Figure 7: Project Evaluation Tool Factors for Evaluating Projects (3 shown)	68

Figure 8: Project Evaluation Tool Graph Showing Project Distribution	69

# Index of Tables

Table 1: Mission Critical Projects – Other Category	2

Table 2: Mission Critical Projects - Infrastructure Category	2

Table 3: Administrative Unit Outcomes	4

Table 4: Steps - Produce the Environmental Scan	11

Table 5: Steps - Develop Mission and Vision Statements	11

Table 6: Steps - Identify and Address Key Issues	11

Table 7: Steps - Prioritize and Schedule Technology Projects	12

Table 8: Steps - Develop Performance Measurement Tools for Continuous Improvement	12

Table 9: Steps - Document Work and Gain Approval of Plans	12

Table 10: Excerpts from the De Anza College Educational Master Plan	16

Table 11: Excerpts from the Foothill College Educational and Strategic Master Plan	17

Table 12: Foothill College Technology Master Plan 2010 – 2015 Priorities	17

Table 13: Percentage of Employees Indicating a Need to improve Services in the Following Areas	19

Table 14: Percentage of Students Indicating Preferences and Ease of Use	19

Table 15: Percentage of Students Indicating a Need to improve Services in the Following Areas	19

Table 16: Evaluation of District Technology Systems & Services	20

Table 17: Project Size Codes for the Project List	23

Table 18: Criticality Rating Codes for the Project List (ETS Perception)	23

Table 19: Prioritized Project List for “Other” Category	23

Table 20: Prioritized Project List for “Infrastructure” Category	25

Table 21: Technology Positions with Temporary Funding	30

Table 22: Critical ETS Staffing Needs	31

Table 23: Possible Roles for the IT Organization with Respect to District Stakeholders	34

Table 24: Information Systems & Operations Performance Metrics	39

Table 25: Networks, Communications, & Computer Services Performance Metrics	39

Table 26: Institutional Research & Planning Performance Metrics	40

Table 27: Annual ETS Workload Metrics	40

Table 28: Critical Technology Needs of De Anza College	44

Table 29: Key Educational Technology Trends	45

Table 30: Hot Technologies (Tools) Supporting Education	48

Table 31: District Infrastructure & Technical Services Status	50

Table 32: Measure C Bond Technology Projects Funded Through Measure C	52

Table 33: Planned Use of ETS Carryover Funding for Technology Projects (FY 2010-2011)	54

Table 34: Most Commonly Requested IT Applications	55

Table 35: Project Size Codes for the Consolidated Project Lists	58

Table 36: Criticality Ratings Codes for the Consolidated Project Lists	58

Table 37: Reference Codes for the Consolidated Project Lists	58

Table 38: Consolidated Project List for Infrastructure Category	59

Table 39: Consolidated Project List for Other Category	62

Table 40: Recommended Changes to Project Priorities	65

Table 41: Measure C Funding Shortfall for Technology Projects	66

# Plan Objective

The objective of the district’s technology plan is to provide a roadmap by which Educational Technology Services (ETS) can efficiently and effectively implement, support, and promote technology systems, which enhance instructional delivery, student learning, and all associated district / college support systems to enable Foothill and De Anza Colleges to perform their missions and achieve strategic objectives.

# District Technology Organizations

Technology support at the Foothill-De Anza Community College District is provided primarily through a central district organization, but each college also has some local IT assets assigned to support technical systems for instruction as defined below.

## Central IT

The management, maintenance, and operation of the college’s technological infrastructure and equipment are primarily handled through the district’s central technology organization, Educational Technology Services (ETS). ETS is organized to support the development, improvement and support of IT systems including software applications, networks, instructional computer labs, smart classrooms, personal computing and telephony for the district’s two colleges. A chart showing the organizational structure of ETS can be viewed at http://ets.fhda.edu/who_we_are. In addition to providing direct technical support through staff, ETS manages some of its systems through outsourcing contracts.

## Foothill College IT Staffing

Foothill College provides a limited number of IT staff to directly assist with instruction in computer labs and support a few other instructionally related systems. The college has a Webmaster who coordinates and maintains the college’s website (http://www.foothill.fhda.edu/index.php) and the curriculum management system (C3MS) (http://www.foothill.edu/cms/).

The Associate Vice President of External Relations, Kurt Hueg, is responsible for the oversight of technology and leads a shared governance committee, called the Technology Task Force.

The Technology Task Force (TTF) is an auxiliary shared governance group that reports to PaRC and includes membership from the Academic Senate, Classified Senate, District ETS organization, administration, distance education representatives, faculty and staff technology practitioners and specialists. Under the authority of PaRC and under the guidance of the District Technology Organization ETS, the TTF provides a forum for informing overall District technology planning, supervises and is responsible for drafting the college technology plan, decision-making and goals, and creates a forum for college decision making, planning, and vetting issues and requests for technology. The Tech Task Force addresses the following issues and tasks on an ongoing basis:

Individual faculty and staff computers including replacement, priorities and hardware/software standards;

Classroom technology needs including instructor computing and audio visual hardware standards, priorities and planning;

College website and web technology needs; requests for new technology implementations and purchases beyond regular classroom and individual computing needs;

College priorities related to district-wide technology projects and implementations.

## De Anza College IT Staffing

De Anza College has a technology support organization called the Technology Resources Group (TRG), which supports many instructionally related systems at the college http://www.deanza.edu/trg/index.html. The primary functions of this group are:

De Anza Web site content development, tools, applications and servers

Video and audio systems engineering and support

Multi-Media production, including broadcast, webcast, CD and DVD production.

Management of various systems including:

Curriculum management system (ECMS)

Course management system (Catalyst – Moodle)

Curriculum management system (ECMS)

The college also provides a limited number of IT staff (primarily at the Instructional Associate level) to directly assist with instruction in computer labs.

The Vice President of Finance & Educational Resources, Letha JeanPierre is responsible for the oversight of technology. The Vice President of Finance & Educational Resources leads a user participative committee, called the Technology Task Force (reporting to the College Council), to discuss technology issues, make recommendations for setting technology project priorities, and create a campus technology plan. Refer to http://www.deanza.edu/gov/techtaskforce/. The membership of this committee is listed at http://www.deanza.edu/gov/techtaskforce/members.html.

## Educational Technology Advisory Committee (ETAC)

ETAC is a district wide committee that is tasked with technology planning at the district level and in reviewing and making recommendations regarding deployment of technology, the development of policy, and the resolution of issues impacting the delivery of services to students and staff. Information regarding membership, charter, meeting minutes, etc. can be viewed at http://ets.fhda.edu/etac/.

The ETAC committee has primary responsibility for developing a district strategic plan for technology and monitoring the ongoing implementation effort aimed at achieving the goals of this plan. ETAC is a participatory governance committee at the district level designed to be as inclusive as possible of all constituency groups (administration, faculty, staff, and students) from both college campuses and district central services.

The ETAC committee …

Makes specific recommendations to the Chancellor's Advisory Council on the use of technology throughout the district with regard to both ongoing activities and future direction.

Keeps informed about the current activities and future plans in each of the technology areas: Infrastructure, Information Systems, and Client Services through the appropriate ETS managers and its own subcommittees.

Monitors the operations, special projects, and overall budget of the Educational Technology Service (ETS) staff in an ongoing effort to have a comprehensive overview of the entire technological effort in the district.

Assess policy on matters such as intellectual property rights, appropriate use of technology, and standards.

Technology Plan Development Process

## Scope

This technology plan will provide plans and schedules for addressing key issues, priorities and schedules of projects, and performance measurement tools for continuous improvement cycles.

## Process

Figure 1: Technology Plan Development Process

The development of the Technology Plan involved several steps to determine requirements, prioritize projects, and address key technology issues for the district.

Produce the Environmental Scan

Develop Mission and Vision Statements

Identify and Address Key Issues

Prioritize and Schedule Technology Projects

Develop Performance Measurement Tools for Continuous Improvement

Document Work and Gain Approval of Plans

An integral part of the development of the plan was to involve the constituent groups across the district in the planning process. Working through the ETAC committee, the plan was discussed in each of its component parts and suggestions and comments were considered and incorporated in developing the various products.

Although the description of steps below depicts a linear planning process, the actual implementation of planning was non-linear, with many tasks occurring in parallel and the results from later tasks being incorporated into previous tasks (e.g. the process loops back on itself).

At the same time that this technology plan was being developed, the colleges were working on their own strategic and technology plans so much of the district and college level planning was conducted in a parallel fashion.

## Steps

Tables 1 through 6 describe the steps used in the development of this technology plan.

Table 4: Steps - Produce the Environmental Scan

| Action (Steps) | Method | Studies / Documents |
| --- | --- | --- |
| Identify trends and developments in instructional and administrative technology | Survey current literature and solicit input from ETS directors & supervisors and ETAC | Technology Environmental Scan |
| Analyze security weaknesses and vulnerabilities | Contract with external analysts to conduct security audits | Summary – SIG Assessment Summary – Perry Smith LLP Audit Network / Security Architecture Study – Burton Group Consulting Services |
| Determine technology needs from staff and students | Survey perceptions of staff and students. Solicit input from ETAC and Senior Staff | Staff Survey Student Survey User Requested Applications |
| Analyze performance, reliability, and suitability of the existing IT infrastructure | Identify system strengths and weaknesses by soliciting input from ETS directors & supervisors and ETAC | Technology Infrastructure Status |
| Ascertain college needs from college technology plans as well as district and colleges’ strategic plans | Review technology plans developed by the technology taskforce of each college. Review college strategic plans | De Anza College Tech Plan Needs (Foothill College tech plan needs are discussed later in this document.) |
| Develop list of currently funded technology projects |  | Currently Funded Technology Projects |

Table 5: Steps - Develop Mission and Vision Statements

| Action (Steps) | Method | Studies / Documents |
| --- | --- | --- |
| Revise and adopt ETS Mission and Vision Statements | Solicit input from ETS Directors, Supervisors, & employees and ETAC | Mission Statement 2009-11 Vision Statement 2009-11 |

Table 6: Steps - Identify and Address Key Issues

| Action (Steps) | Method | Studies / Documents |
| --- | --- | --- |
| Develop key issues with regard to technology infrastructure and support | Solicit input from ETS staff and ETAC committee | (Discussed later in this document) |
| Develop plans to address issues | Solicit input from ETS staff and ETAC committee | (Discussed later in this document) |

Table 7: Steps - Prioritize and Schedule Technology Projects

| Action (Steps) | Method | Studies / Documents |
| --- | --- | --- |
| Develop the technology plan project list | Use results of studies noted above | Technology Project List |
| Set up technology planning Website | Assign task | (See Website content) |
| Prioritize projects | CTO brings project list to groups for review and recommendations: ETS Directors & Supervisors ETAC Tech Task Force (DA & FH) Senior Staff CTO submits recommendations to Chancellor’s staff Chancellor’s staff ratifies or modifies recommendations | Recommendations for Project Priorities Prioritized Technology Project List |
| Schedule projects & acquire resources | ETS directors and supervisors schedule projects | Project Schedule for Mission Critical Projects |

Table 8: Steps - Develop Performance Measurement Tools for Continuous Improvement

| Action (Steps) | Method | Studies / Documents |
| --- | --- | --- |
| Create Administrative Unit Outcomes (AUOs) for each ETS unit | Discuss and critique ideas with ETS Directors as a team | (Discussed later in this document) |
| Create Metrics for evaluating progress on AUOs | Discuss and critique ideas with ETS Directors as a team | (Discussed later in this document) |

Table 9: Steps - Document Work and Gain Approval of Plans

| Action (Steps) | Method | Studies / Documents |
| --- | --- | --- |
| Create written technology plan and post to Web | Publish in written, electronic file and Web formats | District Technology Plan 2010 - 2016 |
| Gain final approval of plan from Chancellor’s Staff and Board of Trustees | Present findings and solicit feedback |  |
| Brief plan to district stakeholders | Conduct a series of forums | PowerPoint Presentations |

# Mission and Vision

The ETS Mission and Vision statements were developed by the leadership of ETS, then shared with all members of ETS and finally vetted with the ETAC committee.

## ETS Mission Statement

We enhance teaching and learning through technology and information services.

## ETS Vision Statement

- We are a crucial asset and partner that provides a significant educational advantage through the deployment of high quality computing and information services.

  - We plan to complete project work right the first time. We concentrate on quality, with the goal of being defect free, while managing cost and schedule.

  - We provide tools and services to enable the colleges to have a significant educational advantage in producing student learning

  - We negotiate project requirements and services with the colleges so that goals are achievable. We obtain a mutual understanding with the colleges regarding deliverables, schedules and costs.

  - We stay “in front” of user demand by identifying needs and assisting users to choose appropriate and successful technology implementations

  - We provide a full cycle of support for systems by measuring our performance and following up in a process of continuous improvement.

  - We stay current with technological advances in all areas of information technology and institutional research relevant to an educational institution.

We provide our users with the ability to securely access district educational technology services and information from anywhere at anytime.

- We provide:

    - a pervasive deployment of wireless networking

    - a high reliability network

    - self healing / recovering services

- We protect the confidentiality of the digital assets of the organization

We implement a flexible computing environment that enables our educational community members to easily interact.

- We provide technologies that facilitate:

- the distribution of electronic information among individuals and groups with common goals or interests.

- multiple means of communication and conferencing to enable collaboration

- We assist collaboration by employing technologies that:

- identify and connect individuals who share common interests

- provide a group working environment with collaboration tools (group editing of documents, etc.)

We create a computing environment that enables rapid adoption of learning technologies.

- We provide flexibility in our technical architecture through:

- The employment of desktop virtualization as well as other virtualization technologies

- The creation and maintenance of a high bandwidth network with robust quality of service (QoS)

- Continual research into new technologies that facilitate the delivery of instructional methods

- Leveraging our relationships with key vendors to promote flexibility in the application of software packages (such as the ability to automate the process of developing, measuring and reporting on student learning objectives (SLOs))

We create a computing environment where users attain self-sufficiency in their use of technology.

- We deploy systems that:

- Are intuitive, self-healing, easy to use and adaptable

- Will guide users to resolve difficulties without ETS intervention

- We provide a variety of approaches to enable users to exploit the functionality of IT systems

We organize such that our staff can rapidly learn new skills and technology.

- We provide opportunities for training by:

- Planning training into work schedules that move members between daily work assignments, special projects, and training opportunities

- Building training opportunities into projects (schedule & resources)

- Providing the means to motivate members to pursue educational opportunities

- Tailoring training to individual needs

We create collaborative organizational teams to achieve common goals.

- We build collaborative teams by taking actions that:

- Promote trust among team members

- Emphasize the value of team success

- Support appropriate risk taking without consequences

# Strategic Goals and Plans

Many sources provided guidance as well as requirements for the development of the technology plan including:

Board Priorities

Chancellor’s Goals

District’s Strategic Plan

De Anza College’s Strategic and Technology Plans

Foothill College’s Strategic and Technology Plans

## Board Priorities

The Board Priorities for 2010-2011 identify two areas that directly reference technology:

Ensure that district facilities are modern and effective learning / working spaces

Continue oversight of Bond Projects

Ensure that planning is integrated and progressing

Approve technology master plan

The full list of Board Priorities for 2010-2011 are listed in Appendix A

## Chancellor’s Goals / Priorities

The Chancellor’s Priorities for 2010-2011 identify technology as one of eight primary goals

Goal #6 Technology

Focus on returning district to a leadership role in technology

    - Upgrade administrative technology to increase productivity and efficiency

    - Encourage scalable online learning

    - Encourage broader adoption of open educational resources.

The full list of the Chancellor’s Goals / Priorities for 2010-2011 are listed in Appendix B

## District Strategic Plan

The district’s strategic plan lays out three commitments:

Student Success & Achievement

Improve student outcomes and close the achievement gap

Improve basic skills

Improve the outcomes of vocational students

Student Access

Sustain the fall-to-fall persistence rate of students in selected populations

Improve the participation rate of high school graduates within the district’s service area

Stewardship of Resources

Achieve structurally balanced budget

Provide appropriate staffing

Achieve environmentally sustainable practices in accordance with Board Policy Statement 3214 and the Presidents’ Climate Commitment

Align facilities (capacity) with student load

The specific strategies that are used to achieve these commitments are found in the colleges’ strategic plans, which are discussed with regard to technology implications below.

The complete district strategic plan for 2010-2016 may be viewed at http://fhdafiles.fhda.edu/downloads/homefhda/StrategicPlanFinalComposit.pdf.

## De Anza College Strategic and Technology Plans

The four strategic institutional initiatives in the De Anza College Educational Master Plan 2010 – 2015 are:

Outreach

Individualized Attention to Student Retention and Success

Cultural Competence

Community Collaborations

Table 10: Excerpts from the De Anza College Educational Master Plan

The De Anza College Information Technology Strategic Plan was developed and approved through the campus governance process in 2007. Activities of the Technology Task Force (TTF), which is advisory to the College Council, include the following: Determining criteria for developing proposals Prioritizing and coordinating campus technology initiatives in accordance with the Technology Master Plan Presenting technology overview to College Council Reviewing technology proposals from a technical perspective and make recommendations to College Council Developing and/or modifying technology policies and making recommendations to College Council Coordinating with governance groups when appropriate Communicating with constituency groups Collaborating with the district’s Educational Technology Services (ETS) on design, implementation and maintenance of technology that affects instruction and administration services Defining process for identifying college- based technology standards (e.g., course management systems, content management systems, iTunes, etc.) Currently the TTF is working on integrating the technology plan with other campus and district strategic planning efforts, prioritizing the technology plan goals, and making recommendations to College Council and other campus governance groups. (p15)

The De Anza College Technology Plan contains a list of actions pertaining to research, training, and infrastructure development areas. Key elements of the plan as it pertains to the district technology plan are contained in Appendix C.

The complete De Anza College Strategic Plan may be viewed at http://www.deanza.fhda.edu/emp/EducationalMasterPlan2010-2015.pdf.

The complete De Anza College Technology Plan may be viewed at http://www.deanza.edu/gov/techtaskforce/pdf/DATechStrategicPlanFinal2010_15.pdf.

## Foothill College Strategic and Technology Plans

The three strategic initiatives for Foothill College are:

Building a Community of Scholars

Promoting a Collaborative Decision Making Environment

Putting Access into Action

Table 11: Excerpts from the Foothill College Educational and Strategic Master Plan

In addition, a secondary goal of the master plan is to integrate the institutional planning at the campus level and with that of the district level. Some steps to achieve this goal include more intentional alignment of college plans with district plans, particularly in the area of sustainability and technology. (p4,5)

The Foothill College Technology Plan includes the goals and actions necessary to support the achievement of the strategic initiatives in their strategic plan as well as to support ongoing and future instructional delivery and student service operations. Key elements of the plan as it pertains to the district technology plan are provided below in Table 12.

Table 12: Foothill College Technology Master Plan 2010 – 2015 Priorities

During the 2009-2010 Academic year, the following priority projects emerged from the program planning process (In equal priority order). Priority 1: Complete the college-wide wireless implementation at Foothill College. Priority 2: Implement a consistent standard for classroom multimedia technology so each classroom is equipped with a basic level of instructional technology. Priority 3: Complete Banner implementation and successfully train staff and students in its many operations and functionality. (p5)

The complete Foothill College Educational and Strategic Master Plan 2010 many be viewed at http://www.foothill.edu/staff/irs/ESMP/docs/EMSP_2010_version1.0.pdf.

The complete Foothill College Technology Master Plan may be viewed at http://www.foothill.edu/staff/irs/ESMP/docs/EMP2010/Foothill_Tech_Plan_11.9.10.pdf.

# Technologies Studies

The priorities and outcomes of the technology plan are also determined from eliciting requirements from studies including all of the following:

External Technology Environmental Scan

Surveys of User Perceptions

Infrastructure Strengths and Weaknesses Analyses

Brief summaries of the studies are provided below. More information is available in the referenced appendices.

## Technology Environmental Scan

During 2010, the Chief Technology Officer conducted a literature survey of research and other pertinent reports regarding future trends in the use of instructional and administrative technology. Key findings are listed below:

### Summary of Key Findings

Develop support for computing devices other than computers especially mobile devices such as cell phones, electronic readers, etc.

Drive support costs down by adopting efficient IT management technologies such as server and desktop virtualization, advanced server architecture beyond blades, cloud computing internal and external, and centralized data storage for users

Provide ubiquitous wireless access to students and faculty

Develop a unified communications strategy when replacing current PBX, email, and calendaring systems

A full set of results from the technology environmental scan may be viewed in Appendix D.

## Surveys of User Perceptions

In January 2010, the Institutional Research and Planning department conducted two surveys to elicit the perceptions of users with regard to the capabilities of technology systems and services. Significant findings are provided below.

### ETS Employee and Student Survey results

Table 13: Percentage of Employees Indicating a Need to improve Services in the Following Areas

| Service Area | % |
| --- | --- |
| Wireless | 64 |
| Multi-Media Classrooms | 54 |
| Training | 50 |
| Banner | 44 |
| Online Access to Inst Materials | 44 |
| Speed of Internet Access | 37 |
| Call Center Problem Resolution | 33 |
| Email | 30 |
| Calendaring system | 25 |
| Learning Mgmt Systems | 21 |
| Student ID Card | 20 |
| Video Production | 20 |

Table 14: Percentage of Students Indicating Preferences and Ease of Use

| Issue | % |
| --- | --- |
| They would rather use their personal email account than a district-provided email account | 82 |
| Learning Management Systems (Catalyst, Etudes) are easy to use | 52 |
| Information on Websites is difficult to locate | 37 |

Table 15: Percentage of Students Indicating a Need to improve Services in the Following Areas

| Service Area | % |
| --- | --- |
| Wireless access | 82 |
| Student ID / Debit card | 44 |
| District / college provided email for students | 31 |

Complete details of the surveys may be found at http://ets.fhda.edu/TechSurvey

## Infrastructure Strengths and Weaknesses Analyses

### Technology Infrastructure Status

In 2010, the ETS leadership team conducted an analysis of the stability and performance of the district’s major technology systems with the following results:

Table 16: Evaluation of District Technology Systems & Services

Rating Number of systems Good (satisfactory functionality / performance / reliability) 6 Adequate – becoming Good 2 Adequate (provides basic but not necessarily desirable functionality …) 9 Poor – becoming Good 5 Poor (cannot perform basic functions – see list below) 6

The systems / services rated as Poor are:

Automation for Call Center Support

Presenting Information to Stakeholders – District (Website)

Presenting Information to Stakeholders – Foothill (Website)

Staff Technical Training

Student Technical Assistance

Universal Student ID Card (for identification and financial transactions)

The full analysis of existing technical systems and services may be viewed in Appendix E.

### FHDA Network-Security Architecture Study

In August 2008 the district received the final report for an architecture study to redesign the network supporting the colleges and the district. The study provides a set of standards, protocols, and topologies to build a replacement network that connects the colleges and Middlefield Center, the local area networks used within the campuses, and virtual local area networks. The study also recommended appropriate security-related designs and practices. ETS will begin large-scale replacement of the network in 2011.

For further information regarding this study, contact the Vice Chancellor of Technology at 650-949-6120.

### Security Audits

#### Summary - SIG Assessment

ETS commissioned and received (in May 2009) the final report for an analysis performed by Strata Information Group, which recommended security practices to employ during the implementation of the new Banner administrative information system (also locally known as the Educational Information System or EIS). This study was conducted during the initial stages of the Banner migration project and highlighted a number of areas that the district would have to address as the Banner implementation proceeded. The district classified the audit findings in four categories in order of importance: 18 findings were classified as high priority, 12 as medium priority, 6 that were completed shortly after receiving the report, and 13 that were not selected for adoption.

For further information regarding this audit, contact the Vice Chancellor of Technology at 650-949-6120.

#### Summary - Perry Smith LLP Audit

In January 2010, the district received the final report from an audit performed by Perry – Smith LLP auditors, which assessed the readiness of the new Banner administrative information system with regard to employing appropriate security configurations and practices in the new system. This audit was conducted during the beginning of the process to migrate to Banner and much of the district’s / colleges’ records were in transition between the old and new systems. The audit highlighted a number of areas that the district would have to address to enhance security as the Banner implementation proceeded. The district classified the audit findings in three categories in order of their importance: 4 findings were classified as high priority, 15 as medium priority and 2 as low priority.

For further information regarding this audit, contact the Vice Chancellor of Technology at 650-949-6120.

# Technology Projects

ETS consolidated all existing and requested projects into one list and vetted this list with appropriate constituent and leadership groups to rank order projects according to their importance to the needs of the colleges and the district.

## Listing All Technology Projects

The list of technology projects that are important to the district and its stakeholders include (1) existing projects that are planned or currently being implemented, (2) projects that users have requested, and (3) projects that are implied by guidance authorities / legal mandates, etc.

### Existing Projects

In June 2006, voters in the district’s service area passed the Measure C Bond, which provides over $72M to fund 24 major technology projects for technology infrastructure improvements. A list of technology projects funded by the Measure C Bond Program may be viewed in Table 32 of Appendix F. These technology-related projects were initially conceived and programmed to rebuild an aging and in many cases, a non-functional infrastructure affecting the reliability and performance of the network, desktop computing, IT security, telephone systems, multi-media systems and administrative applications.

Table 33 in Appendix F list an additional nine (non-Measure C) projects that are either planned or underway to supplement Measure C technology projects or rebuild other parts of the infrastructure.

### Requested Projects

District users of technology (students and employees) have made requests to the district for additional technology services and applications or improvements to existing technology services and applications. A list of these requests may be viewed in Appendix G. There are 21 requests on this list representing the most commonly requested areas; however, as users continually make technology requests resulting in a large backlog of unfilled needs, a complete enumeration would create a list much larger than the 21 current requests.

### Implied Projects

In addition to the projects mentioned above, additional projects may be inferred from the guidance and requirements generated from an analysis of the Mission & Vision, Strategic Goals & Plans, and Technology Studies as well as other regulatory mandates.

## Initial Project Lists

Appendix H contains two lists, one for infrastructure projects and one for all other projects, which enumerate all known projects that are currently underway, planned, implied and commonly requested. The leadership of ETS provided an initial ranking of these projects, which was then used by the ETAC committee, the Technology Task Force committees at both colleges, and Senior Staff to make recommendations for adjustments. Suggested changes to the priorities as suggested by these groups may be viewed in Appendix I.

## Prioritized Project Lists

After considering the inputs from the appropriate leadership and constituent groups, the Chief Technology Officer submitted his recommendations to the Chancellor’s Staff, who made the final adjustment of priorities and finalized the rank order of project list. The finalized project list is presented in two parts (Other Projects and Infrastructure Projects), in Tables 19 and 20.

### Legend

Table 17: Project Size Codes for the Project List

| Project Size Code | Project Size is: | if the Number of Skill Types needed is: | or the Duration lasts: | or the Implementation Cost is: |
| --- | --- | --- | --- | --- |
| S | Small | > 1 <= 5 | > 1 month & <= 2 months | > $10K <= $50K |
| M | Medium | > 5 <= 10 | > 2 months & <= 4 months | > $50K & <= $200K |
| L | Large | >10 | > 4 months | > $200K |

Table 18: Criticality Rating Codes for the Project List (ETS Perception)

| Criticality Rating Code | System Importance |
| --- | --- |
| C | Mission Critical |
| I | Important |
| N | Nice to have |

### Other Projects

The projects in Table 19 below are rank ordered according to their importance in descending order (as well as grouped by their criticality rating).

Table 19: Prioritized Project List for “Other” Category

| Criticality | Project Size | Project Name | Goal | Impact - Outcomes | Project Director | Funding Source |
| --- | --- | --- | --- | --- | --- | --- |
| C | S | SLO Database | Develop a data collection system for SLO development & implementation | Supports accreditation process | CHIEN | Colleges TBD |
| C | S | Middlefield Internet Connection | Replace the AT&T leased line with a CENIC WAN link (FH) | Provide faster Internet speeds at Middlefield campus and for redundancy to main campuses | SHARON | Measure C A Budget aug Foothill TBD |
| C | ? | CashNet | Install CashNet system with Banner | Automate collection and accounting of fees, etc. across multiple departments | CHIEN | Colleges TBD |
| C | ? | ParSystem - ScanTron | Install new ScanTron system (DA) | Automate creation, administration and scoring of assessment tests | CHIEN / SHARON | DeAnza TBD |
| C | M | Asset Management | Implement asset management functionality in EIS and support | Provide the ability to track the location and status of specified assets | CHIEN | TBD |
| C | S | Automation for Meetings | Provide an electronic environment to conduct meetings and facilitate access to information (CS) | Immediate access to meeting materials anywhere, anytime Increased efficiency | SHARON | TBD |
| C | L | Unified Messaging | Implement a messaging system for email, calendaring, fax, voice, etc. | Increase functionality & reliability | SHARON | TBD |
| C | M | District Web CMS | Deploy a content management system for the district Website (CS) | User friendly environment to update content on website | CHIEN | TBD |
| C | L | Universal ID | Implement a student / staff ID system with financial transaction capability | Students / staff have ID Students make financial transactions for services | CHIEN | TBD |
| I | L | Banner Workflow | Implement workflow functionality in Banner to automate business processes | Increased efficiency and accuracy in business processes | CHIEN | TBD |
| I | S | L7 / A8 Gig Connection | Install a gigabit connection from L-7 to A-8 (DA) | Provide better video streaming support services | SHARON | TBD |
| I | M | Tutorial Tracking & Mgmt | Develop system to schedule, track and account for student tutorial hours (DA) | Increase efficiency in tracking and scheduling student tutors | CHIEN | Title III Grant |
| I | L | Mobile Devices | Support selected mobile devices | Mobile access to current information on PDAs, smart phones, etc. | SHARON | TBD |
| I | L | Virtual Desktop Interface | Deploy VDIs for selected labs and users | Lower cost of computer refresh Possible lower time to deploy images | SHARON | Measure C Carryover TBD |
| I | L | Curriculum Mgmt System Integration | Build a real time interface for curriculum management systems into EIS | Provide instantaneous data exchange between systems | CHIEN | TBD |
| I | M | Single Sign-on | Implement single sign-on to access network services | Simplified access to electronic services for Banner and related applications Improved security | CHIEN | TBD |
| N | M | Reports for Productivity | Develop reports to improve productivity of administrative processes | Higher quality – better outcomes in administrative processes | ANDREW | Carryover |
| N | M | Student Tracking Automation | Replace STS / Red Canyon system with a more functional system (FH) | Provide automated tracking of student attendance | CHIEN | TBD |
| N | S | GIS | Geographic Information System for the District (CS) | Save time for staff/Police | CHIEN | TBD |
| N | M | Doc Imaging Workflow | Implement automated workflow for document imaging | Provide automation for document imaging processes | CHIEN | TBD |
| N | M | Student Email | Provide a FHDA branded email account to each student | Students can acquire vendor discounts | CHIEN | TBD |
| N | M | LMS Integration | Build a real-time interface for Catalyst into EIS (DA) | Provide instantaneous data exchange between systems | CHIEN | TBD |
| N | S | Remote Access | Provide users with access to district network services from off-campus | Work from remote sites with access to information | SHARON | TBD |

### Infrastructure Projects

The projects in Table 20 below are not rank ordered, but grouped by their Criticality ratings.

Table 20: Prioritized Project List for “Infrastructure” Category

| Criticality | Project Size | Project Name | Goal | Impact - Outcomes | Project Director | Funding Source |
| --- | --- | --- | --- | --- | --- | --- |
| C | L | Wireless Deployment | Deploy a wireless network at both colleges and district sites | Reliable wireless access to the Internet | SHARON | Measure C |
| C | L | Disaster Recovery | Provide a hot site disaster recovery capability for critical systems | Timely recoverability of email, calendaring, DNS & Web sites / applications | CHIEN | Carryover |
| C | M | DR Virtualization | Virtualize the Banner application | Improved disaster recovery capability | CHIEN | Measure C |
| C | L | Data Center / ETS Building | Construct new facilities for data center systems | Increased reliability & sustainability of operations Reduced support costs Consolidation of ETS functions | SHARON | Measures E & C |
| C | L | Network Rebuild | Deploy a fast, reliable network | Increased reliability & speed of network Preparation for successful VDI implementation | SHARON | Measure C |
| C | M | Oracle Upgrade | Upgrade Oracle to 11G from 10G version | 10G vendor support going away | CHIEN | Staffing |
| C | S | Argos Migration | Migrate MAUI users to Argos environment | Reporting functionality for users of new Macs & PCs | CHIEN | B Budget |
| C | M | PCI Compliance | Survey systems and implement PCI security measures | PCI compliance systems across all campus credit card transaction processing operations | CHIEN | Business Office TBD |
| C | M | Perry Smith Audit Red | Ameliorate red security items | Acceptable response to Finance & Audit Committee Improved security | CHIEN | No funds required |
| C | M | SIG Audit Red | Ameliorate red security items | Acceptable response to Finance & Audit Committee Improved security | CHIEN | No funds required |
| C | L | End Point Data Encryption | Provide the technology & training to encrypt desktops and laptop user data | Increase the security of sensitive user personal data | SHARON | TBD |
| C | L | Academic History | Move pre-2000 academic history into accessible data store | Student services will have easy access into all electronic academic history | CHIEN | Measure C |
| C | L | Computer Replacement | Refresh computers on a 5 year cycle | Minimal acceptable functionality in lab and desktop computers | SHARON | Measure C |
| C | L | Multimedia New & Refresh | Refresh & install new multi-media classrooms | Up-to-date functionality for instructional delivery | SHARON | Measure C |
| C | L | Phone - PBX | Replace old phone system | Integration with unified messaging Support for emergency operations | SHARON | Measure C |
| C | S | Foothill/District Office Telephone Voice Mail System Upgrade | Upgrade FH/District VM System to match De Anza's to provide full interoperability | More reliable system with additional features which can be used with the planned new telephone system (current high risk for failure) | SHARON | Measure C |
| I | M | L7 Server Virtualization | Replace and consolidate servers in data center | Lower cost of support Increase reliability of systems | CHIEN | Measure C Carryover |
| I | M | Banner Batch Scheduling | Implement App Works in Banner | Assist in automating back-end data center operations | CHIEN | Measure C |
| I | M | Perry Smith Audit Yellow | Ameliorate yellow security items | Acceptable response to Finance & Audit Committee Improved security | CHIEN | No funds required |
| I | M | Prompt to Banner | Build a data exchange between Prompt & Banner | Reduced workload for Finance Office. Interest item from the Audit & Finance and the CBOC Committee | CHIEN | Measure C |
| I | M | SIG Audit Yellow | Ameliorate yellow security items | Acceptable response to Finance & Audit Committee Improved security | CHIEN | No funds required |
| I | M | User Data Storage | Provide centralized data storage / backup for user electronic data | Increased security of stored data | SHARON | TBD |
| I | M | ETS Web Redesign | Refresh look & feel and information on ETS Website | Self help information easily available to users | SHARON | TBD |
| I | M | Helpdesk Software | Replace Call Center software | Increase functionality and reporting capability of problem reporting system | SHARON | Carryover |
| I | M | Identity Management | Implement a common ID system to authenticate users for network based services | Lower cost of support Required improvement for single sign-on Required improvement of UID | CHIEN | Carryover |
| I | L | L7 Data Center Renovation | Renovate L7 facilities for data center systems | Increased reliability & sustainability of operations Reduced support costs of operations | CHIEN | Measure C |

## Project Schedules

Schedules for mission critical projects are provided on the ETS website (http://ets.fhda.edu). Note that these lists do not include small projects that can be completed within a week, Banner migration work (original project scope), and services such as smart classroom / computer installs or break / fix.

# Issues and Resolutions

The following issues were identified during the development of the district’s Technology Plan:

ETS resources are constrained and severely impact the capability of the technology teams to meet college expectations

The relationship between ETS and the colleges regarding technology support should be redefined and strengthened.

A process for prioritizing technology work on an ongoing basis should be formalized.

## Resources Are Constrained

### The Staffing Issues

Resources (funding as well as staff) have to be split among many areas to support information technology across the colleges and the district.

- Operations: Support for workstation and lab computers, multimedia equipment, network and telephones, and applications (administrative systems, email, Web portal, etc.)

- Infrastructure: Banner implementation, network upgrade, wireless installation, desktop replacement, data center design & construction, security projects, etc.

- Project Reserve / Contingency: Set aside to perform emergency repairs and respond to high priority short notice requests.

- Measure C Construction: Ensuring adequate IT infrastructure design in buildings and monitoring construction.

- Other Projects: User requested projects such as replacing the universal ID card system, developing a unified messaging system and implementing single sign on.

Figure 2: ETS Staff Resource Allocation to Its Functional Responsibilities

Currently, there is a greater demand for technology services than ETS staff members can provide. Most users feel the impact of having very limited capacity in technical staff to support user-generated projects, represented by the small slice of the pie entitled Other Projects (see diagram above). Most ETS staff resources are currently expended in maintaining or improving existing systems (Operations) and in rebuilding the IT infrastructure.

#### ETS Staffing History & Analysis

Since FY 2000 – 2001 the IT infrastructure has grown significantly while ETS staffing levels have declined resulting in an increase in workload per ETS employee. The IT infrastructure growth has been resourced through the Measure C Bond program, which has provided funds for critically needed facilities, equipment and services. Not depicted in the chart below (because of the chart’s scale), the number of multimedia installations has actually increased by 414% and the number of wireless network ports has increased by 5000% over this period.

Figure 3: Percent of Increase in IT Infrastructure Growth from 2000 to 2009

The current staffing level of ETS as of December 2010 is 65.5 positions. (The current ETS organizational structure may be viewed at http://ets.fhda.edu/who_we_are.) This amount includes both temporary and permanent positions as well as a four-person institutional research and planning team. Not included in the 2010 count is an additional administrative assistant (195 day temporary worker) supporting the Banner implementation.

Figure 4: Trends in ETS Staffing Levels (# of positions over time)

The chart above depicts historical staffing levels including both permanent and long-term temporarily funded staff. The current level of ETS staffing is approximately 30% below the level of staffing in FY 2002 – 2003 with regard to permanently funded positions.

Figure 5 below contrasts the California Community College Chancellor’s Office standards / guidelines for IT staffing versus the level of staffing in FY 2010 – 2011 available at the district. Note that the number of IT managers at the district meets the system standard (not shown) but is still not adequate given the large number of simultaneous infrastructure projects requiring project managers. The staff levels depicted below do not include staff on temporary funding.

Figure 5: ETS Staff Levels as a Percent of System Standards for Staffing

#### Measure C Technology Projects Support

To support the numerous projects funded by the Measure C Bond (see Appendix F), several ETS personnel have been assigned to work on Measure C projects, under funding provided by this bond. Table 21 lists those permanent positions, which are currently receiving temporary funding either directly from the Measure C bond or from the general fund in support of Measure C projects. Note that this list is constantly changing according to the needs of the projects. When these Measure C projects complete, a shortfall will exist in the general fund allocation (A budget) for personnel costs. This will result in the loss of several employees from the ETS department if alternate funding sources cannot be located.

Table 21: Technology Positions with Temporary Funding

| Position | Project | %FTE |
| --- | --- | --- |
| Computer Network Supervisor | Measure E / C supervision | 0% |
| Network & Communication Administrator | Measure E / C design & construction | 100% |
| Network & Communication Administrator | Measure E / C design & construction | 100% |
| Network & Communication Administrator | #340 Labor to install network equip/routers, etc. | 10% |
| Network & Communication Administrator | #340 Labor to install network equip/routers, etc. | 10% |
| Senior Systems & Network Programmer | #340 Labor to install network equip/routers, etc. | 5% |
| Senior Systems & Network Programmer | #340 Labor to install network equip/routers, etc. | 5% |
| Workstation & System Support Tech I | #330 Labor to refresh computers | 80% |
| Workstation & System Support Tech I | #330 Labor to refresh computers | 80% |
| Workstation & System Support Tech II | #330 Labor to refresh computers | 80% |
| Workstation & System Support Tech II | #330 Labor to refresh computers | 80% |
| Workstation & System Support Tech Sr | #330 Labor to refresh computers | 35% |
| Instructional Systems Design Engineer | #713 De Anza Refresh MM #714 De Anza New MM #613 Foothill Refresh MM #614 Foothill New MM | 30% |
| Programmer Analyst I | #360 Server refresh | 50% |
| Programmer Analyst II | #350 Replace ERP | 50% |
| Senior Systems & Network Programmer | #350 Replace ERP | 30% |
| Web / Client-Server Application Programmer | #360 Server refresh | 50% |
| Program Coordinator II | #350 Replace ERP | 100% |
|  | ~9 positions | 895% |

### The Staffing Solutions

Table 22 lists critical staffing needs for ETS.

Table 22: Critical ETS Staffing Needs

| Information Systems & Operations | Networks, Communications & Computer Services | Institutional Research & Planning | Other |
| --- | --- | --- | --- |
| Restore funding for staff identified in Table 21 and … (1) Sys Admin / DBA (1) Programmer (1) Project Assistant (1) Training Coordinator (1) Webmaster | Restore funding for staff identified in Table 21 and … (1) Network Technician? (1) Network Engineer (1) Network Admin (1) Multi-media Tech (1) Desktop Senior Tech (1) Call Center Tech | (1) Research Analyst | (1) Security Officer |

### In addition to restoring permanent funding for staff positions identified in Table 21 above, the additional staff will allow the ETS team to accomplish several objectives.

Allow the formation of a quick reaction project team(s) that will be dedicated to one or more project(s) so that work can continue essentially uninterrupted until project objectives have been accomplished.

Launch a sustained technology training program to service employees of the district

Establish a dedicated Website management and development program to meet the needs of the district

Strengthen the Call Center and assist in its transition to a help desk function, with the capacity to resolve at least 80% of support calls without further referrals

Strengthen IT security throughout all information technology systems

As enrollment-based funding (base funding, growth and COLA) is recovered as the result of the state’s recovery from recession, the district will prioritize position requirements restoring funding and allocating new positions accordingly.

A special effort will be required to restore positions for employees working on Measure C projects when Measure C funding is exhausted (which will occur at different times depending on the project). If no additional funds can be allocated to restore positions then ETS leadership will assess and prioritize positions across the entire ETS organization, before identifying specific positions for reductions.

Finally, ETS teams are researching methods to reduce the cost of supporting the infrastructure by employing technologies that are more efficient to maintain than current legacy systems. Some technologies that are being investigated include virtualization (in all aspects), automated monitoring systems, and user self-service systems (where users can acquire reports and other technology services without the intervention of an ETS team member).

### The Funding Issues

Funding issues impacting the performance and support of technology systems include:

Shortfall in Measure C funding for technology projects

Shortfall in funding for Mission Critical projects

#### Shortfall in Measure C Technology Projects Funding

With the passage of the Measure C Bond, the district intended to establish a 15-year budget to acquire and support key technology systems and infrastructure as a key goal. However, because the infrastructure (number of computers and smart classrooms, etc.) has grown since planning for the bond was completed and since the initial planning did not fully account for all labor and acquisition costs for new equipment and systems, the current Measure C budget for technology cannot support all original goals of the plan. As a result, most Measure C technology projects have been re-programmed to fit within the available budget. As a consequence of this shortfall, the strategy of using Measure C funds to provide 15 years of support and maintenance for the infrastructure will not be successful.

Appendix J lists the Measure C technology projects, their original objectives and their funding status. The total shortfall in funding to accomplish all objectives is approximately $20,000,000.

#### Shortfall in Mission-Critical Project Funding

Mission critical projects (other than those associated with Measure C) are identified in this technology plan in the section Prioritized Project Lists. The accompanying tables (Tables 19 and 20 starting on page 23) include source of funding identified for these projects. Even though the funding source for some is listed as TBD (to be determined), the district is committed to funding these projects and will allocate funding as needed when they are initiated.

### The Funding Solutions

#### Measure C Technology Projects

When Measure C funding is exhausted, the district plans to ask the voters in its service area to fund a new capital bond, which could provide resources to address the shortfalls listed for Measure C technology projects. In the meantime, Table 41, in Appendix J lists revised objectives and other notes important to the restructuring of projects so that projects will fit within the available current budget. In certain cases, carryover funding available to ETS will be used to fund critical shortfall areas.

#### Technology Plan Mission Critical Projects

The district departments and the colleges have committed to fund all Mission-Critical projects out of one-time carryover or ongoing funds from various sources.

## Relationships With Technology Users Must Evolve

Since 2007, the ETS leadership team has examined the relationship between the ETS organization and the colleges that it supports. Out of this discussion, the team developed a relationship model as a way of describing the current relationship as well as future, desired relationship with its users.

### The Issue

#### Relationship Model

One method to describe the relationship that the technology organization has with its parent organization is to examine the roles that the technology organization fulfills with regard to its parent organization described herein as partner, architect, or job shop.

In the job shop role, the technology organization acts as a provider of technology services and the relationship is similar to what a vendor provides for its client. Service Level Agreements (SLAs) and contracts essentially define the operational characteristics of this relationship. Services are requested and funding is provided by the parent organization. Organizational users specify their needs and requirements and the technology organization builds or acquires and supports systems to specification.

In the architect role, the technology organization proactively designs and supports a technology infrastructure to meet the needs of the organization. Projected user-defined requirements and priorities gained through discussions with users are employed by the technology organization to specify an architectural design, which is then built and managed. The architect role requires significant consultation with the parent organization.

In the partner role, the technology organization works closely with its parent organization in developing solutions and opportunities to expand the strength of the organization to meet its mission. The partner role requires extensive collaboration between the colleges and the technology organization. The technology organization becomes knowledgeable of and deeply involved in all facets of running the organization and is routinely brought into strategic business decisions. The parent organization includes the technology organization in discussions of emerging needs early in the process so that the technology organization can assist in requirement definition and choice of systems.

A technology organization should achieve a balance in fulfilling all three roles (although not necessarily in equal amounts, but rather tailored to the needs of the organization). It is important to note that it is essential to employ best practices for each role not matter what balance is used.

#### Historical and Current Status

In 2006, many district users viewed ETS as essentially a job shop. Since then, a shift of roles for ETS towards the architect role has occurred due to the availability of technology funding through Measure C and the need to replace most of the existing IT infrastructure. To a lesser extent, ETS has also been invited to the table to work with the colleges as a partner.

### The Solution

There are best practices associated with performing each of these roles and Table 23 identifies best practices as well as our current practices and areas for improvement. One goal of the ETS leadership team is to move the ETS organization more into the role of partner with the colleges. Taking into consideration the areas identified for improvement in Table 23 the ETS leadership team has identified four areas of focus for the future:

Working with senior leadership, identify the roles for ETS as the colleges continue to grow and evolve

Provide more consultation with users and encourage early collaboration

Develop a formal technology project prioritization processes with senior leadership involvement

Prepare and present briefings on emerging technology and facilitate discussions across the campuses

Table 23: Possible Roles for the IT Organization with Respect to District Stakeholders

| ETS Role | Best Practices | Current FHDA practices | What has to change |
| --- | --- | --- | --- |
| JOB SHOP | Service Level Agreement (SLA) defines capabilities, performance levels, and constraints on work | Previous attempt to establish SLAs failed; no SLAs exist | Could establish and use Service Level Commitments (SLCs) as an alternative |
|  | Pay as you go, on demand services | Customers make requests ETS responds within the limits of its capacity, generally first come, first serve | Could set up a metering system where each entity has so many “units” of service available to them Could establish a “charge-back” system for non SLC work requests |
|  | Customer sets priorities | Many customers – “everything is important” | Facilitate prioritization sessions with senior staff |
|  | Customer provides resources for work outside of SLA (pay for services) | Sometimes occurs on small projects; many times customer is unable or unwilling to provide resources | Set expectation for what is possible through SLCs and prioritization process |
|  | Job shops have robust help desk service centers and Web resources to handle 70 to 90% of service requests | ETS uses a “Call center” with much less services than a help desk | Hire students, interns etc. until additional staff become available |
|  | Job shop anticipates some customer needs | Occurs rarely, due to limited resources and many customer generated and infrastructure priorities | Better management of work requests |
| ARCHITECT | ERP and associated programs that feed into or get data out of are developed and managed by a single organization | HRS, FRS, and SIS are managed by ETS Many applications (known and unknown) are initiated and managed by many groups | ETS needs to create vision for technology and communicate it to the campuses The district may want to reorganize its technology organizations |
|  | The network (backbone, LANs, WANs, etc.) are developed and managed by a single organization | The network is designed and managed by ETS Occasionally, users develop their own networks independent of ETS | ETS needs to continue to educate users on how to request services and the security implications of installing rogue network applicances |
|  | The deployment of technology is coordinated across the district: To minimize duplication and redundancy (of applications) To arrange for fault tolerance and system recovery | Sometimes users contact ETS at the start of a technology project; many times they don’t. “If ETS cannot do the project, then we will do it ourselves” The district has multiple technology organizations that provide technology users | ETS needs to develop a way to encourage early communication with ETS The district may want to prevent the funding of technology projects that have no coordination with ETS ETS needs to establish clean interfaces with other technology organizations |
| PARTNER | Technical services and users work in a relationship based on: Trust Interdependency Shared purpose | Trust exists between ETS and some users but not others Colleges pursue technology projects often without communicating with ETS (grants, new applications, vendor contact, etc.) Users have little understanding of ETS limitations Users sometimes dictate solutions, deployment schedules | Set expectations and meet them Build credibility by achieving results (many small wins) Enhance communication between ETS and users (Users) Work with ETS at inception of initiating technology projects |

## Project Prioritization Is Needed

### The Issue

Prior to this technology plan, the process that employees used to request system functionality improvements, new systems, and/or technology services was very decentralized and did not involve any preprocessing (e.g. filtering, prioritizing) of requests at the department or college level before they were submitted directly to ETS. These requests frequently asked for short project completion times regardless of whether or not the department had previously involved ETS in the process of choosing and purchasing the application. User expectations that all submitted projects could be completed by ETS within requested timeframes did not take into consideration either the current workload of ETS teams or the importance of some projects over others. Initiating new projects often caused a cycle of disruption and inefficiency as ETS developers / technicians were pulled off projects in midstream to begin work on other “higher priority” projects. The result has been excessively long project implementation times and much frustration on both sides.

### The Solution

The size of the district, with two colleges and the Central Services departments, necessitates that the district adopt a formal technology project prioritization process that continuously sets and revises project priorities. This new process must be responsive to college and districts needs allowing for the inclusion of new projects as well as the elimination of existing projects (which may have fulfilled their objectives or no longer have a purpose). Accordingly, the following project prioritization process is proposed.

#### Process Steps

- Users submit project requests to the appropriate technical organization (normally to ETS but could also be to the Technology Resources Group at De Anza College or Foothill College).

Technical teams are brought in early in the project definition process and work with users to define system requirements and develop potential solutions

Technical representatives work with users to estimate the scope, cost, and ranking of projects

ETS will submit each project request to the appropriate college or Central Services review authority along with an interim ranking based on an analysis of project attributes

Each college and the Central Services organization will appoint a review authority to locally review and prioritize college initiated / requested projects. The review authority is either a committee or a person who has the responsibility and authority to act as a central clearinghouse as well as a decision maker for prioritizing projects requested by the organization.

Each review authority will create a prioritized list of projects based on the initial ranking by ETS as well as other relevant information

After prioritizing, the colleges’ / Central Services review authorities will submit their prioritized lists to the district review authority.

The district review authority shall be made of a senior staff member from each college and central services and the Chief Technology Officer.

The district review authority shall convene on a quarterly or other to-be-determined frequency to consolidate projects from all three lists into one district prioritized list.

New or existing projects may be placed in front of previously prioritized projects that have not already been started.

ETS and other appropriate technology organizations will develop schedules and refine the cost estimates for mission critical projects, which can be initiated or completed within two years and which have a source of funding and point of contact (POC) identified. These schedules will be revised on a quarterly basis.

The Vice Chancellor of Technology shall submit the revised project prioritized list to Chancellor’s Staff for review and approval and then communicate the list to ETAC, CAC and Senior Staff.

Technical teams will begin work on projects according to the schedule

New projects must have both a source of funding and a point of contact (POC) before projects will be initiated. The point of contact is a person who has the authority and responsibility to make decisions about the project representing the user perspective (e.g. articulating requirements, setting dates for when functionality is needed, approving designs, signing off final products, etc.)

Once work has begun on a project, the technical team will continue to work on the project until it is completed (e.g. projects, which have already started, will not be disrupted by other projects except in emergency situations).

Technical teams may elect to work on projects that require minimal resources and can be completed in a short timeframes regardless of prioritization status.

Technical teams shall report progress on project completion on a quarterly basis.

Dependencies, equipment life span and vendor maintenance / support availability will be taken into consideration in project scheduling

### Definitions:

Project: For purposes of this prioritization process, a project is defined as an activity undertaken to acquire, develop, enhance, or repair functional capabilities or services using IT components (software, hardware, or both), in which a significant level of effort is required to meet user objectives. A significant level of effort is defined as taking more than 40 labor hours to complete or costing more than $5K. As an example, requests to install computers, repair workstations, or troubleshoot multi-media rooms should not be considered a project and will be addressed using normal ETS operational processes.

Emergency situation: An emergency situation exists if:

A legal mandate or regulation requires timely project completion

Lives are threatened or property is at risk of unacceptable damage or loss without timely project completion

Unacceptable revenue loss to the district will result without timely project completion

Note that an individual’s failure to notify ETS of project requirements in a timely fashion does not constitute an emergency situation.

Project initiation: Project initiation occurs when the project has been scheduled and the start date for the project has passed.

Figure 6: Project Prioritization Process

# Performance Measurement

To promote an environment of continuous improvement, this technology plan establishes Administrative Unit Outcomes (AUOs) for each department of ETS. These AUOs can be viewed immediately below in the Administrative Unit Outcomes section. AUOs are used to define those outcomes that the ETS organization is trying to achieve in its support of district and college strategic plans and missions.

In addition, in the following section entitled Performance Metrics, each ETS department has defined several measures of effectiveness (viewable in the section entitled Performance Measurement). These performance metrics will indicate how well the ETS organization is achieving its AUOs.

Each AUO has one or more performance metrics associated with it. The association between AUOs and performance metrics is indicated by the information contained in the brackets at the end of each AUO in the Administrative Unit Outcomes section.

Finally, ETS is also tracking an additional group of metrics, as listed in the section Workload Metrics, for determining if the amount of infrastructure support required per staff member is increasing or shrinking, to be used in future staff planning.

## Administrative Unit Outcomes

### Information Systems & Operations

Employees are satisfied with the outcomes of their technology support requests 
(Metric: 1)

Students and employees are provided with responsive applications and systems 
(Metrics: 2, 6)

### Networks, Communications, & Computer Services

Employees are satisfied with the outcomes of their technology support requests 
(Metric: 1)

Employees are provided with technology resources to accomplish their functions 
(Metrics: 2, 3, 4, 5)

Students and employees are provided with systems with a high percentage of uptime 
(Metric: 6)

Students and employees are provided with sufficient Internet network bandwidth to accomplish their functions
(Metrics: 7, 8)

### Institutional Research & Planning

Employees are satisfied with the outcomes of their research and planning support requests 
(Metric: 1)

Employees are provided with research to support their job responsibilities
(Metric: 2)

## Performance Metrics

### Information Systems & Operations

Table 24: Information Systems & Operations Performance Metrics

|  | Performance Metrics | Frequency | Measures … |
| --- | --- | --- | --- |
| 1 | Moving average of user surveys on helpdesk requests broken down by college and constituency (faculty, classified staff, supervisors and administrators) | Weekly Quarterly | User satisfaction Note: all technical areas are averaged together. |
| 2 | Average page load time for accessing Luminis portal | Monthly | System performance |
| 3 | % of servers, which are 5 years and older | Annual | Age |

### Networks, Communications, & Computer Services

Table 25: Networks, Communications, & Computer Services Performance Metrics

|  | Performance Metrics | Frequency | Measures … |
| --- | --- | --- | --- |
| 1 | Moving average of user surveys on helpdesk requests broken down by college and constituency (faculty, classified staff, supervisors and administrators) | Weekly Quarterly | User satisfaction Note: all technical areas are averaged together. |
| 2 | Number of computers deployed (refreshed and new) | Quarterly Annual | Work output |
| 3 | Number of computer labs re-imaged | Quarterly prep Annual | Work output |
| 4 | Number of unique images maintained | Annual | Work output |
| 5 | Number of Multimedia rooms installed (refreshed and new) | Quarterly prep Annual | Work output |
| 6 | Monthly Up Time of selected systems: Telephone system at each campus and center Network at each campus (Internet, campus wide, isolated outages) | Monthly Quarterly Annual | System availability |
| 7 | % of Internet connection used at each campus (inbound and outbound) | Monthly | Resource usage |
| 8 | Number of wireless users per campus (FH, DA, Middlefield) | Monthly Quarterly Annual | Resource usage |

### Institutional Research & Planning

Table 26: Institutional Research & Planning Performance Metrics

|  | Performance Metrics | Frequency | Measures … |
| --- | --- | --- | --- |
| 1 | Moving average of user surveys from completed requests broken down by college and constituency (faculty, classified staff, supervisors and administrators). | Weekly Monthly | User satisfaction |
| 2 | Number of requests for information / research projects completed. | Quarterly | Work output |

## Workload Metrics

Table 27: Annual ETS Workload Metrics

|  | Workload Metrics | Measures … | Area |
| --- | --- | --- | --- |
| 1 | Number of workstation technicians | Staffing levels | NC&CS |
| 2 | Number of multi-media specialists | Staffing levels | NC&CS |
| 3 | Number of network technicians / administrators / programmers | Staffing levels | NC&CS |
| 4 | Number of call center / helpdesk technicians | Staffing levels | NC&CS |
| 5 | Number of IT security specialists | Staffing levels | NC&CS |
| 6 | Number of application developer staff members | Staffing levels | IS&O |
| 7 | Number of webmasters | Staffing levels | IS&O |
| 8 | Number of training specialists | Staffing levels | IS&O |
| 9 | Number of operations technicians (data center) | Staffing levels | IS&O |
| 10 | Number of DBAs / operations programmers | Staffing levels | IS&O |
| 11 | Number of research professionals | Staffing levels | IR&P |
| 12 | Number of multi-media classrooms / installations | Infrastructure size | NC&CS |
| 13 | Number of computer labs | Infrastructure size | NC&CS |
| 14 | Number of wired network ports | Infrastructure size | NC&CS |
| 15 | Number of wireless access ports | Infrastructure size | NC&CS |
| 16 | Number of computers (workstations & labs) | Infrastructure size | NC&CS |
| 17 | Number of telephones | Infrastructure size | NC&CS |
| 18 | Number of data center servers | Infrastructure size | IS&O |
| 19 | Ratio of servers per technician (average) | Workload | IS&O |
| 20 | Ratio of applications per programmer (average) | Workload | IS&O |
| 21 | Number of request calls to Call Center received | Level of user demand | NC&CS |
| 22 | % of ETS budget to district budget | Resource availability | Pam |
| 23 | % of ETS budget allocated to each ETS director | Resource availability | Pam |

Legend:

IS&O: Information Systems & Operations

IR&P: Institutional Research & Planning

NC&CS: Networks, Communications, & Computer Services

# Appendix A
Board Priorities 2010 - 2011

Keep focus on student access and success.

Support recruitment and retention of	 students from underserved and underrepresented populations.

Encourage study and implementation of best practices in teaching and learning, including student services.

Identify strategies for closing the achievement gap and increasing goal completion.

Ensure that district facilities are modern and effective learning / working spaces

Seek permanent arrangement for Middlefield Education Center.

Determine future participation in NASA / Ames Educational Center development.

Continue oversight of bond projects.

Maintain budget stability and seek alternative revenue sources.

Evaluate the impact of placing a parcel tax on the ballot.

Encourage proposals to foundations and state and federal agencies / entrepreneurial activities.

Achieve fiscally responsible bargaining unit agreements.

Ensure that planning in integrated and progressing

Support comprehensive accreditation self studies.

Approve technology master plan.

Approve update of facilities master plan

Ongoing priorities

Community relations and outreach

Legislative advocacy

Institutional research

Pedagogical excellence

Open educational resources

Environmental scanning  / workforce gap analysis

Staffing

Budget

Participation in trustee organizations

Healthcare

# Appendix B
Chancellor’s Goals / Priorities 2010 - 2011

Goal #1 Human Resources

Build and develop an effective leadership and governance team

Orient a new Vice Chancellor of Business Services

Hire a new Executive Director for the Foundation

Establish staff development agenda in support of stewardship and succession planning

Maintain positive relations with employee groups.

Goal #2 Facilities

Ensure that district facilities are modern and effective learning / working spaces.

Seek permanent arrangement for Middlefield Education Center

Continue feasibility stud of NASA / Ames Educational Center

Oversee remodeling of Central Services building

Provide oversight of bond projects

Goal #3 Fiscal Stability

Maintain budget stability and seek alternative revenue sources

Provide leadership for the parcel tax initiative

Increase proposals to foundations and state and federal agencies

Work with Congressional delegation to pursue federal earmarks

Support development of Foundation board

Identify alternative revenue generating opportunities

Goal #4: Planning

Ensure that planning is integrated and progressing.

Support comprehensive accreditation self studies.

Complete technology master plan.

Update facilities master plan.

Develop parcel tax utilization plan.

Goal #5: Community connections and district reputation

Establish and maintain community connections and enhance state and national reputation

Obtain reaffirmation of membership in the League for Innovation in the Community College

Identify opportunities for publication / presentation and award competition.

Join and become active in appropriate boards / organizations.

Goal #6 Technology

Focus on returning district to a leadership role in technology

Upgrade administrative technology to increase productivity and efficiency

Encourage scalable online learning

Encourage broader adoption of open educational resources.

Goal #7: Student Success

Keep focus on student success

Deepen the research agenda.

Rebuild student support services impacted by budget crisis.

Identify strategies for closing the achievement gap and increasing goal completion.

Ensure appropriate priorities are reflected in curricular offerings.

Goal #8: Governance

Maintain and enhance effectiveness of governance processes.

Establish trusting, open and productive working relationship with Board of Trustees.

Ensure adequacy and currency of Board policies and administrative procedures.

Review mission and effectiveness of various governance / advisory bodies (Chancellor’s Staff, CAC, APM, senior staff, all administrators / supervisors.)

Establish process for legislative  / governmental relations.

# Appendix C
De Anza College Technology Plan Needs

Table 28 (below) lists selected critical technology needs identified in the De Anza College Technology Plan.

Table 28: Critical Technology Needs of De Anza College

|  | Service Area | Reference | Requirement | Actionable by: |
| --- | --- | --- | --- | --- |
| A | Technical assistance | Critical Issue 1. Teaching and Learning -Preliminary Goals | 1: Provide support and troubleshooting assistance in a Web-based environment for students having instructional- technology-related issues. | College |
| B | Multimedia | Critical Issue 1. Teaching and Learning -Preliminary Goals | 3: Continue installation of additional smart classrooms so that all classrooms will have multimedia equipment by 2015. | ETS |
| C | LMS | Critical Issue 1. Teaching and Learning -Preliminary Goals | 5: Establish college-specific standards for technology-mediated course delivery tools. | College |
| D | Labs | Critical Issue 1. Teaching and Learning -Preliminary Goals | 6: Collaborate with ETS and the Technology Resources Group to maintain classroom-related technologies on a regular and efficient schedule. | ETS - College |
| E | Research | Critical Issue 1. Teaching and Learning -Preliminary Goals | 7: Continuously monitor industry trends to identify new technologies and their potential applications to teaching and learning. | ETS - College |
| F | Wireless | Critical Issue 1. Teaching and Learning - Current Actions Needed to Meet Goals | 4. Wireless implementation, when completed, will allow larger numbers of students to access instructional information more quickly and conveniently. | ETS |
| G | Research | Critical Issue 1. Teaching and Learning - Future Actions Needed to Meet Goals | 2. Create a learning environment that supports communication and collaborations among students, instructors, and other academic partners. | ETS - College |
| H | LMS | Critical Issue 1. Teaching and Learning - Future Actions Needed to Meet Goals | 3. Explain and describe the tools and features available in the course management system and the content management system to assist faculty in application of each system as appropriate | College |
| I | Research | Critical Issue 1. Teaching and Learning - Future Actions Needed to Meet Goals | 4. Track, assess, integrate and support emerging collaborative and sharing technologies, including social networking tools, to enhance the learning environment. | ETS - College |
| J | Training | Critical Issue 1. Teaching and Learning - Future Actions Needed to Meet Goals | 8. Raise awareness of significant legal and ethical issues concerning sharing of intellectual property and other digital content among students, faculty and staff. | ETS - College |

# Appendix D
Technology Scan

## Summary of Key Factors

Develop support for computing devices other than computers especially mobile devices such as cell phones, electronic readers, etc. (Table 29: C, D, E, F; Table 30: C)

Drive support costs down by adopting efficient IT management technologies such as server and desktop virtualization, advanced server architecture beyond blades, cloud computing internal and external, and centralized data storage for users (Table 29: L; Table 30: B, I, K)

Provide ubiquitous wireless access to students and faculty (Table 29: J, Q, R, ZD, ZI, ZK)

Develop a unified communications strategy when replacing current PBX, email, calendaring, etc. systems (Table 29: I; Table 30: O, N)

## Scan Details

Two tables are provided below describing key trends and rising technologies.

Table 29: Key Educational Technology Trends

|  | Trend | Reference | Possible FHDA impact / response |
| --- | --- | --- | --- |
| A | Experience with and affinity for games as learning tools is an increasingly universal characteristic among those entering higher education and the workforce | Horizon 2009 | Provide higher network bandwidth and greater computing capacities. Maybe not important. |
| B | Visualization tools are making information more meaningful and insights more intuitive | Horizon 2009 | Same comment as A. Also a key interest area for libraries. |
| C | Higher education is facing a growing expectation to make use of and to deliver services, content, and media to mobile devices. | Horizon 2009 Horizon 2010 | Include mobile devices as a part of supported infrastructure. |
| D | Third-party applications, now available on several models of mobile devices, expand their utility even further | Horizon 2009 | See comment in C. Support in multiple environments (Students’ device of choice may not be a computer.) |
| E | Development of mobile, ubiquitous and contextual computing | Horizon 2009 BECTA | See comment in C |
| F | Consumption of multiple technologies by young people | BECTA | Support multiple types of computing / information devices (The digital divide still exists.) |
| G | Content delivery will be less dependent on specific devices due to the adoption of interoperability standards | Sharon Luciw |  |
| H | Increased dependence on mobile technologies for social networking | BECTA | See comment in C |
| I | Growing use of Web 2.0 technologies by young people | BECTA |  |
| J | Information technologies impact how people work, play, gain information, and collaborate. Those who use technology in ways that expand their global connections are more likely to advance | Horizon 2009 Horizon 2010 | Increase support for collaborative technologies. |
| K | Demand for increasingly technological skills in the workplace | BECTA | Continue to support instructional departments’ technology needs |
| L | Californians continue to say the most important issue in higher education is its cost | Californians | Drive support costs down |
| M | The percentage of students who felt positive about their CMS experience declined from 2006 to 2009 | ECAR 2009 | Research what students are looking for in Course Management Systems (CMS) |
| N | Students don’t necessarily want a lot of technology in their courses – Technology doesn’t replace good instruction. | ECAR 2009 | Research the critical success factors for effective use of IT in the classroom |
| O | ~50% of students report that IT in the classroom improves learning | ECAR 2009 | See comment in N |
| P | 45% of students reported that instructors used IT effectively in the classroom | ECAR 2009 | See comment in N Key concern for instruction. Provide additional technical training to faculty |
| Q | Half of students own an Internet capable device but a third of these never use it to access the Internet | ECAR 2009 | Research student laptop / netbook ownership at FHDA. (When can we begin reducing number of computer labs?) |
| R | Student laptop ownership has increased to 88% | ECAR 2009 | See comment in Q. Should this be a requirement? |
| S | Resurgence of Artificial Intelligence (AI) in the higher education area | Sharon Luciw |  |
| T | 10 percent of associate, baccalaureate, and master’s institutions and 25 percent of doctoral institutions may end providing student e-mail addresses | Core Data |  |
| U | The technologies we use are increasingly cloud-based, and our notions of IT support are decentralized. | Horizon 2010 |  |
| V | People expect to be able to work, learn, and study whenever and wherever they want to. | Horizon 2010 |  |
| W | Digital media literacy continues its rise in importance as a key skill in every discipline and profession. | Horizon 2010 |  |
| X | For the past six years online enrollments have been growing substantially faster than overall higher education enrollments. | Learning on Demand |  |
| Y | … think of them [computers] as biological implants, very small devices added to watches or spectacles or as part of one’s clothing. … What will happen between now and 2025 is that they will be more widespread, more varied, less expensive and able to handle very complex processes. | Fast Forward |  |
| ZA | The web will shift from being a “minefield” of information to being a knowledge repository which continually updates and corrects itself and provides knowledge “packets” (custom built, intelligent packages of knowledge) that users want to help with learning, understanding and decision-making. | Fast Forward |  |
| ZB | The web will make increasing use of artificial intelligence to gather, package and refine knowledge related to user needs and will begin to anticipate these needs and automatically personalize them for the user. | Fast Forward |  |
| ZC | … the web to be an intelligent partner for all learning activities and may, especially at an instructional level, provide an opportunity for the web to replace some basic teaching. | Fast Forward |  |
| ZD | Knowledge (as opposed to just information) will be accessible in a usable form anytime, anywhere and be able to be accessed directly by the brain or by small devices (combinations of glasses and headphones linked to a wireless jacket receiver or hat). | Fast Forward |  |
| ZE | Demand for powerful, effective knowledge technologies is most likely to be student driven rather than institutional driven. | Fast Forward |  |
| ZF | As three dimensional visualization (virtual reality) becomes more available and more commonly used, emerging technologies, such as highly interactive and immersive virtual reality will become an important part of many learning and work processes. | Fast Forward |  |
| ZG | Students will leverage technology, peer networks, robots and artificial intelligence in support of their learning challenges before institutions adopt them — acting as consumers, they will drive some changes in the system | Fast Forward |  |
| ZH | Learning linked to location will be a fast growing phenomenon in 2008 and beyond. As more locations begin to have 3D facilities and more opportunities to connect local content, learning “layers” will emerge where the learner can chose what topics (layers) they wish to experience in which locations. | Fast Forward |  |
| ZI | By 2014, over 3 billion of the world's adult population will be able to transact electronically via mobile or Internet technology | Gartner H |  |
| ZJ | By 2015, context will be as influential to mobile consumer services and relationships as search engines are to the Web | Gartner H |  |
| ZK | By 2013, mobile phones will overtake PCs as the most common Web access device worldwide | Gartner H |  |

References for these studies are listed in Appendix M.

Table 30: Hot Technologies (Tools) Supporting Education

|  | Technology | Description | Reference | Possible FHDA response |
| --- | --- | --- | --- | --- |
| A | Mobiles | cell phones, etc | Horizon 2009 Horizon 2010 | Include in supported infrastructure |
| B | Cloud computing | service providers deliver common business application online which are accessed from a web browser, while the software and data are stored on the provider’s servers. | Horizon 2009 Gartner Journeys Fortune | Shift services to external cloud services Develop internal cloud services |
| C | Geo-everything | geographical awareness in devices | Horizon 2009 | Use in mobile applications |
| D | Personal Web | collection of individual websites, blogs, blogrolls, linked lists, online presences | Horizon 2009 |  |
| E | Semantic Aware Applications | applications where the meaning [semantics] of information and services on the web is defined, making it possible for the web to “understand” and satisfy the requests of people and machines to use the web content | Horizon 2009 |  |
| F | Smart Objects | Beginning with radio-frequency identification (RFID) tags and smartcards, objects that carry information with them have been used for point-of-sale purchases, passport tracking, inventory management, and other uses. | Horizon 2009 |  |
| G | Service Oriented Architecture (SOA) | software development that packages functionality as interoperable services within the context of various business domains – requires a loose coupling of services | Journeys | Follow development in EIS for possible integration of third party applications |
| H | Open source software | software which is licensed to allow access to core code for further development or modification of functionality by the public | Journeys | Follow development of OS software for possible adoption |
| I | Virtualization | the abstraction of computer resources (memory, drive space, processing capacity, etc.) | Gartner Fortune Journeys Horizon 2010 | Continue ongoing projects in server, desktop, and storage virtualization |
| J | Netbooks | “lower” cost computers that focus on Web applications and office productivity | Fortune Journeys | Follow trends for possible increase student ownership of computers |
| K | Servers – beyond blades | an architecture where memory, drive capacity, and processing capacity can be separately managed allowing efficient upgrading of the specific resource needed | Gartner | Follow trend for possible adoption in data center |
| L | Web-oriented architectures | these extend service-oriented architecture [SOA] to web based applications | Gartner |  |
| M | Enterprise Mashups | these combine data or functionality from two or more external sources to create a new service” | Gartner |  |
| N | Social software & Social networking (Web 2.0) | web applications which facilitate interactive information sharing, interoperability, user-centered design and collaboration | Gartner Journeys | Colleges should have a presence on Facebook, Linkedin and Twitter. |
| O | Unified communications | the integration of real-time communication services such as instant messaging (chat), presence information, IP telephony, video conferencing, call control and speech recognition with non real-time communication services such as unified messaging (integrated voicemail, e-mail, SMS and fax). | Gartner | Consider unified communications when acquiring new telephone system (Already exists to some extent in ENS, Banner, and other products) |
| P | Business intelligence | skills, processes, technologies, applications and practices used to support decision making | Gartner | Continue to monitor for applications at the colleges / district |
| Q | Green IT | ecologically sound manufacturing and lower operating power consumption | Gartner | Adopt green construction practices in the construction of new data center |
| R | E-Book readers | devices which download and display text & graphics | Gartner Horizon 2010 | Provide a low cost acquisition model for students to lower the price of textbooks |
| S | Open content (next 12 months) |  | Horizon 2010 |  |
| T | Simple augmented reality (2-3 yrs) |  | Horizon 2010 |  |
| U | Gesture-based computing (4-5 yrs) |  | Horizon 2010 |  |

# Appendix E
Technology Infrastructure Status

Table 31: District Infrastructure & Technical Services Status

| ID | Services | Current System / Service Provider | Major Issues | Future Suitability (Poor, Adequate, Good) |
| --- | --- | --- | --- | --- |
| AA | Access to institutional data | Data warehouse => ODS/EDW + Hyperion |  | Good |
| AB | Emergency notification | Connect-Ed |  | Good |
| AC | Internet connectivity | CENIC |  | Good |
| AD | Learning Management / Course Management - DA | Catalyst (Moodle) |  | Good |
| AE | Presenting De Anza information to stakeholders | Website (Omni-Update) |  | Good |
| AF | Presenting district information to stakeholders & SSO | Luminis |  | Good |
| BA | Automation of administrative functions (ERP) | IAPlus => Banner | IAPlus will not be supported by vendor past 2011 | Adequate => Good |
| BB | Wireless connectivity to network resources | Wireless network | Wireless infrastructure being expanded | Adequate => Good |
| CA | Classroom multi-media | Technical staff | Slow pace of multi-media installation / renovation due to limited staff | Adequate |
| CB | eCalendaring | Meeting Maker | Not integrated with email Difficult to upgrade Lacks modern features | Adequate |
| CC | Email | Send Mail / Eudora client / Squirrel Mail – Webmail | Not integrated with calendar Client no longer supported Lacks modern features | Adequate |
| CD | Individual (personal) computing | Desktop / laptop computers (Dell / Apple) & applications | Expensive to support / replace Not enough staff to handle requests | Adequate |
| CE | Instructional lab computing | Computer labs (Dell / Apple) & applications | Untimely process to change images | Adequate |
| CF | Learning Management / Course Management – FH | Etudes | Mixed reviews by faculty | Adequate |
| CG | Student attendance-tracking in labs | STS (Provost) Red Canyon | Many diverse systems doing the same job Lack of integration with student ID card | Adequate |
| CH | Technical assistance for staff | Call Center | Not enough staff to handle requests | Adequate |
| CI | Telephone communications | Fujitsu PBX | Manufacturer’s warranty expired; no longer supports Limited functionality | Adequate |
| DA | Application hosting | L7 Data Center & associated servers | Crowded work area Lacks rapid disaster recovery (except for EIS) Inefficient use of resources | Poor => Good |
| DC | Document Imaging | Hershey & IKON => BDMS & IKON | Not integrated with IAPlus | Poor => Good |
| DD | Data security |  | PCI compliance is an issue Email virus protection & spam filter works Network security needs Security audit recommendations | Poor => Good |
| DE | Internal digital connectivity | Campus networks ATM => CISCO Gigabit | Frequent disruptions & limited bandwidth | Poor => Good |
| DF | Broadcast studio operations |  | Foothill has no video production and broadcast student capabilities | Poor at FH (Good at DA) |
| EA | Automation for Call Center support | DKHelp | Lacks modern functionality | Poor |
| EB | Presenting information to stakeholders – District | Website (Frontier / Manila) | Content manager lacks functionality | Poor |
| EC | Presenting information to stakeholders – Foothill | Website (Frontier / Manila) | Content manager lacks functionality | Poor |
| ED | Staff technical training | NA | Training limited to self-help | Poor |
| EE | Student technical assistance | NA | No assistance available | Poor |
| EF | Universal student ID card | Capture / GoPrint | Limited functionality / growth potential | Poor |

# Appendix F
Measure C Funded and Other Planned Projects

In 2006, the district proposed a bond to the voters of Santa Clara County to fund urgently needed facilities and technology development and renovation projects, which the voters passed that same year. Litigation on the bond delayed implementation until 2007. Below is a list of all major technology projects that are funded by the Measure C Bond and that are funded through one-time carryover funds from the ETS budget.

Table 32: Measure C Bond Technology Projects Funded Through Measure C

|  | Project Name | Goal | Owner | Project # | Start Year | Finish Year | Funding Source | Funding Amount |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A | Renovation of Wireless Infrastructure | Deploy a wireless network for student use across campus | Foothill College | 151 => 390 | 2007 | 2011 | Measure C | 822,741 |
| B | Renovation of Data Center | Renovate the building that the L7 Data Center is located in | DeAnza College | 202 | 2012 | 2013 | Measure C | 1,459,007 1,395,557 |
| C | Wireless infrastructure – Phases II & III | Deploy a wireless network for student use across campus | DeAnza College | 209 => 391 | 2007 | 2011 | Measure C | 935,794 889,004 |
| D | Phone Equipment | Replace phone PBX equipment twice | ETS | 301 | 2011 | 2022 | Measure C | $2,978,798 |
| E | Network & Security | Replace network infrastructure twice & improve security | ETS | 310 | 2009 | 2022 | Measure C | $3,707,924 |
| F | Consultants spec network routers | Support Project # 310 with consultants | ETS | 320 | 2009 | 2022 | Measure C | 262,642 |
| G | Labor to refresh computers | Support Projects 430, 611, and 711 with labor | ETS | 330 | 2007 | 2022 | Measure C | 1,764,013 |
| H | Labor to install network equipt / routers, etc. | Support Project #310 with labor | ETS | 340 | 2010 | 2022 | Measure C | 705,605 |
| I | Replace ERP | Replace IAPlus with Banner | ETS | 350 | 2008 | 2011 | Measure C plus Fund 14 | $11,964,758 |
| J | Server Refresh | Refresh servers in L7 | ETS | 360 | 2007 | 2022 | Measure C | 2,022,970 |
| K | Server Growth | Add additional servers as needed | ETS | 370 | 2009 | 2022 | Measure C | 156,801 |
| L | Pay off existing loan | This amount was redirected to support Projects # 301 and 310 | ETS | 380 | NA | NA | Measure C | 1,253,561 $0 |
| M | District office / Data Ctr / Renovation | Build new data center with work areas for ETS staff; renovate district office building | District / ETS | 403 | 2009 | 2011 | Measure C | 7,184,206 9,444,565 8,972,337 |
| N | Group II Equip | For project # 403 | District / ETS | G403 | 2009 | 2011 | Measure C | 2,115,794 |
| O | Desktops | Replace all computers on a 4 year cycle (includes funding for district computers) | ETS | 430 | 2007 | 2022 | Measure C | 1,094,500 |
| P | Printers | Replace all printers (includes funding for district printers) | ETS | 431 | 2007 | 2022 | Measure C | 52,973 |
| Q | Desktops | Replace all computers on a 4 year cycle (includes funding for district computers) | Foothill College | 611 | 2007 | 2022 | Measure C | 12,161,106 11,066,606 |
| R | Printers | Replace all printers (includes funding for district printers) | Foothill College | 612 | 2007 | 2022 | Measure C | 588,592 535,620 |
| S | Refresh Multi-media Rooms | Refresh existing smart classrooms | Foothill College | 613 | 2007 | 2022 | Measure C | 1,152,489 |
| T | New Multi-media, Then Refresh | Create new smart classrooms and use remaining funds for refresh | Foothill College | 614 | 2007 | 2022 | Measure C | 3,034,102 |
| U | Desktops | Replace all computers on a 4 year cycle | DeAnza College | 711 | 2007 | 2022 | Measure C | 14,971,179 |
| V | Printers | Replace all printers | DeAnza College | 712 | 2007 | 2022 | Measure C | 1,881,026 |
| W | Refresh Multi-media Rooms | Refresh existing smart classrooms | DeAnza College | 713 | 2007 | 2022 | Measure C | 1,999,215 |
| X | New Multi-media, Then Refresh | Create new smart classrooms and use remaining funds for refresh | DeAnza College | 714 | 2007 | 2022 | Measure C | 2,116,816 |
|  |  |  |  |  |  |  | TOTAL | 72,423,196 |

#### Funding Status

In general, the objectives of the technology projects in the Measure C Bond exceeded the resultant funding that was available for these projects in the Measure C Bond. Accordingly, scopes of some projects have been adjusted, and funds from other projects have been used to supplement the funds of these projects. Refer to notes below:

#### Notes

Funding for Project # 350, Replace ERP, was augmented with General Funds in the amount of $1,727K to cover additional costs related to implementing the new ERP (backfill, overtime, consultant, etc.) Additional amounts from the General Fund were also used to augment the original Measure C budget for this project.

ETS support has been and will be continued to be required on all Measure C building construction projects.

Measure E Funding for Project # 403

Measure E funds for project: 	$8,416,765	$3,950,213 (source unknown)

Measure E funds to be applied to project: $6,000,000 (Tonette’s estimate incl pj augmentation)

Project # 403 has been divided into two projects (1) the new Data Center  / ETS Building (2) Renovation of the District Office.

Funding from Projects # 430, 611, and 711 will supplement Project # 330, the ETS labor required for these projects.

Funding from Projects # 613, 614, 713, and 714 will be used to support the ETS labor required for these projects.

Refer to Appendix L for details of the funding allocation strategy developed to refresh computers across the district (for Projects # 430, 611, and 711)

Refer to Table 33 (below) regarding additional funding provided to support specific Measure C projects

Table 33: Planned Use of ETS Carryover Funding for Technology Projects (FY 2010-2011)

| Measure C Project # | Project Name | Goal | Total |
| --- | --- | --- | --- |
| 350 | Replace ERP | Obtain 3rd party validation of preparedness for Degree Works, Foundation, BDMS and workflow modules | 80,000 |
| 310 | Network & Security | Installation costs for additional T-1s at Middlefield | 3,596 |
| N/A | IDM framework Phase 2 | Integrate Email, Meeting Maker, and directory services into MyPortal to establish single sign | 63,000 |
| N/A | L7 Virtualization Planning | Develop virtualization plan for L7 to reduce number of servers and increase management efficiency | 20,000 |
| N/A | Productivity Through Better Reporting | Develop reports to increase productivity of departments | 30,000 |
| N/A | Disaster Recovery Hot Site | Provide real time switchover capability for Banner system (for disaster recovery) through virtualization | 150,000 |
| N/A | Call Center software | Migrate to a new call center software to enhance functionality not available in current system | 18,000 |
| N/A | Virtual Desktop Interface | Deploy cost efficient and /or labor efficient desktop virtualization technologies | 45,000 |

# Appendix G
User Requested Applications

Table 34: Most Commonly Requested IT Applications

| Item | Requested Area | Description | Interest expressed by: Comments: |
| --- | --- | --- | --- |
| A | Computer Replacement | Refresh computers on a 5 year cycle | Administrators at colleges and students 55% of students surveyed said that they wanted more computers available for their use in open computer labs 51% of students surveyed said that they wanted more resources to improve the performance of computers in computer labs 36% of employees surveyed said that they wanted better performance in computers for faculty and staff use 21 to 24% of employees surveyed said that they wanted more computer labs for students with better computer performance |
| B | Multimedia New & Refresh | Refresh & install new multi-media classrooms | Selected staff and faculty at colleges 53% of employees surveyed said that they wanted more resources invested in this area |
| C | Banner Workflow | Implement workflow functionality in Banner to automate business processes | District HR & Finance departments; Banner Core Implementation Team 44% of employees surveyed said that they wanted more resources invested to increase the performance or capabilities of the administrative system (note: this survey was conducted in the middle of implementation) |
| D | Universal ID | Implement a student / staff ID system with financial transaction capability | Student body governments and associated staff at colleges 44% of students surveyed said they wanted more resources invested in this area 20% of employees surveyed thought that more resources should be invested in this area |
| E | Virtual Desktop Interface | Deploy VDIs for selected labs and users | Senior administrators at district |
| F | Wireless Deployment | Deploy a wireless network at both colleges and district sites | Senior administrators at colleges and students 82% of students surveyed said that they wanted more resources invested in wireless access 64% of employees surveyed wanted to increase resources in wireless access Students surveyed were equally divided on whether or not it was easy to access the Internet from on campus. Only 37% of students surveyed stated that they have or planned to purchase a laptop computer to use on campus. |
| G | Mobile Devices | Support selected mobile devices with unified messaging | Administrators with smart phones |
| H | District Web CMS | Deploy a content management system for the district Website | District PIO officer and selected technical staff |
| I | Unified Messaging | Implement a messaging system for email, calendaring, fax, voice mail, etc. | Everyone across the district 28% of employees surveyed thought that more resources should be invested in the email system Only 17% of employees surveyed thought that more resources should be invested in the calendaring system |
| J | User Data Storage | Provide centralized data storage / backup for user electronic data | De Anza VP |
| K | Single Sign-on | Implement single sign-on to access all network services | Banner Core Implementation Team and selected staff across district |
| L | Student Email | Provide a FHDA branded email account to each student | Selected faculty and administrators Only 18% of students surveyed responded that they would rather use a FHDA issued email account rather than their personal account |
| M | Automation for Board Mtgs | Provide an electronic environment to conduct board meetings and facilitate access to information | Senior administrators at district and associated staff |
| N | Remote Access | Provide users with access to district network services from off-campus | Banner Core Implementation Team and selected staff across district |
| O | Web-Based Information | Provide easy access to information for students regarding administrative procedures as well as instructional materials for studies | 40% of students who use the district’s / colleges’ Web sites said that it was difficult to locate the information they need |
| P | Network | Deploy a fast, reliable network | 37% of employees surveyed stated that they wanted more resources invested to increase the speed (throughput) of the network |
| Q | Video production | Develop video production capabilities at District / Foothill College | 20% of employees surveyed were interested in increasing resources in video production |
| R | Telephone System | Replace old phone system | Only 15% of employees surveyed were interested in increasing the amount of resources in the telephone system |
| S | Online Learning Resources | Provide more resources online such as magazines, books, journals, etc. | Students 64% of students surveyed said that they wanted more resources invested into online resources 44% of employees surveyed said they wanted more resources invested in online instructional materials |
| T | Technical Training | Provide ongoing technical training for employees | 50% of employees survey stated that they wanted more technical training for staff |
| U | Institutional Research | Provide more research capability in analysis and support | 23 to 29% of employees surveyed wanted to increase the capabilities of Institutional Research |
| V | Assistive Technology | Provide assistive technologies in computing environments to allow accessibility to all staff and students. | Students 41% of students surveyed said that they wanted more resources invested in assistive technologies 19% of employees surveyed said that they wanted more resources invested in assistive technologies |
| W | Learning Management Systems | Improve or replace the learning management system (Catalyst, Etudes) | 22% of students who use the district’s / colleges’ Web sites said that it was difficult to use their Learning Management System 21% of employees surveyed thought that more resources should be invested in their Learning Management System |
| X | Student Tracking | Improve or replace current student tracking systems (red canyon, STS-Provost, etc.) | DA Student Success Center Other areas from both campuses |
| Y | Appointment scheduling | Integrate DA Student Success Center into SARS | DA Student Success Center |
| Z | Asset Management | Implement an asset management tracking process | District Business Office |
| AA | Workflow processing | Implement workflow processing module in Banner | Multiple departments in district |
| AB | Technical support | Provide more technical support (faster response, higher quality, longer hours) | 33% of the employees surveyed wanted to increase resources to improve the quality of tech support with only 19% in favor of increasing the hours of support 26% of the students surveyed said that they wanted more resources invested in technical assistance for students |
| AC | Technical Discussions | Discussions of technology vision, priorities, emerging technologies impacting instruction & services, coordination, and technology approaches to increase efficiencies (semi-annual?) | Presidents |

# Appendix H
Consolidated Project Lists

The following tables identify the consolidated project lists for Infrastructure and Other projects with their initial assignment of priorities by ETS. Note that some projects have been added to these lists as reflected in the final prioritized lists. Refer to Legend at end of this appendix for an explanation of abbreviations and references.

## Legends

Table 35: Project Size Codes for the Consolidated Project Lists

| Project Size Code | Project Size is: | if the Number of Skill Types needed is: | or the Duration lasts: | or the Implementation Cost is: |
| --- | --- | --- | --- | --- |
| S | Small | > 1 <= 5 | > 1 month & <= 2 months | > $10K <= $50K |
| M | Medium | > 5 <= 10 | > 2 months & <= 4 months | > $50K & <= $200K |
| L | Large | >10 | > 4 months | > $200K |

Table 36: Criticality Ratings Codes for the Consolidated Project Lists

| Criticality Rating Code | System Importance | Status |
| --- | --- | --- |
| C 1 | Mission Critical | Non-functional or non-existent |
| C 2 | Mission Critical | Limited or poor functionality |
| I 1 | Important | Non-functional or non-existent |
| I 2 | Important | Limited or poor functionality |
| N 1 | Nice to have | Non-functional or non-existent |
| N 2 | Nice to have | Limited or poor functionality |

Table 37: Reference Codes for the Consolidated Project Lists

| Reference Code | Study | Explanation |
| --- | --- | --- |
| DA Tech - | De Anza Tech Plan | Only ETS related projects are noted |
| Infrastructure - | Infrastructure Study | Only “poor” rated systems are noted |
| Measure C - | Measure C Projects | All projects are noted |
| PS Audit - | Perry – Smith Audit | Only “Red” and “Yellow” rated issues are noted |
| SIG Audit - | SIG Audit | Only “Red” and “Yellow” rated issues are noted |
| Scan - | Technology Scan | Only key findings are noted |
| User - | User Requests | All requests are noted |
| Vision - | Vision Statement | All applicable vision elements are referenced |
| Network - | Network / Security Architecture | Full study – no summary |

In the project list, an item identification number referring to specific project follows the Reference Code

“…” indicates that several items in the study apply to the project

## Infrastructure Projects

Table 38: Consolidated Project List for Infrastructure Category

| Criticality | Project Size | Project Name | Responsible Teams | Goal | Impact - Outcomes | Funding Source | References |
| --- | --- | --- | --- | --- | --- | --- | --- |
| C 1 | L | Academic History | App Sys Ops & Sys | Move pre-2000 academic history into accessible data store | Student services will have easy access into all electronic academic history | Measure C | Banner conversion |
| C 1 | S | Argos Migration | Ops & Sys IR&P | Migrate MAUI users to Argos environment | Reporting functionality for users of new Macs & PCs | B Budget | Banner conversion Vision – 5 |
| C 1 | M | Oracle Upgrade | App Sys Ops & Sys | Upgrade Oracle to 11G from 10G version | 10G vendor support going away | Staffing | Banner conversion |
| C 1 | L | Data Center / ETS Building | Ops & Sys App Sys Net & Comm IRP | Construct new facilities for data center systems | Increased reliability & sustainability of operations Reduced support costs Consolidation of ETS functions | Measure C | Measure C – M Infrastructure – DA |
| C 1 | L | Disaster Recovery | Ops & Sys Net & Comm | Provide a hot site disaster recovery capability for critical systems | Timely recoverability of email, calendaring, DNS & Web sites / applications | Carryover | Infrastructure – DA |
| C 1 | M | DR Virtualization | Ops & Sys | Virtualize the Banner application | Improved disaster recovery capability | Measure C | Infrastructure – DA |
| C 1 | L | End Point Data Encryption | Net & Comm Tech Svcs | Provide the technology & training to encrypt desktops and laptop user data | Increase the security of sensitive user personal data | Unfunded | Network |
| C 1 | L | Network Rebuild | Net & Comm | Deploy a fast, reliable network | Increased reliability & speed of network Preparation for successful VDI implementation | Measure C | Measure C – E … Vision – 2a … Infrastructure – DE User – P Network - all |
| C 1 | M | PCI Compliance | Net & Comm Ops & Sys | Survey systems and implement PCI security measures | PCI compliance systems across all campus credit card transaction processing operations | Measure C New? | Vision – 2b Infrastructure – DD |
| C 1 | M | Perry Smith Audit Red | Net & Comm Ops & Sys | Ameliorate red security items | Acceptable response to Finance & Audit Committee Improved security | Measure C | PS Audit Measure C – E Vision – 2b Infrastructure – DD |
| C 1 | M | SIG Audit Red | TBD | Ameliorate red security items | Acceptable response to Finance & Audit Committee Improved security | Measure C | SIG Audit Measure C – E Vision – 2b Infrastructure – DD |
| C 2 | L | Computer Replacement | Meas C / Tech Svcs | Refresh computers on a 5 year cycle | Minimal acceptable functionality in lab and desktop computers | Measure C | DA Tech – D User – A |
| C 2 | M | L7 Server Virtualization | Ops & Sys Net & Comm | Replace and consolidate servers in data center | Lower cost of support Increase reliability of systems | Measure C Carryover | Scan – 2 Measure C – J … Infrastructure – DA |
| C 2 | L | Multimedia New & Refresh | Meas C / Tech Svcs | Refresh & install new multi-media classrooms | Up-to-date functionality for instructional delivery | Measure C | DA Tech – B … Vision – 1b User – B |
| C 2 | L | Phone - PBX | Net & Comm | Replace old phone system | Integration with unified messaging Support for emergency operations | Measure C | Measure C – D Vision – 3a User - R |
| C2 | S | Voice Mail Upgrade | Net & Comm | Upgrade FH/District VM System to match De Anza's to provide full interoperability | More reliable system with additional features which can be used with the planned new telephone system (current high risk for failure) | Measure C | Infrastructure |
| I 1 | M | Banner Batch Scheduling | Ops & Sys | Implement App Works in Banner | Assist in automating back-end data center operations | Measure C | Banner conversion |
| I 1 | M | Prompt to Banner | App Sys | Build a data exchange between Prompt & Banner | Reduced workload for Finance Office. Interest item from the Audit & Finance and the CBOC Committee | Measure C | Banner conversion |
| I 1 | M | Perry Smith Audit Yellow | TBD | Ameliorate yellow security items | Acceptable response to Finance & Audit Committee Improved security | Measure C | PS Audit Measure C – E Vision – 2b Infrastructure – DD |
| I 1 | M | SIG Audit Yellow | TBD | Ameliorate yellow security items | Acceptable response to Finance & Audit Committee Improved security | Measure C | SIG Audit Measure C – E Vision – 2b Infrastructure – DD |
| I 1 | M | User Data Storage | Ops & Sys | Provide centralized data storage / backup for user electronic data | Increased security of stored data | Measure C New? | Scan – 2 Vision – 2 User – J |
| I 2 | M | ETS Web Redesign | CTO & Dir | Refresh look & feel and information on ETS Website | Self help information easily available to users | Unfunded | Vision – 5 User - Q |
| I 2 | M | Helpdesk Software | Call Ctr Ops & Sys | Replace Call Center software | Increase functionality and reporting capability of problem reporting system | B Budget | Infrastructure – EA Infrastructure – EA |
| I 2 | M | Identity Management | App Sys Net & Comm | Implement a common ID system to authenticate users for network based services | Lower cost of support Required improvement for single sign-on Required improvement of UID | Carryover | Infrastructure – DD |
| I 2 | L | L7 Data Center Renovation | Ops & Sys Net & Comm | Renovate L7 facilities for data center systems | Increased reliability & sustainability of operations Reduced support costs of operations | Measure C | Measure C – B Infrastructure – DA |
| I 2 | L | Wireless Deployment | Net & Comm | Deploy a wireless network at both colleges and district sites | Reliable wireless access to the Internet | Measure C | Scan – 3 Measure C – A … DA Tech – F Vision – 2a … User – F |

## Other Projects

Table 39: Consolidated Project List for Other Category

| Criticality | Project Size | Project Name | Responsible Teams | Goal | Impact - Outcomes | Funding Source | References |
| --- | --- | --- | --- | --- | --- | --- | --- |
| C 2 | L | Curriculum Management System Integration | App Sys Ops & Sys | Build a real time interface for curriculum management systems into EIS | Provide instantaneous data exchange between systems | Unfunded | Possible Integration Upgrade to Banner |
| C 2 | M | Single Sign-on | App Sys Net & Comm | Implement single sign-on to access network services | Simplified access to electronic services for Banner and related applications Improved security | Unfunded | User – K |
| C 2 | M | Unified Messaging | Ops & Sys Net & Comm | Implement a messaging system for email, calendaring, fax, voice mail, etc. | Increase functionality & reliability | Unfunded | Scan – 4 Vision – 3a DA Tech – G User – I |
| I 1 | L | Banner Workflow | App Sys | Implement workflow functionality in Banner to automate business processes | Increased efficiency and accuracy in business processes | Unfunded | Banner conversion Measure C – I User – C, V |
| I 1 | L | Universal ID | App Sys | Implement a student / staff ID system with financial transaction capability | Students / staff have ID Students use to make financial transactions for district services | Unfunded | Infrastructure – EF User – D |
| I 1 | L | Virtual Desktop Interface | Meas C / Tech Svcs Net & Comm | Deploy VDIs for selected labs and users | Lower cost of computer refresh Lower time to deploy images | Measure C Carryover | Scan – 2 Measure C – O … Vision – 4a User – E |
| I 2 | M | District Web CMS | App Sys | Deploy a content management system for the district Website | User friendly environment to update content on district website | Unfunded | Infrastructure – EB Vision – 3a User – H, O |
| I 2 | M | Reports for Productivity | IR&P | Develop reports to improve productivity of administrative processes | Higher quality – better outcomes in administrative processes | Carryover | Vision – 3a |
| I 2 | M | Student Tracking Automation | App Sys Tech Svcs | Replace STS / Red Canyon system with a more functional system | Provide automated tracking of student attendance | Unfunded | User – X |
| I 2 | M | Tutorial Tracking and Management | App Sys | Develop system to schedule, track and account for student tutorial hours | Increase efficiency in tracking and scheduling student tutors | Title III Grant | User – X, Y |
| I 2 | S | Upgrade Middlefield Internet Connection | Net & Comm | Replace the AT&T leased line with a CENIC WAN link | Provide faster Internet speeds at Middlefield campus and for redundancy to main campuses | Unfunded | User – P |
| I1 | S | Foothill GIS | Net & Comm | Geographic Information System for the District | Save time for staff/Police | Unknown | Recent User Request |
| I2 | S | Install Gig Connection between L7 and A8 | Net & Comm | De Anza College TRG request: installation of a gigabit connection from L-7 to A-8 to provide better video streaming support services for students. | Better able to troubleshoot problems and resolve quickly. | Unfunded | Recent User Request |
| N 1 | M | Asset Management | Tech Svcs | Implement asset management functionality in EIS and support | Provide the ability to track the location and status of specified assets | Unfunded | User – Z |
| N 1 | S | Automation for Board Mtgs | CTO TBD | Provide an electronic environment to conduct board meetings and facilitate access to information | Immediate access to board materials anywhere, anytime Increased efficiency of board operations | Unfunded | Vision – 3a User – M |
| N 1 | M | Document Imaging Workflow | App Sys | Implement automated workflow for document imaging | Provide automation for document imaging processes | Unfunded | Banner implementation issue |
| N 1 | S | KJ's Satellite Cafe FH 6500 | Net & Comm | Install Voice/data Cabling to support Cafe needs | Permanent West Side FH Campus Cafe for Students and Staff | Unknown | Recent User Request |
| N 1 | L | Mobile Devices | Tech Svcs | Support selected mobile devices | Mobile access to current information on PDAs, smart phones, etc. | Unfunded | Scan – 1 Vision – 3a DA Tech – G User – G |
| N 1 | M | Student Email | Sys & Ops | Provide a FHDA branded email account to each student | Students can acquire vendor discounts | Unfunded | DA Tech – G Vision – 3a User – L |
| N 1 | L | Video Production | TBD | Develop video production capabilities to support District / Foothill College | Capability to create video content in multiple formats for instruction | Unfunded | Infrastructure – DF User – Q |
| N 1 | L | Workflow Processing | App Sys | Implement workflow processing module | Increase efficiency in using Banner | Unfunded | Banner conversion User – AA |
| N 2 | M | LMS Integration | App Sys | Build a real-time interface for Catalyst into EIS | Provide instantaneous data exchange between systems | Unfunded | Banner conversion |
| N 2 | S | Remote Access | Ops & Sys Net & Comm | Provide users with access to district network services from off-campus | Work from home or other remote sites with access to information | Unfunded | Vision – 2 User – N |

# Appendix I
Recommended Modifications of Project Priorities

The following changes were to project priorities were proposed by groups as indicated:

Table 40: Recommended Changes to Project Priorities

| Group Project | Educational Technology Advisory Committee (ETAC) | Technology task Force - De Anza College | Technology task Force - Foothill College | Senior Staff |
| --- | --- | --- | --- | --- |
| Wireless |  |  |  | nc C (Christina/Judy) |
| ParSystem - Scantron | More info needed | C (Letha) |  | C (Christina) |
| Cashnet | More info needed | C (Letha / Greg) |  | C (Letha) |
| SLO Database-TracDat | More info needed | C (Letha / Greg) |  | C (FH & DA) |
| Unified Messaging | nc C | nc C (Kevin) |  | nc C (Kurt) |
| Universal ID |  | ( C (Letha / Greg) | ( C (Pam) | ( C (Letha) |
| Upgrade Middlefield Network Connection |  |  | ( C |  |
| User Data Storage |  | ( C (faculty) |  |  |
| Asset Management |  |  |  | ( C (Kevin / Judy) |
| Banner Workflow | nc I |  |  | ( C (Dorene) |
| Middlefield WAN (New) |  |  |  | C (Denise) |
| Curriculum Mgmt System Integration | nc C |  |  |  |
| Single Sign On | ( I |  |  | ( I (Christina /Judy) |
| Student Email |  | ( N (Marty / students) |  |  |
| L7 / L8 Gig Connection | N |  |  | I (Christina) |
| Ride Sharing Portal | N |  |  |  |
| Student Tracking Automation |  |  | ( X (Peter) nc I (Pat) |  |
| Foothill GIS |  |  | ( N | ( N (Judy) |
| KJ’s Satellite Cafe |  |  |  | ( X (Judy) |
| Video Production (FH) |  |  |  | ( X (Judy) |

Symbol	Rating

C	Critical

I	Important

N	Nice to have

X	Not needed

(	Increased in priority

(	Decreased in priority

nc	No Change in priority

# Appendix J
Measure C Technology Projects Shortfall

Table 41: Measure C Funding Shortfall for Technology Projects

| Project # | Item | Measure C Plan Objectives | Project Funding | Shortfall to Meet Objectives | New Scope Using Existing Funds |
| --- | --- | --- | --- | --- | --- |
| 301 | Phone Equipment | Replace telephone system every 10 years 2 buys envisioned in 2012 & 2021 | 2,978,797 | $685,000 | Eliminate replacement of the telephone system in 2021 |
| 310 | Network and Security | Replace network equipment twice, now and in 2020 Purchase security equipment (hardware and software) | 3,707,924 | $1,000,000 | Eliminate replacement of network equipment in 2020. Will reduce the installation of equipment and systems to monitor, manage, and secure the network (and associated services) |
| 320 | Consultants Spec Network Routers | Hire consultants to assist with bid specifications for network equipment and telephone system bids | 262,642 | $30,000 | Reduce scope of consultant’s work on technical bid specification. (Consultants will not complete bid specification alone.) |
| 330 | Labor to Refresh computers | Hire temporary staff to support the increased in volume of computer and multimedia acquisitions by Colleges | 1,764,013 | $8,848,411 | Reduce the hiring of external staff to deploy computers necessitating increased use of existing staff. (Reduces ability of existing staff to service other requests.) Refer to Appendix L for more details. |
| 340 | Labor to install network equipment / routers, etc | Hire temporary staff to support the replacement of network equipment Hire professional services from equipment vendors | 705,605 | $195,000 | Reduce the hiring of external staff to deploy network components necessitating increased use of existing staff. (Reduces ability of existing staff to service other requests.) |
| 350 | Replace ERP | Implement all major modules of Banner ERP system, which have been purchased | 11,964,758 | $600,000 | No change. Additional funds to be provided by colleges |
| 360 | Server Refresh | Replace servers (hardware) on a four-year replacement cycle | 2,022,970 | 1,271,030 | Replace servers on a five-year replacement cycle. Reduce number of servers through virtualization. May not update to latest technology. |
| 370 | Server Growth | Purchase servers (hardware) | 156,801 | $51,839 | The number of servers will be reduced through virtualization. See note above. |
| 202 | Renovation of Data Center (L7) |  | 1,395,557 | Under review | Under review. Detailed planning on project has not been initiated. |
| 403 | District Office / Data Ctr / Renovation |  | 11,088,131 | $2,000,000 | Data Center building plan reduced in scope. Current planned status is N+1 except that there is no second (backup) UPS. Currently under discussion. No capacity to expand (grow) staff in building. District Office Building scope is reduced to minor renovation, with no expansion. |
| 151 - FH 209 - DA | Wireless |  | 882,741 889,004 | None |  |
| 430 - CS 611 - FH 711 - DA | Desktops | Refresh every four years | 1,094,500 11,066,606 14,971,179 | $5,254,909 | Set a 5 year replacement cycle; remaining shortfall to be made up by college provided funds Refer to Appendix L for details |
| 431 - CS 612 - FH 712 - DA | Printers | Refresh | 52,973 535,620 1,881,026 | None |  |
| 613 - FH 713 - DA | Refresh Multimedia Rooms |  | 1,152,489 1,999,215 | None |  |
| 614 - FH 714 - DA | New Multimedia, then Refresh |  | 3,034,102 2,116,816 | None |  |
|  |  |  |  | $19,936,189 | Total shortfall |

# Appendix K
Project Evaluation Tool

ETS adapted a tool initially developed by Butte College for technology project prioritization, which displays scores for project impact versus project effort for each project so that comparisons can be made. The tool is used by completing a questionnaire on each project covering 19 factors, three of which are shown in Figure 7 as an example.

Figure 7: Project Evaluation Tool Factors for Evaluating Projects (3 shown)

The tool automatically calculates scores for Project Impact and Project Effort. When several projects have been evaluated using the 19 factors, the summary is a graph that plots project impact versus project effort, which clearly depicts the relationship among them. See Figure 8.

Figure 8: Project Evaluation Tool Graph Showing Project Distribution

The tool can be used in the initial ranking of projects as well as to compare a new project with an existing portfolio of projects to determine if the new project should replace an existing project in priority. Please note that the factors for the Project Evaluation Tool, as depicted in the examples above have not been fully adjusted for Foothill - De Anza Community College District. As such, project distribution may be different when the factors are adjusted.

The Project Evaluation Tool is only a starting point for determining projects prioritization and should be used in conjunction with collaborative discussion in finalizing project priorities.

# Appendix L
Measure C Computer Refresh Program Analysis

## Executive Summary

In September 2009, ETS conducted an analysis of Measure C expenditures and deployment rates for computers to determine:

What is the average cost of computers being replaced on Measure C refresh funds?

Will existing Measure C funds for computer refresh allow computer replacement to continue through the end of the 15-year Measure C Bond project timeframe?

What Measure C budget shortfalls exist to achieving the stated computer refresh program objective of a four-year refresh cycle?

What options exist for managing the computer refresh cycle?

Each of these questions is addressed below:

## What is the average cost of computers being replaced on Measure C Refresh funds?

The average cost of acquisition for a computer purchased under Measure C funding for Foothill is $1,433 as compared to the planned cost of $1,800. The average cost of a computer purchased for the district (colleges and Central Services) overall is $1,438. The total cost for acquisition and labor to install and dispose of computers is $2,039 for Foothill College and $2,040 for the district overall.

## Will existing Measure C funds for computer refresh allow computer replacement to continue through the end of the 15-year Measure C Bond project timeframe?

Yes and No.

When looking at the district as a whole there are enough acquisition and labor funds to support the current average rate at which we are replacing computers considering all known costs. However, when looking at the numbers for Foothill College alone, Foothill College’s current average replacement rate exceeds the maximum sustainable rate possible through Measure C. Foothill funds will be exhausted in 11 more years if they continue with the same annual replacement rate.

This is good news considering that the computer inventory for the district has grown from the 5,127 computers used in Measure C project planning to the current inventory of 6,082 computers. Foothill College / Central Services’ inventory has grown by 20% and De Anza College’s inventory has grown by 18%. (Central Services’ inventory cannot be broken out separately from Foothill College with the data available, but we believe that the most if not all of the 20% growth is due to Foothill College.) Further expansion of the inventory may reduce our capability to provide timely replacements of older computers.

However, if some acquisition funds are not used to supplement labor funding, the Measure C funding dedicated to providing labor for replacing and disposing of obsolete computers is insufficient to sustain the current replacement rate. Measure C Bond funds for labor will support only 185 computer replacements per year district wide versus the current rate of 436 computers per year for Foothill College.

## What Measure C budget shortfalls exist to achieving the stated computer refresh program objective of a four-year refresh cycle?

Using only the existing Measure C funds over the life of the bond (for both acquisition and labor costs) to refresh all 6,082 computers in the inventory will extend the original desired replacement cycle of four years to more than six years.

The Measure C budget is short $578,514 for acquisition and labor costs on an annual basis to provide a four-year refresh cycle for Foothill College. The Measure C budget is short $1,282,120 annually for the whole district.

If we extend the original replacement cycle from four to five years then the Measure C budget is only short $313,901 for acquisition and labor costs to allow a five-year refresh cycle for Foothill College and $661,641 for the whole district (annual costs). To provide a five-year refresh cycle, we would also need to add an additional .9 FTE of an ETS technician to the staff who are already assigned to Measure C deployments, to sustain this rate.

Any further increase in the computer inventory will exacerbate the budget problem.

## What options exist for managing the computer refresh cycle?

### Continue as is (e.g. change nothing)

Measure C funding available for computer purchase will be sufficient to sustain current replacement rates for most of the duration of the Measure C Bond term. However, It is likely that De Anza College will increase the number of computers replaced per year because their replacement rate (as used in this analysis) has been lower than Foothill’s while De Anza College has more computers in their inventory. Increasing the rate of replacement will expend Measure C funds faster.

Notwithstanding, Measure C funding for labor is insufficient to fund all associated costs with the purchase and disposal of computers through the Measure C Bond. We will need to continue to use non-Measure C funds for labor costs in addition to designated Measure C funds.

We will have a refresh cycle of more than six years for computers and this cycle time will grow if the amount in inventory continues to increase.

Finally, if computer purchases are not evenly spread across the refresh cycle, we may create peaks and valleys in funding requirements for future computer replacements as well as uneven demands on technicians involved in installation and disposal.

### Spread computer purchases over the refresh cycle

The intent is to spread the purchases of computers across the term of the refresh cycle so that an equal number of computers are replaced at each college and Central Services per year.

One method of doing this is to divide the Measure C computer acquisition funds into equal annual amounts that can only be spent in designated years.

This also ensures that Measure C funds for replacing computers will be available on a consistent basis throughout the life of the Bond program.

### Fully fund all associated labor costs through Measure C funds

To fully fund labor costs, we would combine the assets of acquisition and labor project funding for the replacement of computers to fund the purchase, disposition, and installation of replacement computers. Some acquisition funds will be used for labor costs. At Foothill College, maximizing the replacement rate while paying for all costs through Measure C funding (without augmentation) would result in 25% of acquisition funds being used for labor costs. The replacement rate would drop 16% from the current rate of replacement.

### Fully fund all labor costs and implement a five-year refresh cycle

To implement a five year refresh cycle, we would dedicate approximately $662,000 annually in new funds to the existing Measure C Bond project for the replacement of computers and acquire an additional FTE in ETS to handle replacement / disposal tasks. The additional FTE can be acquired either through the hiring of an additional technician or through the reassignment of an existing technician (which would slow down work in other areas.)

# Appendix M
Technology Scan References

- The Horizon Report, 2009 Edition: The New Media CoNsorTiuM and the eduCause Learning initiative  
http://wp.nmc.org/horizon2009/chapters/trends/

- The Horizon Report, 2010 Edition: The New Media Consortium and the eduCause Learning initiative  
www.nmc.org/pdf/2010-Horizon-Report.pdf

- Core Data Service fiscal Year 2008 Summary Report: Educause
http://net.educause.edu/apps/coredata/

- Analysis of emerging trends affecting the use of technology in education; 2008: University of Oxford (Department of Education), Nottingham University (Learning Sciences Research Institute, LSRI), Sero consulting, Kable (part of the Guardian media group) and Oakleigh Consulting Ltd, for Becta
http://emergingtechnologies.becta.org.uk/index.php?section=etr&rid=14522

- Californians & higher education; November 2008: Mark Baldassare, Dean Bonner, Jennifer Paluch, Sonja Petek
www.ppic.org/content/pubs/survey/S_1007MBS.pdf

- The ECAR Study of Undergraduate Students and Information Technology 2008: Educause
http://www.educause.edu/ECAR/TheECARStudyofUndergraduateStu/163283

- The ECAR Study of Undergraduate Students and Information Technology 2009: Educause
http://www.educause.edu/Resources/TheECARStudyofUndergraduateStu/187215

- Gartner Identifies the Top 10 Strategic Technologies for 2009: http://www.gartner.com/it/page.jsp?id=777212

- Gartner's 2009 Hype Cycle Special Report Evaluates Maturity of 1,650 Technologies: http://www.gartner.com/it/page.jsp?id=1124212

- Gartner Highlights Key Predictions for IT Organizations and Users in 2010 and Beyond, January 13, 2010
http://www.gartner.com/it/page.jsp?id=1278413

- 4 tech predictions for 2009: Fortune http://money.cnn.com/2008/12/15/technology/mehta_predictions.fortune/index.htm

- Top Tech Trends for 2009: Ed Tech Journeys 
http://preilly.wordpress.com/2009/02/08/top-tech-trends-for-2009/

- Learning on Demand - Online Education in the United States 2009: Babson Survey Research Group and The Sloan Consortium, January 2010
http://www.educause.edu/Resources/LearningonDemandOnlineEducatio/196957

- Fast Forward – How Emerging Technologies are Transforming Education & Training: Contact North, January 2010
www.contactnorth.ca/en/data/files/download/pdf/FastForward.pdf

# Footnotes

The original Measure C bond goal for this project was to replace all computers in inventory on a four-year cycle.

Systems or services that do not exist (such as support for mobile computing) have not listed. Refer to the User Requested Applications List.

In many cases, systems that were classified as Adequate were only marginally adequate and require replacement when time and resources become available.

However “195 day” temporary and student workers are not included in the counts.

As initially specified in the CCCCO Technology Plan II and updated periodically by the Systemwide Architecture Committee

80% of this position was moved to Measure C funding. However, we have retained permanent funding to re-establish the Technical Services Supervisor position once the relevant Measure C projects are completed

Funded temporarily out of the general fund (one-time EIS backfill allocation); the other 50% FTE of this position is covered with the 50% FTE for a position where the person retired

Funded temporarily out of the general fund (in support of the Banner implementation)

Refer to Appendix K for an example of a project evaluation tool

Dependencies, equipment life span and vendor maintenance / support availability will be taken into consideration in project scheduling. Mission critical projects refers to the criticality of projects as listed on the Prioritized Technology Lists.

Counts do not include supervisors / managers

Codes in this column refer to reference titles (see bold type) found in Appendix M.

Study possible move to CurricUNet?

Global solution across both colleges is important

As of June 1, 2009

($1,282,120 - $477,719) *(15-4 yrs); Cost of hiring staff to fully deploy all computers. See Appendix L

Request from colleges for additional backfill

Total for all three organizations; $477,719*(15-4 yrs);  See Appendix L

Model adapted with permission of Andy Miller, Butte College, 2010

Based on the amount of remaining (unexpended) Measure C funds (acquisition and labor). Assumes both funding accounts are combined to jointly fund purchase and implementation costs.

Another assumption in the Bond planning was to have three (3) refresh cycles in the 15 years of the Bond term. Note that this assumption is consistent with a five-year refresh cycle.

Considering just acquisition costs alone, the Measure C budget is short $232,736 annually for Foothill College and $477,719 annually for the whole district.

If Measure C Bond funds are shifted from another project then this number will be approximately 5 to 6% higher due to the need to deduct project management costs associated with Gilbane – Maas’ management of the contract.

A nominal amount of funding would be provided to other departments (purchasing, facilities, etc.) to pay for their labor costs.

# Text boxes

Communication

Implementation

Final List

Foothill College
Review Authority

Consolidated List

Prioritized Lists

Requests & Evaluation

Requests

District
Review Authority

Chancellor’s Staff

Central Services Review Authority

De Anza College
Review Authority

ETS

Users