EIS Core Committee

July 26, 2010 Meeting Notes

Attendees: Cindy Castillo, Ron McFarland, Tom Roza, Kathleen Moberg, Paul Starer, Carol Green, Kurt Hueg, Andrew LaManque, Chien Shih, Fred Sherman and Kari Elliott (note taker).

- Foothill Fall Registration Update:

- 1,369 students registered at Foothill.

- Old student emails were being used, issue has been addressed and resolved:

- Banner will now look for the most current PE (preferred email).

- Faculty receiving message roster link is disabled:

- Link is not disabled, message displays disabled when there are no students enrolled in class (Banner operation).

- Chien will broadcast message to all employees explaining disable message.

- Payment Gateway issue:

- Faculty member who is also a student could not pay on line.

- Payment/Touchnet issue

- Have a software fix – currently testing.

- Registration going smoothly.

- Review Backfill Dollars:

- Allocations of backfill dollars – Brian Murphy at De Anza wants to centralize and allocate through Chancellor Staff.

- Fred Sherman is meeting with Brian Murphy to discuss this week.

- Judy Miner at Foothill does not have a problem with the current allocation of backfill dollars.

- HR needs more funds to finish implementation; HR’s backfill dollars have a negative balance.

- Chien proposed using some of the Core Committee’s backfill dollars to cover negative balance and finish implementation.

- Backfill dollars are to cover overtime used working on Banner project.

- Employees working out of class for Student implementation contracts end September 15, 2010.

- $50,000 of Student backfill dollars is allocated to consultants to scribe Degree Works.

- Roundtable allocation discussion – reassess towards the end of year.

- Course Studio – Distance Learning:

- Not intended to replace Moodle or Etudes.

- Policy for on line classes – college decision.

- Who will support Course Studio?

- Meeting needed with Distance Learning at both colleges.