EIS Core Committee

June 14, 2010 Meeting Notes

Attendees: Cindy Castillo, Drake Lewis, Hector Quinonez, Fred Sherman, Joe Lampo and Kari Elliott (note taker).

- Financial Aid:

- Requested a clone of PROD to PRODN to test disbursement now that there are registered Summer students.

- RJA load process – test June 14, 2010.

- FICA exempt students – July payroll.

- Henry working on.

- Disbursements will continue out of Plus until end of September.

- STRS/PERS Issue:

- PERS is working.

- STRS is still labor intensive.

- Targeted Messages:

- Matt is working on.

- May be able to feed excel spreadsheet instead of creating roles.

- Java & Workstations:

- Need to be updated.

- ARGOS account for Distance Learning request – Joe will handle.

- Curriculum Issue:

- Xiaobin Li (SGHE) is working on the week of June 14, 2010.

- Academic History needs some fine tuning.

- Student  drop by Faculty:

- Cannot be done on line for Summer Quarter.

- Faculty will need to print out a roster and give to A & R to drop students.

- Should be able to drop student s on line with CalB; ready for Fall quarter.

- Monitor Classes:

- Matt Rapczynski is working on.

- Student email in ODS:

- Preferred email box turned on.