EIS Core Committee

June 28, 2010 Meeting Notes

Attendees: Cindy Castillo, Drake Lewis, Hector Quinonez, Joe Lampo, Julie Ceballos, Ron McFarland, Tom Roza, Rose Myers, Kathleen Moberg, Sharon Luciw, Paul Starer, Lydia Madden and Kari Elliott (note taker).

- Add Code Issue:

- Not working – populating roster.

- Was working in PROD and PRODN.

- Will not accept add codes.

- ETS is working with SGHE to resolve

- Roster:

- Cannot access if not instructor on record.

- Course look up.

- Query

- Not available on line.

- Enrollments need to be in by July 5, 2010.

- Adds and Drops will have to be done manually

- Provisioning Luminis Accounts:

- Receiving 200 emails a day; 2/3 are account issues.

- No account.

- Account locked (tried too many times).

- Send message to students sharing email accounts they will not be able to log in to register for Fall quarter. They will need to have a unique email address.

- Change wording on sign in page to “How to get my CWID” instead of “What is my CWID”.

- Senior Staff:

- Request to use backfill dollars for outside consulting and staffing.

- Instructional Support and Student teams should meet to discuss a yearlong plan.

- Training end users needed:

- SGHE trained staff behind the scenes only.

- INB is slow; need to trail and analyze to find problem.

- PR to students:

- New system.

- Add code issue; working on.

- Target message to students to keep coming to class, working on Add code issue.

- PR to faculty:

- Target message to deans and faculty working on Add code issue.

- Directions for adding students, on line students and manual drop process.

- TEAs to handle workload:

- Long lines in A & R.

- Secure resources for staff.

- E-tudes:

- On line students cannot add classes and cannot access on line classroom.

- Cancelled classes:

- A & R to run program everyday; may need to run twice a day.

- Fine grain access – Bill Baldwin

- Recommended to have a Project Management Summit for Fall Quarter (4 hours).

- More project management hours from SGHE needed.