EIS Core Committee

May 17, 2010 Meeting Notes

Attendees: Cindy Castillo, Tom Roza, Kathleen Moberg, Paul Starer, Chien Shih, Robin Lyssenko, Andrew LaManque, Drake Lewis, Robin Lyssenko and Kari Elliott (note taker).

Announcement: Chien has secured funds to Sue Malmgren full time as a trainer for Banner training.

- Payment Gateway Implementation:

- Ready for test in PRODN.

- Test session scheduled for May 18, 2010.

- A/R function

- Cashier function

- Another test session scheduled for May 20, 2010.

- FLAC Module:

- Kim Chief Elk did a demo to Faculty Association last week.

- Ready for production.

- Changes have been implemented.

- Link needs to be made in PROD – Matt Rapczynski working on.

- Reporting/ARGOS status:

- Evision demos of ARGOS done last week.

- Summary of feedback ready May 21, 2010.

- Load Testing update:

- Scheduled for May 19, 2010 at 5:00pm.

- Luminis Production & Banner Production will not be available after 5:00pm.

- Receive report from Applabs 2-3 days after test.

- Tech Team will review & make changes if necessary.

- 2 more load tests scheduled for July.

- Student ID/Academic History:

- Conversion successful over the weekend.

- Production instance cloned to PROD.

- Student testing in PRODN this week.

- Only 2000 forward were converted; will need a conversation about converting previous years.

- Faculty rosters/assignments and grades were not converted & brought over to Banner; only academic history for students were moved.

- Should past faculty rosters/assignments and grades be available in Self Service?

- How big is the migration for ETS?

- Have message in Luminis current roster/grade for Summer quarter only; prior quarters will be available in the future.

- Restrict Legacy Portal to Deans after Summer Go Live for faculty who need rosters and grades from previous quarters.

- After Summer Go Live, schedule a meeting with Instructional Support to discuss faculty assignment history conversion.

- Go Live Schedule & Readiness:

- Log in for students – setting student passwords for those who haven’t logged on yet.

- Charges/Exemptions fees testing scheduled for May 18th and May 20th.

- Class roster and wait list are working.

- Add Codes – still have time conflicts.

- Other colleges have the same problem.

- Action line item with SGHE.