EIS Core Committee

May 3, 2010 Meeting Notes

Attendees: Cindy Castillo, Tom Roza, Kathleen Moberg, Kim Chief Elk, Paul Starer, Lydia Hearn, Chien Shih, Hector Quinonez, Robin Lyssenko and Kari Elliott (note taker).

- Payment Gateway Implementation:

- Touchnet Banner Interface completed; ready to test – May 3, 2010.

- Test in TRN8 week of May 3.

- Test in PROD week of May 10.

- Security issue resolved.

- FLAC Module:

- Henry to write report for consistency.

- Verify exceptions.

- Not calculated.

- Meeting with Antonio Trepesowsky (SGHE) May 6, 2010.

- Reporting/ARGOS status:

- Evisions will be onsite Wednesday & Thursday, May 5th & May 6th.

- Will meet with Technical team Wednesday, May 5th to set up reports.

- Will demo ARGOS reports to different teams Thursday, May 6th.

- Webinar will be available for those who cannot participate.

- Future trainings through ETS.

- Load Testing update:

- TST8 instance fixed for Applabs to continue manual execution.

- Applabs will automate over the next 2 days (May 4th & May 5th) – smoke test.

- Load test to be performed next week (week of May 10th) Tuesday – Thursday.

- 5000 students concurrently then doubled to 10,000 students.

- Student ID/Academic History:

- Duplicate IDs in Banner Production – Solution agreed upon by Committee:

- Put on hold (SIS & Banner) – ETS

- Cannot register or get transcript.

- Student will have to go to Admissions & Records to clear.

- Take effect immediately with Summer quarter.

- Will need to notify A & R staff of hold.

- Notify students being put on hold for duplicate IDs through email.

- International Students:

- No social security number – cannot reset passwords.

- A & R will be responsible for resetting passwords.