EIS Core Committee

September 20, 2010 Meeting Notes

Attendees: Chien Shih, Hector Quinonez, Drake Lewis, Carol Green, Tom Roza, Robin Lyssenko, Kurt Hueg and Kari Elliott (note taker).

- Student Fall Registration Go Live Update:

- 36,500 students registered at both colleges.

- Foothill had issues with add codes not working – has been resolved.

- Add codes do not work before the first day of class; not all classes start on a Monday.

- Financial Aid had issues with the Pell Grant & detail codes – has been resolved.

- 1500-1800 concurrent Luminis sessions for first day of school.

- 170-175 concurrent INB users between Noon and 4:00pm on Friday September 17, 2010.

- Number of concurrent INB users increased to 230-260 for same time frame for first day of school.

- Tom will look into breaking down into departments.

- Backfill Dollar Request:

- The request has been presented to Chancellor Staff by Fred Sherman.

- Chancellor Staff asked for written justification for each request.

- Format and sample of written justification is attached with this email.

- Will bring justifications to next meeting for discussion and will present again to Chancellor Staff.

- BDMS Implementation:

- Chien presented BDMS Implementation Plan Phase I draft to committee.

- Hershey contract runs out in September, but will extend it through June 30, 2011.

- Most complete Hershey conversion to BDMS by June 30, 2011.

- Platform for BDMS will be ready by the end of this year.

- SGHE toolkit box will be ready by the end of this year.

Take Away Items:

- Review backfill requests and written justifications to Chien by end of week.

- Review BDMS plan – any questions or concerns send to Chien.

Robin requested additional help for the conversion for Advancement.

Productivity Report – HR load does not match student load.