EIS Core Committee

January 26, 2009 Meeting Notes

1.  Old Business:

- Data Standards update – review 1/27/09

- Workflow/Imaging Informational Meeting – Dec 19

- Application for Admissions (tabled item)

- Project Definition Document

2.  New Business:

- Kathy Kyne introduced Linda Wooden from SunGard. Linda Wooden will be the SunGard consultant for the functionality side of banner.

- Kathleen Moberg presented validation tables asking who should be involved in deciding and if there is a process for validating. The Student Team should not be the only team deciding. Shared data elements will not be known until the Data Standards are finalized. Validation tables will be compared to Data Standard and brought back to committee for discussion.

- The Technical Team needs Oracle forms training 106 and 112 before going live with Finance in July 2009. Rob Bailey will review.

3.  Standing Reports

- Technology:  ODS/EDW install is in its second week and should be complete by the end of this week. Eprint and Envision install begins next week. Identity Management installation  should begin next week per Rob Bailey. Continuing to set up training accounts and handed out Banner Splash page.

- Research:  Still researching Hyperion.

- Finance:  Have a 4 hour consult this week on the Chart of Accounts; getting closer to being finalized. Finalized Chart of Accounts is due for loading the second week of February. Will bring Chart of Accounts to next meeting for approval. Would like a demo of the Travel Module.

- HR/Payroll:  Unclear about HR Tech training, Linda Wooden will meet with team to help clear up. Still have unresolved issue regarding pay ID for pay periods; separate IDs for each pay period is a problem. Linda Wooden will work on resolving.

- Luminis:  Two training sessions coming up; need more test sessions.

- Financial Aid:  Have training this week. Announced Workstudy for ’09-’10 is starting if anyone has a need for student employees.

- Students: Need to post academic data from ’83 to present. Need to name terms and colleges. Have four student types: Undergrad-Foothill, Undergrad-De Anza, Non-credit and Community education. Will have a meeting about courses with new names but old numbers. Colorado State has a common matching program they will give FHDA for free.

- Instructional Support: not present

4.  Task Requests: Nothing

5.  EIS Issues

6.  Backfill update:  None used

7.  Project Plan Review