EIS Core Committee

March 16, 2009 Meeting Notes

New Business:

- Finance – Transactions for ODS

- Hector Quinonez reported the Finance Team has entered numerous transactions into TEST and enough data for the ODS training this week.

- Finance Team will run month-end, year-end and other reports to test the Chart of Accounts.

- Hector & Cindy Castillo discussed the possibility of running a parallel Financial Aid disbursement.

- Synchronization Training – New

- GP Synchronization has been scheduled for the week of March 23 to support the data migration of general person data.

- SunGard consultants will develop the synchronization program to maintain the integrity of the migrated data.

- Shared Validation Table (Student/FA) Update:

- Still a need for a shared validation matrix.

- Linda and Kathy will develop shared validation matrix.

- Separate institution terms will continue to be analyzed in relationship to the other modules within Banner.

Old Business:

- Training:

- Kim Chief Elk had requested the two consultation/advisory sessions in April for the HR/Payroll Team be postponed to a later date.

- Rob Bailey expressed concern over the April 21 session; it should be maintained. Rob will discuss the agenda with Jeff Greer.

- HR/Payroll Team has a major concern over the payroll run – whether Banner will be able to provide the functionality needed by FHDA.

- Linda Wooden is aware of the issues & will begin working on them the week of March 23.

- Kim will contact other Banner community colleges regarding their payroll functionality.

- Data Standards

Kathy Kyne began the discussion of the Banner 8 conversion – several issues to consider in making the decision:

- What are the Banner 8 functionalities – pros and cons?

- What is the technical effort required for conversion, including identification of the appropriate versions of the modules?

- What are the CALB 8 functionality considerations?

- Understanding the Faculty Load and payroll relationship in Banner 8.

- Tom Roza has already begun to gather information regarding the technical effort for conversion.

- Kathy will begin to look for Banner 8 functionality.

- An ad hoc group of the Core Committee will be formed to review the data and provide recommendations to the Core Committee.

The Technical Team will begin to review the Integration Needs Assessment document and provide recommendations to the Core Committee. The integration of Moodle and Sakai were raised as considerations.

Standing Committee Reports

- Technology:  Nothing to report.

- Research:  Nothing to report.

- Finance:  Nothing to report.

- HR/Payroll:  Nothing to report.

- Luminis:  Nothing to report.

- Financial Aid: Nothing to report.

- Student: Nothing to report.

- Instructional Support: Nothing to report.

Other Reports:

- Task Requests - None

- EIS Issues - None

- Backfill update

- Project Plan Review