EIS Core Committee

March 30, 2009 Meeting Notes

New Business:

- Luminis Demonstration:

- Kurt Hueg & Drake Lewis provided a demonstration of the Luminis Portal.

- Luminis Team will begin to develop & prioritize the list of custom channels working with the other functional leads.

- The Luminis portal is currently a “shell” until data is migrated May 1, 2009.

- Kurt Hueg will send Committee members the URL where all the Luminis documents are located.

- Technical Impact – Banner 8 Conversion:

- Tom Roza provided an overview of the technical impacts of upgrading to Banner 8 – approximately 70 hours to create an instance of Banner 8 in TEST.

- After discussing, Committee agreed to proceed with the upgrade to Banner 8 in TEST.

- Since Tom made the necessary preparations, Banner 8 upgrade will be done by the middle of next week (April 8 – 9).

- There are still questions about the migration of Data to Banner 8 which Tom will look into for discussion at next meeting.

- Data Standards Document Review/decision/process for updating:

- Kathy Kyne provided a soft copy to the Core Committee to review.

- Email changes to Kathy Kyne and she will forward to Lourdes.

- Common Matching criteria should be included.

- Question about how the TOPS/ASA codes will be updated.

- Need an approval process for changes to the tables.

- Review the policy on assigning IDs and access to the system.

- Review Clean address process.

The Data Standards document as presented was approved with the understanding this it is a dynamic document and changes will be reviewed by the Core Committee.

Kathleen discussed a potential modification to the Drop for Non Payment process. In Banner, drop for nonpayment is all or nothing; FHDA requires some flexibility in the process. An official request for modification will be submitted via the functional team.

Old Business:

- Integration:

- Chien Shih reported on the status of FI integration issues.

- Joe Lampo shared his Integration/Interfaces with the group; if there are things missing contact Joe ASAP.

- ePath Schedule:

- Kim Chief Elk not present; Rob Bailey will contact.

Standing Committee Reports:

- Technology:  Nothing to report.

- Research:  Bob Barr is retiring; last day is April 30, 2009.

- Finance:  Hector Quinonez requested Jon Langlois be the Banner FI consultant and also requested two additional consultations on site; one in April and one in May to assist with “go live” activities.

- HR/Payroll:  Nothing to report.

- Luminis:  Nothing to report.

- Financial Aid: Nothing to report.

- Student: Nothing to report.

- Instructional Support: Nothing to report.

Other Reports:

- Task Requests - None

- EIS Issues - None

- Backfill update

- Project Plan Review