EIS Core Committee

April 13, 2009 Meeting Notes

New Business:

- The Student team requested a message board or chat for questions/comments about EIS Project be provided.

- There are no resources to provide a message board or chat, but it was suggested a link to email questions be put on the EIS webpage.

- Kathy Kyne will work with Drake Lewis to create an email link Kathy Kyne will monitor.

- FAQ and project status were discussed.

- Hector Quinonez gave a brief update on Finance “go live” activities.

- May 1, 2009 will be a major decision day for “go live”.

- High level of confidence will meet the July 1 date.

- Expressed concerns about timing of upgrading to Banner 8; cannot do conversion in September.

- Wants to know which version going live with.

Old Business:

- Banner 8 Discussion for upgrade date:

- Banner 8 TEST environment ready this week for Finance to use.

- Luminis & Finance go live first and should be the main focus in TEST 8; other teams should not be logging in.

- Upcoming training should focus on Banner 8 – Kathy Kyne to talk to Rob Bailey.

- Migration takes less than an hour and can have complete conversion mid-May.

A plan needs to be developed for the upgrade and brought to Committee; Chien Shih to work on.

Standing Committee Reports:

- Technology:  Nothing to report.

- Research:  Bob Barr will work with Hector Quinonez to review the necessary reports and develop a plan for meeting the requirements for Finance.

- Finance:  Nothing to report.

- HR/Payroll:  Nothing to report.

- Luminis:  Nothing to report.

- Financial Aid: Nothing to report.

- Student:

- Kathleen raised the issue of data clean up.

- It is a huge task requiring many hours & she does not think they will make the May 1 deadline.

- Kathleen will schedule a meeting to develop a strategy for clean up issues.

- Instructional Support: Nothing to report.

Other Reports:

- Task Requests - None

- EIS Issues - None

- Backfill update

- Project Plan Review

Upcoming Training:

INB training the last 2 weeks in May; Hector & Gina to provide list of Super Users.

SSB training June 8 – 11; Hector to provide list.