EIS Core Committee

May 4, 2009 Meeting Notes

New Business:

- Purchasing Training: Recommendations presented by Gina Bailey

- Recommends 2-3 key experts in Banner Finance for each campus and district; FFE Coordinators for both campuses, Pam Eberhardt, and Tonette Torres were recommended for the trainings.

- The Key Experts would be the first line of communication.

- Will provide draft copy for Core Committee to review.

- Kathy Kyne & Bill Lindke will work with Hector Quinonez & Gina Bailey to finalize the training documents.

- Chien Shih will write the draft communication memo for distribution to the colleges/district and Gina Bailey will provide the procedures.

- Distribution will be via campus representatives.

Gina reminded everyone that May 8th is the deadline for submitting purchase requisition.

- FI Crosswalk Update.

- Completed.

- Martin Varela presented a demo of the FI crosswalk; a web based utility to help users reference their new account numbers.

- URL will be posted to the Luminis Portal.

- Security Levels – requesting of login usernames, security-class setups, additional product layers – Demo by Linda Wooden.

- Quickflows, naming conventions, and “Database Action” forms - Demo by Linda Wooden.

- Method to report Oracle errors.

- “Print Screen” and paste into Word.

- Safari vs. Firefox for Bookshelf access/use of function keys – Demo by Linda Wooden.

- Reporting Team – Bob Barr.

- Has been hired as a consultant part-time; 20 hrs a week for the next 6 months.

- Will provide reporting support to Finance for go live activities.

- Will provide consultation services for ODS/EDW strategy & integration of the old data warehouse.

Academic History Update:

- Kathleen Moberg reported there was agreement to move all of the student academic  history.

- Catalog & schedule information will be rolled from the previous year initially.

- How much of the catalog & schedule information is needed will then be determined.

- The issue of load and the methodology for calculating load is still outstanding.

It was reported that PROD 7.4 will be created beginning May 15th.

Old Business:

- Project Calendar.

- Task Force Update.

- Working from Home Update.

- No update this week.

Standing Committee Reports:

- Technology:  Nothing to report.

- Research:  Nothing to report.

- Finance:  Nothing to report.

- HR/Payroll:  Nothing to report.

- Luminis:  Nothing to report.

- Financial Aid: Nothing to report.

- Student: Nothing to report.

- Instructional Support: Nothing to report.

Other Reports:

- Task Requests - None

- EIS Issues - None

- Backfill update

- Project Plan Review