EIS Implementation Committee

April 2, 2008 Meeting Notes

Attendees:  Hector Quinonez, Chien Shih, Kim Chielf Elk, Andrew LaManque, Joe Lampo, Tom Roza, Bob Barr, Drake Lewis, Cindy Castillo, Duncan Graham, Kathy Kyne (notetaker)

- The Functional Teams list was reviewed. Kathy indicated Foothill College will be naming a lead for the Scheduling module.

- Chien and Kathy informed the group on the EIS Implementation Information sharing meetings for the district communities.  More details to follow.

- Chien gave an update on the hardware RFQ – the issuance date will be during the week of April 2 at the earliest.  The vendor selection will be done via a committee reviewing the vendor demonstrations and pricing.

- It  was suggested Sharon Luciw provide the committee with a brief overview of the network infrastructure related to EIS.

- The committee reviewed the list of EIS implementation issues and identified them as policy, system or personnel related.  At the next meeting, we will select the top 5 items to evaluate.