EIS Implementation Committee

Meeting Notes

March 27, 2008

Attendees:  Kathleen Moberg, Tom Roza, Drake Lewis, Bob Barr,, Duncan Graham, Bill Lindke, Sherri Mines, Cindy Castillo, Kim Chief Elk, Hector Quinonez, Chien Shih, Kathy Kyne (notetaker)

- Chien provided an update on the Hardware RFQ.  The proposed dates for the RFQ are:

  - April 2		Release RFQ

  - April 30		Last day for response to RFQ

  - May 5		First review of RFQ responses

  - May 16		Selection of hardware vendor

  - May 22		Prepare board materials

  - June 2		Board approval

Other important dates:

a.  August 4		Delivery of test and development hardware

b.  Oct 10		Delivery and installation of Luminis hardware

c.  Nov 10		Delivery and installation of production hardware

d.  Dec 15		Delivery and installation of backup and fail over hardware

- Kathy reviewed the RFP for Technical Management services. . The dates are:

  - Mar 24		Release RFP

  - April 21		Last day for response to RFP

  - April 21		First review of responses

  - TBA		Vendor Demonstrations, if needed

  - April 25		Selection of Vendor

  - May 22		Prepare board materials

  - June 2 		Board approval

- Chien reported that Jack Raubolt has been engaged to help the district prepare for the EIS implementation related to a review of hardware requirements; assessment of organizational readiness, and executive level planning and analysis.

- The committee reviewed the proposed functional teams – Foothill College will be providing the leadership for the Student-Scheduling module.  Duncan Graham will be reporting back to this group.

- ADA Compliance – it was agreed there is a need to validate the ADA compliance of Banner—The committee will work with Wayne Chenoweth to conduct a case study.

- Kathy noted that an additional item has been added to the list of discussion items:  proliferation of servers.  The next meeting, Kathy asked that everyone bring their top five issues—for prioritization and resolution.