EIS Steering Committee Meeting Notes

October 2, 2007

Attendees:  Frank Nunez, Cindy Castillo, Bill Lindke, Kathleen Moberg, Bob Barr, Carmen  Redmond, Chien Shih, Kathy Kyne (notetaker), Kim Chief Elk

Duncan Graham, Hector Quinonez

The committee discussed the final vendor demonstration schedule based on the following:

a.  Sungard	October 22-26

b.  Datatel	October 29-Nov 2

Kathy will finalize the schedule/scripts and post all documents to the web.  Kathy will prepare an updated calendar for the next meeting.

There was a discussion regarding the selection of the college districts for site visits.  Each vendor provided five college/districts where they have software installations.  It was agreed that Chien would contact the vendors for more information about the sites:  i.e. which version is installed; modules installed.  He will provide this information at the next meeting for a final selection of the campuses to visit.

It was agreed that we develop a list of questions for the site visits.  Kathy will be responsible for collecting the questions.  We will review this list at the next meeting.

Kathy will be setting up “official scorer” training sessions – on two separate days.  Scorers will be invited to attend any 1 hour session.   The committee recommended this training is mandatory and a session be held on each campus.  Kathy will provide one-on-one training for individuals who miss the scheduled training days.

The committee asked that the Decision Director data from the vendors be distributed to them.  They want an opportunity to review the data before the vendor demonstrations.

Next meeting:

- Determine the Campus Sites we will be visiting.

- Review and finalize the questions for the site visits

- Review calendar for final selection