EIS Steering Committee

October 20, 2010 Meeting Notes

Attendees: Fred Sherman, Chien Shih, Sherri Mines, Eloise Orrell, Rose Myers and Kari Elliott (note taker).

# Backfill Dollar Handout:

- Has gone to Chancellor Staff.

- The presidents at both colleges are reviewing; waiting for feedback.

- Chancellor waiting for state budget and parcel tax outcome.

- Overall Issues Currently Working On:

- Faculty Association contract start date vs. Banner start date.

- Banner allows students to register/add classes until class starts.

- Faculty Association requires students not be allowed to add classes 11:59pm the day before the quarter starts.

- General consensus of the Core Committee is to change the Faculty Association contract, not modify Banner.

- Need to look at cost of modifying and maintaining changes made to Banner core code to meet Faculty Association request and present to them.

- Clarification of add codes, waitlist operating procedures to campus community including distance learning departments.

- Uniform policy for regular and distance learning classes.

- Mods have been done for distance learning to check adds and email notification to students.

- Regular classes will continue to use add codes and hand them out in class.

- Faculty teaching regular classes or distance learning classes will be able to use either procedure.

- Drop For Nonpayment.

- Both colleges will drop for nonpayment over multiple days; not on 1 day like Fall quarter.

- Plan to drop once a week after Thanksgiving.

- Degreeworks Implementation Support from Both Colleges.

- Requires a lot of scribing – SGHE currently scribing Foothill’s catalog and is 80% complete.

- Need to verify scribing being done is correct.

- Have division deans review catalog; they are responsible for the curriculum sheets.

- Eloise will bring this up at tomorrow’s, October 21, 2010 Dean meeting for Foothill.

- SGHE will finish scribing Foothill’s catalog by end of year and begin scribing De Anza’s catalog January 2011.

- Chien is scheduling a conference call for the first week of November with consultant.

- Changes made to catalog will be made by SGHE the first year; going forward the colleges will be responsible for making changes.

- Review of Student Issues:

- Have a solution to implement regarding security.

- Looking at set up at colleges affecting accounts receivable problems; working with cashier’s offices.

- GPA calculation.

- Room Book report – may be able to use datablock in ARGOS.

- Assessments upload problems – working with assessment office.

- Registration problems – baseline Banner is working correctly.

- Working on procedure; continue to monitor.

- Employ code that automatically enrolls waitlisted students.

- Split decision between Student and Core teams.

- 1098T creation and delivery.

- ETS will handle.

- Banner HRS Issues:

- STRS reporting – complete by end of November.

- Budget:

- Estimation – 1500 hours to complete; $400,000.

- $1 million left in budget.

- $600,000 for next 2 years – stabilization.