EIS Steering Committee

November 30, 2010 Meeting Notes

Attendees: Fred Sherman, Chien Shih, Sherri Mines, Eloise Orrell, Kevin McElroy and Kari Elliott (note taker).

# Core Contingency Backfill Allocation – Approval Item:

- Funds are to carry over until Backfill dollars are approved.

- Team Leads & Core Team have already approved allocation.

- Steering members approve.

- Student Channel Information – Private Student Information – Approval Item:

- Review of viewable data – ETS met previously with various departments to discuss what is needed.

- A & R would approve access; committee members suggested having another approver higher up the chain of command.

- Access can easily be revoked.

- Complete by February 2011.

- Will eventually have a link to HR to verify FERPA trained.

- Student team has approved.

- Core team has approved.

- Steering members approve.

- Overall Issues Currently Working On:

- Winter Registration:

- 13,149 registered at both colleges.

- Registration going smoothly.

- Faculty contract will be available online December 3, 2010.

- Faculty Association contract start date vs. Banner start date.

- Still want to stop registration before quarter starts for regular classes; continue with Banner start date for all other classes.

- Both colleges recommend to start with limited classes in Spring quarter.

- 320 Report:

- Target date to complete – January 5, 2010.

- Next meeting December 7, 2010, 2-3pm at Foothill, D260; will invite Kevin McElroy to meeting.

- Consultant will be onsite December 10, 2010 to validate 320 report.

- Clarification of add codes, waitlist operating procedures to campus community including distance learning departments.

- Both campuses are better informed & trained with add codes and waitlist operations

- Add code enhancements for Distance Learning on schedule to be implemented in January 2011 for Winter class start; will allow faculty to send add codes in group emails to students.

- Drop For Nonpayment.

- Both colleges agreed to the following drop for nonpayment dates:

- December 3rd, December 10th, December 17th and December 20th.

- Review of Student Issues:

- Have a solution to implement regarding security – estimated completion date February 2011.

- Looking at set up at colleges affecting accounts receivable problems; working with cashier’s offices – conference call December 6, 2010 with consultant to review.

- GPA calculation – will be resolved by end of this week.

- Room Book report – work around in place; both colleges satisfied with work around. More ARGOS reports on the way.

- Assessments upload problems and SZPDPRQ revision (drop for missing pre-req process).

- Better upload accuracy from Banner is needed (currently at 90%).

- Ticket with SGHE for program update.

- Have work around in place; labor intensive.

- Registration problems – baseline Banner is working correctly.

- Working on procedure; continue to monitor.

- Employ code that automatically enrolls waitlisted students – pending.

- 1098T creation and delivery – on schedule to be delivered in January 2011.

- Banner HRS Issues:

- STRS reporting – completed.

- Budget:

- 1500 hours to complete; $375,000.

- $1 million left in budget.