EIS Steering Committee

January 25, 2011 Meeting Notes

Attendees: Fred Sherman, Chien Shih, Sherri Mines, Eloise Orrell, Kevin McElroy, Dorene Novotny and Kari Elliott (note taker).

# Overall Project Status:

- Winter Registration.

- 13,900 registered at Foothill.

- 20,622 registered at De Anza.

- Technical, Foundation Go Live and Student teams meet on a weekly basis.

- Core Committee meets twice a month on Monday.

- Faculty Association contract start date vs. Banner class start date.

- A & R offices at both colleges want an audience to voice concerns: impact on enrollment and increased workload.

- 320 Report.

- P1 done; P2 will be reviewed in April 2011.

- Arranging for additional training for both colleges – March-April 2011.

- Add Codes.

- Students are kept on the roster after dropped for nonpayment; can run script after classes start to remove dropped students then add code would work.

- Add codes has limitations – working on.

- Policy decisions need to be made.

- Future Project Schedule.

- Foundation and BDMS on schedule.

- Review of Backfill Dollars:

- Discussion for dispensing remaining team reserves at next Core Committee meeting, January 31, 2011.

- Banner Bulletin Demo:

- Will be located on the Employee tab.

- Will have links to current issues, meeting minutes and outage schedule.

- Will be updated on a daily basis.

- Already approved by Core Committee members.

- Steering Committee members approve.

- Will be in production January 26, 2011.