EIS Steering Committee

March 11, 2009 Meeting Notes

1.  Old Business:

- ODS (data warehouse) installation and Banner transfer was successfully completed.

- Luminis Data Integration is in place; can log onto portal with single ID.

- Will use campus wide ID for logging on. ETAC committee did not reach consensus on using student self supplied alias to login to Luminis. Alias (friendly name) may need customer splash screen programming efforts.

- Disaster recovery project for EIS system is under way.

- Chart of Accounts has been loaded successfully into Banner.

2.  Chien Shih presented the EIS Progress Report:

Major Milestones:

- There is enough data entered into ODS to use Hyperion to create reports. On schedule to go live with Finance July 1, 2009.

- Need to define processes for both colleges and how to train staff on the processes.

Project is progressing on target and in budget.

3.  D270 should be ready for training mid April. Will update at next month’s meeting.

4.  Presented Progression Chart and Project budget– no questions.

5.  Presented Completion vs. Budget Analysis – There was concern over the budgeted hours. Software installation went over the budget hours and the committee wanted to be sure the rest of the projects had adequate hours budgeted. Chien Shih assured the committee the rest of the projects would not go over budgeted hours.

6.  Project Calendar:

- Available for viewing on-line.

- Updated weekly.

- Has links to agendas. Have asked SunGard to send agendas 3 weeks in advance.

7.  Upcoming Agenda items:

- CCC Apply for student application process.

- Upgrade schedule for Banner 8.0 from 7.4. Scheduled release for 8.0 is April.