EIS Steering Committee

April 1, 2009 Meeting Notes

1.  Old Business:

- D270 Update

- Will be ready for use early May.

- Presented floor plan; will have 12 desks which can accommodate 24 people.

- Projector and network is in place.

- Will use recycled computers for training.

- Total cost of trailer is $35,000.00, including furniture.

- Chien Shih will find out if D270 can be connected to IAPlus.

2.  Chien Shih presented CCCApply Analysis:

- Application developed by XAP Corporation used by many California Community Colleges to collect applicant’s demographic information.

- Good application process flow and system is hosted; no maintenance required of the District.

- Ongoing cost of $22,968/year for both campuses and is a concern; where to find the funding.

- Kathleen Moberg can get a grant to reduce cost for 3 years, but a decision needs to be made before the June1, 2009 deadline for grant.

- Batch process.

3.  Alternative to CCCApply is Kern Community College’s special application process:

- Add-on developed with SGHE consultant’s help.

- Are willing to share code and provide assistance to FHDA; estimate of 40-80 hours.

- Fully integrated into the Banner database.

- Not a SGHE product.

More investigation is needed before making a decision. Recommended taking a closer look at Kern Community College’s application program for adoption.

4. Chien Shih presented Banner 7.x vs. 8.x Assessment:

- Currently running 7.x and converting to 8.x test environment.

- Most Core Committee members want to implement 8.x right away.

- 7.x cannot run FHDA payroll satisfactorily and still waiting to see a demo of 8.x run an FHDA payroll.

- CalB8 add-on module to Banner 8.x to handle special California Requirements has still not been released.

- Must be converted to 8.x 2010; SGHE will no longer support older versions in 2010.

Decision needs to be made whether to run 7.x or covert to 8.x  as soon as possible.

Committee members decided to hold a special Steering Committee meeting Friday April 3, 2009 to further discuss.