EIS Steering Committee

May 4, 2009 Meeting Notes

Attendees: Fred Sherman, Chien Shih, Kathy Kyne, Sherri Mines, Peggy Davis from SunGard and Kari Elliott (note taker).

1.  Old Business:

- D270 Update:

- Will be ready for use end of May.

- Furniture should arrive 5/12/09.

- Will have 16-24 computers.

- Will be wireless ready.

- Will be connected to IAPlus for comparison to Banner.

- CCCApply Update:

- Currently used by 90 Community Colleges.

- Uses a batch process; FHDA does not have enough staff to process suspense files.

- FHDA current application process is in real time.

- Fred Sherman & Chien Shih will set up a meeting with De Anza & Foothill to further discuss; will bring recommendation to next meeting.

2.  Alternative to CCCApply is Kern Community College’s special application process:

- Kern Community College is moving to CCCApply.

3.  Banner 7.x vs. 8.x Assessment Follow-Up:

- Finance will go live on Banner 7.4.

- Training will be done on Banner 8.1.

- Target conversion date: Nov/Dec 2009; conversion can be done over a weekend.

4.  Progress Report Presented:

- Major tasks achieved:

- General Person ID Migration from January 2007 from IAPlus student module into Banner HR module with no errors in HR.

- DBA will start to build system access security for Finance Module.

- Milestones Ahead:

- Core Committee working on draft message to announce go live schedule.

- Project is progressing on time and in budget.

- Suggestion made to make Completion vs. Budget Analysis slide a separate handout for easier reading.

5.  Handed out Foothill/De Anza CCD Education Information System Finance & Luminis Go-Live Assessment Report.