EIS Steering Committee

July 29, 2009 Meeting Notes

Attendees: Fred Sherman, Chien Shih, Andy Dunn, Fred Sherman, Carmen Redmond, Debra Treacy from SunGard and Kari Elliott (note taker).

- Report Core Committee Issues:

- Faculty Load 4 digit to 3 digit Calculation.

- Received consultant analysis from SunGard.

- Decision must be made by August 31, 2009.

- Vice Chancellor of Human Resources is in talks with the Faculty Association concerning 3 digit vs. 4 digit calculation.

- Recommendation to adopt CCCApply.

- Depository Central – 3rd party application.

- Received mini-grant – funding for 1 ½ years.

- Colleges to pay $16,000.00 a year after first 1 ½ years.

- Deb Treacy to put into implementation schedule.

- HR/Payroll Issue

- 10, 11, 12 month taxation.

- SunGard will present solution & prototype “bolt-on” (not a mod) to HR/Payroll August 17, 2009.

- Progress Report Presented:

- Major tasks achieved:

- Finance Module Go Live 7/1/09.

- 312 staff members completed Self Service Banner Training from both colleges and Central Services.

- Project Milestone plan completed and will present to HR/Student Implementation kick off August 5, 2009. Fred Sherman asked to see the plan before it is presented to HR/Student.

- Milestones Ahead:

- August 5, 2009 – Banner HR/Student Go Live Kick off

- August 6, 2009 – Banner HR/Student Technical Team Kick off

- August 3, 2009 – Banner Documentation Imaging System Kick Off (Extender); implementation and testing will continue through October 15, 2009.

- Self Service Banner training concludes August 6, 2009.

- Bob Barr will conduct individual HR ODS/Hyperion report training August 23-28, 2009.

- HR will run first Payroll parallel against Legacy IAplus system August 31, 2009.

- Project budget is on track.