###### Foothill-DeAnza Community College District

# Follow-up Report for July 14-16, 2009

| ## Account Information |  |
| --- | --- |
| Project name: | Foothill-DeAnza Community College District |
| Prepared by: | Carol Linsley, Senior Financial Aid Functional Consultant |
|  | Carol.linsley@ sungardhe.com |
|  | 303-717-5964 |

| ## Distribution |  |  |
| --- | --- | --- |
| Foothill-DeAnza CCD | Chien Shih | Project Manager |
| SunGard Higher Education | Debra Tracey | Project Manager |
| SunGard Higher Education | Linda Wooden | Functional Project Manager |
| Foothill-DeAnza CCD | Cindy Castillo | Financial Aid Director/ FA Team Co-Lead |
| Foothill-DeAnza CCD | Kevin Harral | Financial Aid Director/ FA Team Co-Lead |

## Objectives

The purpose of this remote visit was to provide FHDA consulting support on the following topics:

- Review of topics from previous visits

- Funds Management

- Packaging

- BOGW

- Disbursement

- Satisfactory Academic Progress (SAP)

- Student Employment

- Return to Title IV

- Title IV Authorizations

- Transfer Monitoring

## Progress Report

## Accomplishments

The FHDA Financial Aid Implementation Team successfully worked through a series of topics and building tables and reaching decisions on most of the scheduled topics.  Return of Title IV, Title IV Authorizations, and Transfer Monitoring were not covered so that the Team could focus on the important decisions.  We will add those topics to the Consulting week in August.

Funds Management

The Team reviewed the set up of their funds.  Most of the funds had been set up.  We reviewed all the RFRMGMT forms to assure that each of the funds was completed correctly.  We reviewed the fund awarding rules and created different rules for SEOG since the colleges each have a different EFC measurement.  We also added an exception rule using a user defined value for Foothill to be used where 0 FC might be too restrictive. FHDA uses the highest Pell eligible measure.

((RCRAPP2_PELL_PGI < 'xxx'

AND RORSTAT_PELL_SCHED_AWD > '0'

AND RCRAPP3_GRAD_OR_PROF = '2'

AND RCRAPP1_DEGREE_BY_JULY = '2')

OR

(ROBUSDF_VALUE_xx IS NOT NULL))

AND RCRAPP1_CURR_REC_IND = 'Y'

RFRDEFA/RFRASCH

After some discussion the Team decided to use their ‘late disbursed’ funds as the standard for payment.  Those funds Pell, SEOG, etc are disbursed later in the semester.  The remaining funds will be set up as special disbursements on RFRASCH.

Packaging

The Team leads mapped the processes for tracking, budgeting and packaging during the visit to act as a visual roadmap.  The question of when students were required to be admitted was resolved.  Students will be required to be admitted prior to being packaged.  An admit document will be added to each Tracking group on RRRGREQ. Students with locked RNANAxx records and valid admission status will be packaged.

Students may be budgeted even though they are not admitted.  Budgeting rules allow students to be considered a resident regardless of their residency status:

The following rule can be used for in-state budgets (previously sent)   The budget groups for ‘instate residency’ should be continually regrouped.  A line should be added to the Popsel which will require regrouping for students who are not yet admitted.

Residency Rule for Budgeting

Use to find applicants who have campus codes or if no campus code then use California residency from RNANAXX

SELECT DISTINCT RORSTAT_PIDM

FROM RORSTAT

WHERE

(EXISTS

(SELECT 'X'

FROM SGBSTDN

WHERE SGBSTDN_PIDM = RORSTAT_PIDM

AND SGBSTDN_TERM_CODE_EFF =

(SELECT MAX(SGBSTDN_TERM_CODE_EFF)

FROM SGBSTDN

WHERE SGBSTDN_PIDM = RORSTAT_PIDM

)

AND SGBSTDN_STST_CODE = 'AS'

AND SGBSTDN_RESD_CODE = 'R'

)

OR

EXISTS

(SELECT 'X'

FROM RCRAPP1

WHERE RCRAPP1_AIDY_CODE = RORSTAT_AIDY_CODE

AND RCRAPP1_PIDM = RORSTAT_PIDM

AND RCRAPP1_CURR_REC_IND = 'Y'

AND RCRAPP1_STAT_CODE_RES = 'CA'

)

)

AND RORSTAT_AIDY_CODE = :AIDY

AND RORSTAT_PIDM = :PIDM

Admission Requirement for Packaging

The following population selection may be used as an example of an Admission population selection.  Once written and tested the popsel can be added to RORPOST and used to satisfy the Admit tracking document.

ROVST10_STYP_CODE = ( valid values  ) AND

ROVST10_STST_CODE = ‘AS’ AND

ROVST10_CAMP_CODE = (‘DA’,’FH’) AND

RRRAREQ_TREQ_CODE = ‘ADMIT’ AND

RRRAREQ_SAT_IND = ‘N’ AND

RCRAPP1_INFC_CODE = ‘EDE’ AND

RCRAPP1_AIDY_CODE = &Aidy AND

RCRAPP1_AIDY_CODE = ROVST10_AIDY_CODE AND

RCRAPP1_CURR_REC_IND = ‘Y’

Packaging Group Rules

The Team added the verification requirement to their Packaging Group rule to assure that all students who have been selected for verification have been verified as follows:

((RCRAPP1_VERIFICATION_MSG = '1' AND

RORSTAT_VER_COMPLETE = 'Y') OR

RCRAPP1_VERIFICATION_MSG = '2')

‘W’ Grades

We continued the discussion of whether a ‘W’ grade will count towards enrollment for Financial Aid purposes.  The Team leads will continue to research and meet with Student to see whether students awarded a ‘w’ grades will continue to have their credit hours counted in Attempted Hours.

BOGW

Based on discussion with the Team Leads we reviewed and retrained on the BOGW module.  The Team has decided to use the Exemption process for payment but the Award process for displaying in financial aid.

We discussed the BOGW module and how their current processes could fit into this new module.  Additional discussion will be needed once A/R has been set up. Since they have decided to package only admitted students.  Students may be added to the BOGW module earlier than they had originally planned.  We successfully tested using Summer, Fall, Winter and Spring quarters as exemptions when the student is only in the FWS aid period (each college)  for award purposes.

We did encounter some errors where the BOGW module did not correctly process for  multiple schools.

We reviewed and tested the following forms.

| BOGW Set Up Forms |  |
| --- | --- |
| SVVBGYR | BOGW years activate validation form |
| GTVDICD | District and valid BOGW colleges validation form |
| SVABTRM | Terms in BOGW year and sequence. Activate BOGW in colleges in the District validation form |
| SVVELIG | Eligibility Codes priority order validation form |
| SVAINCR | Income by household size for BOGW B eligibility. Delivered table |
| SVVBMTL | Marital codes used for BOGW validation form |
| SVAREQD | Documentation required by Eligibility Code validation form |
| STVRESD | Residency codes used for BOGW validation from |
| SVAPYMT - Payment Maintenance Tab | Select Payment processes validation form |
| SVAPYMT - Display Tab | Eligibility codes by financial aid display preferences |
| SVAPYMT – Payment Tab | Eligibility Code by payment preferences |
| SOATERM | Immediate Processing for Exemptions set up form |
| TSADETC | Detail codes for BOGW processing set up form |
| SFARGFE | Payment set up for Attributes set up form |

| BOGW Day to Day |  |
| --- | --- |
| SVASFND - Summary Tab | Summary of eligibility and payment date tab |
| SVASFND - Application Tab | BOGW application for BOGW A, B and Special entry form |
| SVASFND - ISIR Tab | ISIR display tab for BOGW C |
| GLBDATA | Run Population Selection BOGW_READY |
| SVPISIR | Load ISIRS to SVASFND form |
| SVPPYMT | Run process to move payment authorizations to RPAAWRD, TSAEXPT, SGASAAD or SGASTDN forms |

Next Agenda

RPRAUDT - Once the Student tables are set up additional work reviewing this form is needed in conjunction with the Student Team.  The key issue is how to count the W grade(s)    W Grades can be counted in Financial Aid Adjusted hours or not.  The Team will make a decision whether to count them or not.

Perkins

We briefly reviewed the processes supported in Banner for the Perkins MPN.  FHDA currently does not use the Multi Year process but is considering it.

Satisfactory Academic Progress (SAP)

Satisfactory Progress Set Up

RTVSAPR – Satisfactory Academic Progress Validation

RORRULE – Financial Aid Selection Rules

RORSTRF – Satisfactory Academic Progress Translation Rules

RFRMGMT – Funds Management Form

RTVRJCT – Rejection Code Validation

Satisfactory Progress Day to Day

ROASTAT – Applicant Status

ROAIMMP – Immediate Process

ROPSAPR – SAP Assignment Process

RORPOST – Batch Posting Rules

RJASERF – Student Employment Referral

RUAMAIL – Financial Aid Mail Form

ROIGRPI – Group Inquiry

The Team reviewed the initial work on SAP and revised and clarified some of the decisions made during the remote session.

The Team decided to remove the MULTI sap codes.  Instead they will use the other specific codes and prioritize them so that the Completion Rate codes come first.  Students who are on probation or disqualified for that reason will receive that SAP code.

In addition the Team added P1-P6.  These statuses will be assigned manually after an appeal is granted.  The student will be in Probation for the number of terms in the status (P6).  In the RORSTRF table a successful outcome would move the student from the P6 to the P5 probation status.  Students who do not successfully complete will be disqualified.     Successful completion means succeeding in each of the criteria with the exception of the Time Frame rule.

The Team decided on the following revised SAP Codes and rules

SAP Codes

GOOD –  Good Standing

PMAX –   Probation for timeframe 100-120 completed Quarter Hours

PCMPL – Probation did not meet rate of completion

PGPAQ – Probation did not meet 2.0 GPA by term

PGPAC – Probation did not meet 2.0 GPA cumulative

DCMPl –  Disqualified did not meet rate of completion

DGPAQ – Disqualified did not meet 2.0 GPA by term

DGPAC – Disqualified did not meet 2.0 GPA cumulative

DMAX –    Disqualified for maximum timeframe 121 + completed Quarter hours

PCOND – Conditional Probation earned less than 2.0 cumulative but term GPA is equal to or greater than 2.0 (student may have unlimited number of PCOND quarters)

PEXTND - One quarter of probation granted by appeal only

Rules

RCMPL -

Enrolled in 12+ units complete >=10

Enrolled in 9-11 Units complete >=7.5

Enrolled in 6-8 units complete >= 6

RGPAQ – GPA for the Quarter 2.0 or higher

RGPAC – GPA Cumulative 2.0 or higher

MAX – 100-120 earned quarter credits for probation, 121+ for disqualification.  Transfer In credits found on the Non User Defined field Value 21 should be subtracted from the Maximum Timeframe before the status is calucated.

P6 – Timeframe Probation for 6 terms meets all criteria except the TimeFrame maximum of more than 121 hours.

P5, P4,P3,P2,P1 –Continuing Timeframe Probation

Measurement

SAP is measured at the end of each quarter.  SAP will be run for all enrolled students.  The SAP status for non FA recipients will be stored on a table until needed when the student applies for financial aid in some future term.  The status of all students can be viewed on ROASTAT regardless of whether a RORSTAT record was completed or not.

The Team discussed whether they needed to create a ‘snapshot’ of enrolled hours at the 25% mark in order to test the student’s completion against that ‘snapshot’.  Those hours would have to be kept in User Defined fields and would add complications to the SAP process.   The Team Leads will meet with Student to see how ‘Attempted Hours’ will be maintained in Banner.  Once they have that information they are hoping to be able to use the Term Attempted Hours from the SHATERM form rather than a separate ‘Snapshot’ to measure completion.

FHDA wants to create and additional measure at the 60% mark for only the completion rate.  Students who are on ‘Probation’ and will be ‘Disqualified’ because they do not meet the minimum rate of completion can be notified at that point.  The Team is aware that they can run only the completion rule by deactivating the other rules so that they can run the program at 60% of the term.   In addition, they can write a popsel to gather just the students currently on Probation. The new SAP status can be added to the next semester and can be run as many times as they want since the current term status remains static and can always be used as the Term starting point.

Good Standing

Students must meet all the criteria of completion rate (see above), earn a 2.0 cumulative GPA and earn a 2.0 term GPA to be in good standing and meet the Timeframe standard.

Probation

Students are on probation for one quarter PGPAQ, PGPAC, PCMPL.  Additional quarters of conditional probation PCOND are automatically granted after one initial term of probation for students with cumulative GPA of less than 2.0 but Term GPA of 2.0 or higher.  Students may have unlimited terms in conditional probation status PCOND.

Disqualification

Students in any probation status (with the exception of conditional probation PCOND) who do not meet any one of the requirements for GPA or completion are disqualified.

Reinstatement and Appeal

Students are automatically reinstated in good standing GOOD if they meet all the SAP requirements.  They then are permitted one term of probation prior to disqualification just as all students.

The staff may review appeals and offer one term of extended probation PEXTND.

Maximum Timeframe

Maximum timeframe allows one term of probation PMAX for students with 100-120 earned credit hours.  Once the student reaches 121 earned hours the student is disqualified DMAX.

NOTE:

FHDA has a current process of awarding and monitoring additional terms for students who appeal the Maximum Timeframe.  The Team decided to use P6-P1 as subsequent probation for students who appealed the maximum Timeframe and were granted between 1 and 6 additional terms.    These status will be set up on RORSTRF so that students will move from one probation to the next through automation.

Additional NOTE: See the transfer in Section for an additional calculation for Maximum Timeframe.

Satisfactory Progress Notification

SAP notification was briefly discussed.  Once FHDA has tested the communications from Luminis they will be better able to decide how to communicate SAP status to students. In addition, the Team will work with the Web Tailor to add the SAP criteria to the web so that students can understand the new SAP codes.

Transfer In Credits – FHDA maintains an additional record of Transferred hours (hours not submitted by the student to the Records/Registration department).  The would like those hours to be maintained in the RORNYVD form for non year specific hours and subtracted automatically from the Maximum Timeframe measure applied to the student.   The Team is using VALUE 21 for this purpose.

Conversion

The current plan is to convert SAP in midsummer.  SAP for the first quarter of enrollment for the summer quarter will have to be monitored manually in their legacy system and posted to ROASTAT prior to the first disbursement.  They are still considering whether to move the SAP codes twice.  Once at the end of Winter quarter and then again during summer.

SAP Rules

Sheila will begin to work on writing the SAP rules in expert mode on RORRULE.  Carol will send a set of sample rules intended as an introduction to writing SAP rules.

Student Employment

The following forms/tables related to student employment were reviewed and discussed.

Student Employment Rule and Validation Forms

RFRBASE         Fund Base Data Form

RFRMGMT        Fund Management Form

RTVAUST	Employment Authorization Validation Form

RTVRFST	Referral Status Validation Form - UTPA will not use

RJRJOBT	Job Title Base Data Rules Form

RJRJREQ	Job Title Requirements Rules Form

RJAPLBD	Placement Base Data Rules Form

RJRPLRL	Placement Rules Form

RJRPAYL	Payroll Load Control Form (requires HR Module)

RJRSEDR	Student Employment Default Rules Form

HR/Payroll/Finance Forms

NBAPOSN 	HR Position Form

PTRCALN	Payroll Calendar

FTVORGN	Finance Organization Form

Student Employment Processing Forms

RJASEAR	Student Employment Authorization Form

RJASERF	Student Employment Referral Form

RJASEME	Student Employment Mass Entry Form

RJISEWH	Student Employment Work History Inquiry Form

Student Employment Reports/Processes

RJRAUTH	Student Employment Authorization Report

RJRLOAD	Payroll Load Process - will not use

RJRDPPR	Student Employment Departmental Pay Period Report

RJRPAYE	Payroll Exception Report

RJRSEEC	Student Earnings Control Report

The FA Team will need to have appropriate security for query access to NBAPOSN, PTRCALN, FTVORGN in other modules in order to setup and maintain the Student Employment module.

The Work Study managers from both colleges attended the meeting.  Work has already been done on set up of Work Study.   Validation tables and rules forms were accessible during this review.

Currently FHDA uses the pooled position concept for their work study positions.  The Team Leads have met with HR/Payroll and has decided that they will use multiple positions.  (70+)  They are aware that they will need to create multiple placements to enable this approach.  They have a good understanding of how the set up works and have set up some practice placements.  We discussed the differences between assigning work study and assigning non-work study student employment.  The Team understands that all the same processes can be used but no fund number would be assigned for non-work studies.

The following reports were run: The Student Employment Authorization Report (RJRAUTH), Student Employment Departmental Pay Period Report (RJRDPPR), and the Student Employment Earnings Control Report (RJRSEEC).

At FHDA the FA office acts as the HR office for student employees.  The FA office will continue to complete the HR forms to make the student an employee.  Institutional student employment is managed in the same way.   The FA office continues to monitor student enrollment at 6 or less credit hours.  Banner will accommodate this procedure.

Posting Work Study Earnings to RPAAWRD depends upon running the process RJRLOAD.

The current configuration will not work in Baseline Banner.  HR plans to run one payroll for all work study students.  Since Banner relies on assigning payroll by Term to RPAAWRD some other process needs to be written to find the correct earnings and move them into the correct term in the financial aid module.   Carol has included this issue in the tasks for SGHE technical staff.

.

Future Agenda

RPRAUDT and Freeze

Canceling Awards and managing Spring Quarter

Return of Title IV

Title IV Authorizations

Transfer Monitoring

Status: New, Open, Completed, Cancelled, Deferred

| ## Attendance |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Title | E-Mail Address | Day 1 | Day 2 | Day 3 |
| Cindy Castillo | DA: FA Director | castillocindy@deanza.edu | X | X | X |
| Kevin Harral | FH: FA Director | harralkevin@foothill.edu | X | X | X |
| Kevin Murphy | FH: FA Coordinator | murphykevin@foothill.edu | X | X | X |
| Nina Van | DA: Fin Aid Outreach | vannina@fhda.edu | X | X | X |
| Sheila Coyne | CS: Programmer Analyst | Coynesheila@fhda.edu | X | X | X |
| Susan Bloom | DA: Assistant Director | bloomsusan@fhda.edu | X | X | X |
| Inna Witrop | FH: Fin Aid Outreach | Witropinna@foothill.edu | X | X | X |

| ## Action Items and/or Assignments for SunGard Higher Education |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 01/30/09 | Send documents for Dataload preparation | Carol Linsley | 1/22/2009 | Complete |
| 1/30/09 | Coordinator with Remote DBA on Financial Aid release 7.13.0.1 and CALB 7.6 | Carol Linsley Randy Teschner | 2/24/09 | Complete |
| 3/17/2009 | Sample Rules are needed to Assign students to correct residency groups | Carol Linsley Ken Whitelaw | 4/27/09 | Complete |
| 3/27/09 | Provide calendar of Banner releases to coordinate with future agenda. | Carol Linsley | 4/15/09 | Open |
| 5/1/2009 | Build a variable for use in the College Code Popsel | Carol Linsley | 5/1/2009 | Complete |
| 6/5/2009 | Request update of TEST to Banner 8 | Carol Linsley | 5/10/2009 | Complete |
| 7/4/2009 | Work with Jeff Greer and Ken Whitelaw to determine how to move the correct payroll figures into the correct term for each college since the district will be running a combined payroll. | Carol Linsley Jeff Greer Ken Whitelaw | Prior to HR go live | Open |
| 7/17/09 | Send popsel to use to satisfy Admit Document in Tracking | Carol Linsley | 8/13/2009 | Complete |
| 7/17/2009 | Work with Ca Solutions center to determine why multiple colleges cannot create a BOG record | Carol Linsley | 8/13/2009 | Open |

| ## Action Items and/or Assignments for FHDA CCD |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 1/30/2009 | Review Current Release of Banner and decide when to upgrade to Banner 8 and CALB 8 | FA Implementation Team and FHDA Project Manager | 4/27/2009 | Complete |
| 1/30/2009 | Prepare for Dataload during the next visit. | FA Implementation Team and FHDA IT | 02/24/2009 | Complete |
| 1/30/2009 | Review and Practice Banner Navigation in preparation for next Training visit | FA Implementation Team | 02/24/2009 | Complete |
| 1/30/2009 | Prepare list of documents used for Financial Aid Tracking. Documents with different messages and instructions must have unique names. | FA Implementation Team | 02/24/2009 | Complete |
| 02/27/09 | Decide when you want to start bringing in 09/10 ISIRS into TRAIN . I recommend that you are able to do this during the first Consulting visit scheduled for 3/24/09 | FA Implementation Team | 3/17/09 | Open |
| 02/27/09 | Review whether to install an FTP process to move the files to prevent the blank line in the 0910ESAR.tap file. It seems that your current process will not give us the desired outcome. | FA Implementation Team and IT | 3/17/09 | Complete and using a script provided by Ken W to remove the extra line |
| 02/27/09 | Enter more of the Comment Codes on the RORPOST table in TRAIN using the model from the training this week | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Have available at the next Training the 0910 academic and processing calendars for both colleges available. Review your student budgets and budget components for 09/10 and have them available. | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Assure that you and the Team have security access to the TEST system | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Work with IT to get a Generic ID established | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Decide how to manage and post any outputs from Banner that you want to share with the college FA staff. We talked some about printing out reports, posting them on a shared drive etc. | FA Implementation Team | 3/17/09 | Open |
| 02/27/09 | Review the included document ‘ FA Interface’ as a guide to working with the STUDENT team to identify and begin to build the Tables in the other System that apply to you as we discussed . | FA Implementation Team | 3/17/09 | Open |
| 02/27/09 | Review the document on Student Employment to consider how your role with HR will be different. | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Review the TASK LOG. Each module is outlined in detail with some questions to think about as you consider any changes in procedures. | FA Implementation Team | 3/17/09 | On-Going |
| 3/20/09 | Decide how to manage students that apply to both colleges | FA Team Leads | 3/27/09 | Complete |
| 3/20/09 | Complete the list of Tracking Documents. Decide whether any college specific documents are needed and enter on RTVTREQ | FA Implementation Team | 3/27/09 | Complete |
| 3/20/09 | Complete the Messages and enter on RTVTREQ | FA Implementation Team | 3/27/09 | Complete |
| 3/20/09 | Complete the RORMESG form to associate the Documents with the Messages | FA Implementation Team | 3/27/09 | Complete |
| 3/27/09 | Practice Dataload, resolving suspense and completing Tracking and Budgeting Processes. Test outcomes and identify any issues. | FA Implementation Team | 4/27/09 | Open |
| 3/27/09 | Update TASK Log for Dataload, Tracking and Budgeting. Identify issues | FA Implementation Team | 4/27/09 | Open |
| 5/1/2009 | Review financial aid funds that will be used in Banner in preparation for funds management/packaging training. | FA Implementation Team | 6/1/2009 | Complete |
| 5/1/2009 | Add the variable to current College Code popsels and test the outcome | FA Implementation Team | 5/10/2009 | Complete |
| 5/1/2009 | Review Common matching using an ‘address’ for a matching rule once General Person has been converted to TEST | FA Implementation Team |  | Open |
| 5/1/2009 | Review the FA email type with the Student team to determine how students may update that email address | Cindy, Kevin | 6/1/2009 | Open |
| 5/1/2009 | Develop a subsequent Email delivery process | FA Implementation Team | During next consulting workshop | Open |
| 6/5/09 | Review BOGW Process in preparation for discussion on implementation. | FA Implementation Team | During the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Review current funds and consider whether to continue to create new funds or to treat these awards as Resources. | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Enter financial aid funds for both colleges on RFRBASE | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Complete RFRMGMT for all funds entered on RFRBASE | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Review the Freeze Process and consider whether and what date to Freeze enrolled credit hours | FA Implementation Team | This can wait until fall | Open |
| 6/5/2009 | Review RPRAUDT consider how to count grades that are W – Withdrawal after the end of add/drop | FA Implementation Team Student Team | 7/14/2009 | Open |
| 7/4/2009 | Return of Title IV – Meet with Student team to decide how to manage the total withdrawal field on SFAREGS | FA Implementation Team Student Team | 8/17/2009 | Open |
| 7/4/2009 | Student Employment – Meet with HR/Payroll to create procedures for managing student employment. Decide whether to use a Pooled position | FA Implementation Team HR and Payroll Team | 8/17/2009 | Complete |
| 7/4/2009 | Transfer Monitoring - Decided frequency and which applicants to send to NSLDS in Transfer Monitoring | FA Implementation Team | 7/14/2009 | Open |
| 7/4/2009 | SAP - Write SAP Rules based on sample provided by Carol | FHDA IT and FA Implementation Team | Prior to Go Live | Open |
| 7/4/2009 | SAP – Review and decide how to manage incremental monitoring for Max Timeframe using User Defined fields | FA Implementation Team | During the 7/14 Consulting Visit | Complete |
| 7/17/2009 | Complete Process Narrative for processes to date | FA Implementation Team | 8/17/2009 | Open |
| 7/17/2009 | Work on TASK log for Requirements Tracking, Budgeting, Funds Mangement to make decisions on which tables are ready to move to PPRD | FA Implementation Team | 8/17/2009 | Open |
| 7/17/2009 | Add Admit document to each Tracking Group as a requirement for Packaging. | FA Implementation Team | 8/17/2009 | Open |

## Supplemental Documents Attached