# Consulting Topics

The purpose of this visit is to review the Validation Tables and procedures in preparation moving the tables to PPRD and participating in the Mock processes.

# Testing Validation Tables and Procedures

- Student Interface

- Simultaneous Admission/Enrollment

- Disbursement Processes

- Short Term Credit

- BOGW

- MIS

# Meeting Logistics

| Item | Description |
| --- | --- |
| Date | October 20- 22, 2009 |
| Time | 8:30am- 4:30pm |
| Location | TBA |

# Attendees

| Role | Name |
| --- | --- |
| Facilitator | Carol Linsley, Senior Functional Consultant Financial Aid |
| Other Participants | - Financial Aid Implementation Team - Staff responsible for Packaging and Disbursement - Technical staff responsible for support of Banner Financial Aid |

# Pre-Work

- Read Chapter 2 – Processing in the Banner Financial Aid User Guide

- Read Chapter 4 – Reports and Processes in the Banner Financial Aid User Guide

| Reference Materials | File Name |
| --- | --- |
| Workbooks | As defined in prior training |
| PowerPoint Presentations | As defined in prior training |
| Financial Aid User Guide | As defined in prior training |
| SunGard Handbooks | As defined in prior training |

# Purpose

- The purpose of this consulting workshop is the review any prior topics, facilitate any decision making and building of rule and validation tables, as well as testing process flow and building the Task Log.

# Agenda Topics

Day 1 October 20, 2009

| Topic | Time |
| --- | --- |
| - Agenda review - ODS follow up additional reports list - Student/AR Issues | 8:30 – 12:00 p.m. |
| Lunch | 12:00 – 1:00 p.m. |
| - Student/AR issues (cont) - Disbursement - Short Term Credit | 1:00 – 4:30 p.m. |

Day 2 August 21, 2009

| Topic | Time |
| --- | --- |
| - Any carry over topics from Day 1 - Task Log Review and Validation of Procedures for each module - Data Load - Tracking - Budgeting - Student Communication | 8:30 – 12:00 p.m. |
| Lunch | 12:00 – 1:00 p.m. |
| - BOGW - Packaging - ACG - Disbursement | 1:00 – 4:30 p.m. |

Day 3 August 22, 2009

| Topic | Time |
| --- | --- |
| - Loans - COD processes - MIS | 8:30 – 12:00 p.m. |
| Lunch | 12:00 – 1:00 p.m. |
| - Review of Task Log - Review of follow-up issues - Assignments for next visit - Workshop wrap-up | 1:00 – 4:30 p.m. |

# Decisions

Action Item

Continue to build the Process Narrative, the Task Log and FHDA Processes Document

# Post Trip Client Assignments

Action Item

Refer to the FA Task Log and Trip Report for specific rule and validation tables that need to be completed.

# Document History

Revision Record

| Number | Date and Sections | Author | Notes |
| --- | --- | --- | --- |
| 1.0 | 09/08/2009 | Carol Linsley | Agenda Creation |