| HR Consultant | Jeff Greer Jeff.greer@sungardhe.com 619.788.7280 |
| --- | --- |
| Recommended Participants | - Human Resources implementation team - Key personnel that deal with employment, compensation management, institutional research, academic affairs and/or position control and position budgeting processes - Technical staff responsible for support of Banner HR |
| Prerequisites |  |

Monday

1-June 2009

1:30-4:30

Implementation calendar review

Tuesday

2 June 2009

8:30-12:00

Position Control Review

Objective:  Discuss position creation, maintenance, and rolling of positions

Forms to be addressed:

PTRECLS	NBAFISC	NTRFBLD

NTRPCLS	NTRSGRP	NTRBROL

NBAPOSN	NTRSALA	NTRSTRL

NBAPBUD	NTRFINI	NTRJINC

Processes to be addressed:

NBPMASS

NBPBROL

12:00 – 1:00

Lunch

1:00-4:30

Position Control Work Shop

Create Positions

Change Positions

Job Aid Creation

Create how to lists for each function discussed in the morning session

3-June-2009

8:30-12:00

Position coding

Use reporting codes in Plus and place them in Banner

Where matches are not found, use Supplemental Data Engine

12:00-1:00

Lunch

1:00-4:30

Rule and Validation Form Audit

Will be assigning a percentage of completeness to ALL R&V Forms

Will use rule and validation form sequence listing

4-June-2009

8:30-12:00

Reporting Needs

Compile list of current reports that will be needed for go-live

12:00-1:00

Lunch

1:00-4:30

General Consulting

Continuation of implementation calendar review

Trip Summary

Wrap up

    - Response to specific requests or identification of needs

    - Questions - open forum on all topics

    - Post Training Client Assignments

    - Planning for next visit

      - Pre-Requisites

      - Tasks

      - Attendees