[Institution Name]

Banner Student System

Simulation Registration Plan

PURPOSE:

Performing the simulation exercise of registration and all of the related functions will allow the Banner Student, Accounts Receivable (A/R), Housing and the Financial Aid Implementation Teams to test the Banner system and institutional procedures using the Banner system. In addition, it will allow the participants to better review the reports that Banner creates and evaluate the data that is available.  At the conclusion of the simulation exercises, student team members will meet to discuss recommended enhancements and execute all end of term processes.

PREMISE:

Participants will be members of the Student, Financial Aid, Housing and A/R Implementation Teams.  The simulation will take place at [institution and date].

SET-UP ISSUES:

1.	Participants and tasks

a)	Participants will be members of the Banner Student, Housing, Financial Aid and A/R Implementation Teams.

b)	Primary contact(s) should be available at all applicable "stations" in order to assist team members.  Please record the name of the primary contact for each module listed below:

Catalog/Schedule	_________________________

Recruiting	_________________________

Admissions	_________________________

Housing	_________________________

Registration	_________________________

Student Accounts (A/R)	_________________________

Financial Aid	_________________________

Technical Support	_________________________

Please indicate the number of participants for each module/area below

(do not include primary contacts):

Catalog/Schedule	_____

Recruiting	_____

Admissions	_____

Housing	_____

Registration	_____

Student Accounts (A/R)	_____

Financial Aid	_____

Technical Support	_____

2.	Location(s)/ Date and Time for Simulation

Date: ________________

Start Time: ______  End Time: _______

Location(s): _______________________

3.	Database to be used: __________  Self Service Web Site Address: __________________________

The database should have all rules and validation tables, security turned “on”, catalog and schedule input, and (optionally) financial aid tables and academic history by [Enter Date].

4.	Hardware requirements

a)	Computers

Check that all computers in the simulation area have Banner accessible and all applicable user logins have been defined and tested.

Number of systems that will be available for Recruiting: ________

Number of systems that will be available for Admissions: ________

Number of systems that will be available for Housing: ________

Number of systems that will be available for Registration: ________

Number of systems that will be available for Student Accounts: ________

b)	Dedicated printers

For printing schedules/bills - test sleep/wake process

Number of printers for Registration: _____

Number of printers for Student Accounts: ____

- Registration task checklist

Please indicate who is responsible for each task and if the task is complete.  If the task has already been completed, indicate the person responsible for final verification.

| Task | Responsibility | Completed |
| --- | --- | --- |
| General Tasks |  |  |
| Ensure Job Submission is running |  |  |
| Ensure Sleep/Wake Printers/Procedures are Set up |  |  |
| Enable Common Matching Rules |  |  |
| Review all General Person Validation Tables |  |  |
| Complete End-User Training |  |  |
| Complete End-User Procedures Manual |  |  |
| Testing of Values |  |  |
| Tasks | Responsibility | Completed |
| Security |  |  |
| Complete Security Documents |  |  |
| Submit Security Documents |  |  |
| Implement Security |  |  |
| Task | Responsibility | Completed |
| Recruiting Tasks |  |  |
| Verify Communication Plan Rules |  |  |
| Verify Curriculum Rules/Program Code Definitions |  |  |
| Review all Recruiting Validation Tables |  |  |
| Complete End-User Training |  |  |
| Complete End-User Procedures Manual |  |  |
| Finalize list of 'volunteers' |  |  |
| Finalize instructions to volunteers (handout) |  |  |
| Testing of Values |  |  |
| Task | Responsibility | Completed |
| Admissions Tasks |  |  |
| Verify Admissions Checklist Rules (SAACHKB) |  |  |
| Verify Admissions Decision Rules (SAADCSN) |  |  |
| Review User Defined Flags and Fields |  |  |
| Review Quick Entry Rules (SAAQKER) |  |  |
| Verify Communication Plan Rules |  |  |
| Review Curriculum Rules/Program Code Definitions |  |  |
| Review Selective Admissions Rating Control Rules |  |  |
| Review Selective Admissions Regionalization Rules |  |  |
| Review Selective Admissions Administrator Control Rules |  |  |
| Review all Admissions Validation Tables |  |  |
| Complete End-User Training |  |  |
| Complete End-User Procedures Manual |  |  |
| Finalize list of 'volunteers' |  |  |
| Finalize instructions to volunteers (handout) |  |  |
| Testing of Values |  |  |
| Task | Responsibility | Completed |
| General Student Tasks |  |  |
| Review Student Classification Rules (SGACLSR) |  |  |
| Complete End-User Training |  |  |
| Complete End-User Procedures Manual |  |  |
| Finalize list of 'volunteers' |  |  |
| Finalize instructions to volunteers (handout) |  |  |
| Testing of Values |  |  |
| Task | Responsibility | Completed |
| Registration Tasks |  |  |
| Maximum Hours - SFAMHRS |  |  |
| Tuition and Fees - SFARGFE |  |  |
| Enrollment Status Codes, Rules and Refunds |  |  |
| Course Status Codes, Rules and Refunds |  |  |
| Time Status Rules |  |  |
| Classification Rules |  |  |
| Block Registration Setup (if applicable) |  |  |
| Wait-listing Rules |  |  |
| Build Tuition and Fees Rules |  |  |
| Registration Additional Fees |  |  |
| Term and Housing Dates in STVTERM |  |  |
| CRN Oneup Number - SOATERM |  |  |
| In Progress Flag Checked - SOATERM |  |  |
| "Permit Registration" Checked - SOATERM |  |  |
| Hold Override Password Defined - SOATERM |  |  |
| Registration Error Flags Finalized - SOATERM |  |  |
| Fee Assessment options - SOATERM |  |  |
| Part of Term and Census Dates - SOATERM |  |  |
| Complete Scenario Documents: |  |  |
| - Registration forms for Accepted Applicants |  |  |
| - Registration forms for New Applicants |  |  |
| - Registration forms for New Freshman |  |  |
| - Registration forms for Continuing Students |  |  |
| - Registration forms for Transfer Students |  |  |
| - Registration forms for students with holds |  |  |
| - Registration forms for students who have not been admitted |  |  |
| - Registration forms for students who are trying to register for more courses than specified in SFAMHRS. |  |  |
| - Registration forms with closed sections |  |  |
| - Registration forms with time conflicts |  |  |
| - Registration forms with duplicate sections |  |  |
| - Registration forms for students with different residency status |  |  |
| - Registration forms for students with residency exemptions (Rate codes) |  |  |
| - Block Registration forms |  |  |
| - Add/drop forms for course changes |  |  |
| Complete End-User Training |  |  |
| Complete End-User Procedures Manual |  |  |
| Finalize list of 'volunteers' |  |  |
| Finalize instructions to volunteers (handout) |  |  |
| Testing of Values |  |  |
| Task | Responsibility | Completed |
| Catalog Tasks |  |  |
| Completion of SHAGRDE |  |  |
| Completion of STVGMOD |  |  |
| Completion of Base Course Information-SCACRSE |  |  |
| Completion of Co-Requisite Information |  |  |
| Completion of Catalog Fees |  |  |
| Completion of Equivalent Course Data |  |  |
| Completion of Course Attributes |  |  |
| Completion of Registration Restrictions |  |  |
| Completion of Course Restrictions |  |  |
| Completion of Pre-Requisite Information |  |  |
| Completion of Test Score Restrictions |  |  |
| Task | Responsibility | Completed |
| Schedule Tasks |  |  |
| Completion of Base Schedule Data - SSASECT |  |  |
| Completion of Section Links |  |  |
| Completion of Section Co-Requisite Data |  |  |
| Completion of Schedule Fees |  |  |
| Completion of Meeting Time Assignment |  |  |
| Completion of Room Assignment |  |  |
| Completion of Faculty Assignment |  |  |
| Completion of Enrollment Counts/Reserved Seats |  |  |
| Completion of Crosslisted Courses |  |  |
| Completion of Block Schedules |  |  |
| Completion of Section Level Text |  |  |
| Completion of Section Level Prerequisites |  |  |
| Completion of Section Level Course Restrictions |  |  |
| Completion of Section Test Score Restrictions |  |  |
| Complete Scenario Documents: |  |  |
| - List of Closed Classes |  |  |
| - List of Classes to be added/opened during reg. |  |  |
| Print and distribute class schedule |  |  |
| Tasks | Responsibility | Completed |
| Housing Tasks |  |  |
| Completion of Building Definition |  |  |
| Completion of Room Definition |  |  |
| Completion of Housing Attributes |  |  |
| Completion of Housing Term Control Rules |  |  |
| Completion of Room/Meal/Phone Rate Rules |  |  |
| Completion of Room/Meal/Phone Assignment Rules |  |  |
| Complete End-User Training |  |  |
| Complete End-User Procedures Manual |  |  |
| Complete Scenario Documents: |  |  |
| - List of Students Requesting Housing |  |  |
| Testing of Values |  |  |
| Task | Responsibility | Completed |
| Location Management/Faculty Load Tasks |  |  |
| Completion of Building Definition |  |  |
| Completion of Room Definition |  |  |
| Completion of Classroom Attributes |  |  |
| Create Instructor Definitions - SIAINST |  |  |
| Task | Responsibility | Completed |
| Enrollment Verification Tasks |  |  |
| Complete Enrollment Verification Request Rules |  |  |
| Complete Enrollment Verification Request Messages |  |  |
| Complete End-User Training |  |  |
| Complete End-User Procedures Manual |  |  |
| Testing of Values |  |  |
| Task | Responsibility | Completed |
| Transcript Tasks |  |  |
| Complete Transcript Types/Rules Form |  |  |
| Complete End-User Training |  |  |
| Complete End-User Procedures Manual |  |  |
| Testing of Values |  |  |
| Task | Responsibility | Completed |
| Student Accounts |  |  |
| Complete Detail Codes |  |  |
| Complete End-User Training |  |  |
| Complete End-User Procedures Manual |  |  |
| Testing of Values |  |  |
| - Accept Payment |  |  |
| - Generate Receipts |  |  |
| - Generate Schedule/Bill |  |  |
| - Close and finalize cashiering session |  |  |
| Task | Responsibility | Completed |
| Financial Aid (optional) |  |  |
| Memos |  |  |
| Authorized (awarded) but not distributed |  |  |
| Review disbursements and rules |  |  |
| Review Full/Part Time Status |  |  |
| EFC - minimal Pell |  |  |
| EFC - minimal Pell for non-resident student |  |  |
| "C" Flag student w/Pell eligibility |  |  |
| Scenarios |  |  |
| - Student with scholarship |  |  |
| - Non-resident student |  |  |
| - Third party student tuition contract with FA |  |  |
| - Third party student tuition contract without FA |  |  |
| Task | Responsibility | Completed |
| Self Service Tasks (if applicable) |  |  |
| Review and update all information text, help text and links |  |  |
| Testing of Values |  |  |
| Task | Responsibility | Completed |
| Academic History Tasks (end of term processing) |  |  |
| Review Grade Codes (SHAGRDE) |  |  |
| Review Substitute Grades (SHAGRDS) |  |  |
| Verify Repeat Rules (SHARPTR) |  |  |
| Verify Academic Standing Rules (SHAACST) |  |  |
| Verify Continuant Term Rules (SOACTRM) |  |  |
| Complete End-User Procedures Manual |  |  |
| Testing of Values and Processes: |  |  |
| Grade students |  |  |
| Roll Grades to Academic History |  |  |
| Calculate GPA |  |  |
| Repeat Course Process |  |  |
| Academic Standing Update |  |  |
| Student Type Update |  |  |
| Grade Mailer Review. |  |  |

It is recommended that between 100-200 "students" should be prepared for the simulation.  Registration forms should be prepared ahead of time to ensure that courses created with specialized requirements, financial aid recipients and special fee situations are all included in the simulation.  Additional copies of the registration and add/drop forms should be on hand for "students" to create their schedules at the time of the simulation.

Additionally, determine who will play "students" for the registration test.  Student workers are recommended (if possible) in addition to office staff as we are also looking for student input as to how the registration process and procedures operated during the test.

6.	Reports to be run:

Review the following reports.

Registered, Not Paid Process (SFRRNOP)

Student Schedule Report (SFRSCHD)

Class Roster Report (SFRSLST)

Enrollment Verification Report (SFRENRL)

Look at standard reports in Banner for each module and decide which ones should be run at the end of the day.