School Name

California Community College Mock Registration /End of Term

## Dates

| Objectives | Registrar’s Office | Bursar’s Office | Financial Aid | Housing Office | Technical |
| --- | --- | --- | --- | --- | --- |
| # Pre-Mock Prep | Verify Catalog Entries |  |  |  |  |
|  | Schedules loaded, including Faculty |  |  |  | Student records MUST exist, or There can be no mock!!! |
|  | Set Up Term Control (SOATERM). Set up calculated drop dates on SAACCRL. | Set up AR Control/Rules (TGACTRL, TSACTRL) | Set up appropriate Control/Rules Forms | Set up Location Management Term Control (SLATERM) | Ensure that Job Sub is running |
|  | Verify/Adjust Term Schedule(s) in PROD prior to mock for database clone to PPRD |  |  |  | Ensure that Banner lab printers are operating |
|  | Reduce the enrollment counts by 80% to force conflicts |  |  |  |  |
|  | Identify 20% of Student Population (200-Summer 300-Fall ) | Set up Location Management Control/Rules (SLAASCD, SLAMSCD, SLALMFE) |  |  |  |
|  | Establish Registration Control/Rules for term (SOATERM, SFAESTS/RSTS (backdate registration dates & refunding rules), SFAMHRS Establish Registration Control/Rules for term (SFARGFE, SFAAFEE, STV/SFAEPRT). If Self-Service is being tested, insure that values are web-enabled on SOATERM, STVRSTS, SOAWDSP, TSATERM, and SFAEPRT |  | Set up Financial Aid for minimum 20% of Population –include Pell, loans, scholarships—some with overages | Create Housing/Meal Applications for 20% of population |  |
|  |  | Set up Contracts (TSACONT) and Exemptions (TSAEXPT) |  | Housing/Meal Assignments |  |
|  | Registration Forms—minimum of 60% with full load Make sure all forms have correct CRN’s | Batch Assessment of Housing/Meal Assignments (SLAFASM) | Run Batch Aid Disbursement |  |  |
|  | If Self-Service is being tested, a pool of students with IDs and PIN numbers must be identified. Assign the same PIN number to all students to make Web reg easier for staff members taking on the role of students. |  |  |  |  |
|  |  |  |  |  | Make sure credit card payment gateway is set up and ready for testing |
| # Registration |  |  |  | Move students from one room to another/change meal plans, if applicable. | Be available for table sizing/extents errors, if necessary. |
|  | Enter some standard applications for late admit testing. Enter quick-admit applications for non-credit registration testing |  |  |  |  |
|  | Enter applications on the Web to test Web Apps and Quick Start processing |  |  |  |  |
|  | Register Students |  |  | Withdraw students from housing/meals |  |
|  | Drop/Add, including increasing from P/T to F/T and F/T to P/T |  |  |  |  |
| # Student Accounts |  | Collect Payments (full and partial)(TSASPAY) |  |  |  |
|  |  | Collect payments on the Web |  |  |  |
|  |  | Installment Plans? |  |  |  |
|  |  | Miscellaneous Charges (TSAAREV, TSADETL, TSAMASS, TSASPAY) |  |  |  |
|  |  | Set Registration ‘Accept’ flag for confirmed, but not paid on SFAREGS or TSASPAY |  |  |  |
| # Audit | Produce Enrollment Verifications (5%) | Verify all assessments calculated—Run SFRFASC/SLRFASM-Batch Fee Assessment Process(es) |  | Verify all Assessments calculated – Run SLRFASM-Batch Fee Assessment Process |  |
|  | Registered, Not Paid (SFRRNOP in AUDIT MODE)—review with Bursar’s Staff | Student Billing (TSRCBIL) in APPLYCRED Mode (only if contracts and/or exemptions set up) |  |  |  |
|  | Produce Class Rosters (SFRSLST) | Run Application of Payments |  |  |  |
|  |  | Refunding of Credit Balances (in ‘batch’ and manually) |  |  |  |
|  |  | Close/Finalize Cashiering Sessions |  |  |  |
|  |  | Feed to Finance (TGRFEED) |  |  |  |
| End of Term Processing | Produce Class Rosters (SFRSLST) |  |  |  |  |
|  | Enter Grades on Paper Rosters |  |  |  |  |
|  | Enter Grades into Banner |  |  |  |  |
|  | Batch Roll Grades to History (AUDIT/ERROR until clean) |  |  |  |  |
|  | Correct Grade Roll errors |  |  |  |  |
|  | Roll Grades to History (UPDATE/ALL) |  |  |  |  |
|  | Run GPA Calculation (SHRCGPA) |  |  |  |  |
|  | Build Academic Standing and Dean’s List Rules (SHAACST) |  |  |  |  |
|  | Run Academic Standing Calculation (SHRASTD), including verification of future term registration restrictions |  |  |  |  |
|  | Produce Grade Mailers |  |  |  |  |
|  | Build Continuant Rules (SOACTRM) |  |  |  |  |
|  | Run Student Type Update (SHRTYPE) |  |  |  |  |
| # Reports/Other | Run Transcripts (SHRTRTC)—for individuals and via population selection (SHRTPOP) | Run Statements (TSRCBIL in statement mode) |  | Run Dormitory Address Creation Process (SLRDADD) |  |
|  |  | Run Third-Party Billings (TSRTBIL) |  | Produce Active Housing Assignment Report (SLRHLST) |  |
|  |  | Penalty/Interest Assessment (TSRLATE) |  |  |  |
|  |  |  |  |  | Use Report Writer to run MIS and 320 reports |