# Foothill-De Anza Community College District

# Follow-up Report for July 14-15, 2009

# June 22, 2009

| ## Account Information |  |
| --- | --- |
| Project name: | Foothill-De Anza Community College District Banner Implementation |
| Prepared by: | Dottie Marron |
| Training or Consulting? | Consulting |
| Topic of Session: | General Consulting |

| ## Distribution |  |  |
| --- | --- | --- |
| SunGard | Deb Treacy and Linda Wooden | Project Managers |
| FHDA | Kari Elliot | FHDA Project Manager |
| FHDA | Kathleen Moberg | Student Lead |

## Objectives

- Catalog consulting

- Schedule consulting

## Progress Report

## Accomplishments

- Completed catalog consulting

- Completed schedule consulting

## Progress Report

## Decisions Made and/or Actions Taken

Course Catalog Conversion

Jerrick completed his first conversion of Catalog data.  I looked over the converted data and found several items that need to be updated.

- The Credit Status must be added (SCBCRSE_CREDIT_STATUS_CODE)

- Repeat limits need to be mapped as follows:

  - Repeat Limit equals 0 or Null should be brought over with a Repeat Status of ‘N’

  - Repeat Limit equals 99 should be brought over with a Repeat Status of ‘L’

  - Any other Repeat Limit should be brought over with a Repeat Status of ‘A’

- The Start Term on SCASYLB must match the course’s Start Term on SCBCRSE

- SCRGMOD_GMOD_CODE needs to a ‘P’ grade mode added with a Default Status of ‘N’

- Set up Lecture/Lab with schedule types of ‘09’, ‘02’, and ‘04’

- Enter all former courses (old course numbering system) as equivalents to the re-numbered courses on SCADETL

- SCBSUPP_FUNC_CODE needs to be batch populated with a code of ‘Y’

- Change the From Term from ‘000000’ to the Go-Live term code on the Course Description

CAOS Courses

We discussed how CAOS courses should be set up in Banner.  CAOS courses are normally P/F courses.  However, sometimes a section is offered as a graded section.

- On SCACRSE define the course with a default grade mode of ‘P’ and a non-default grade mode of ‘N’

- On SSASECT specify a grade mode in the Grade Mode field.  If a grade mode is specified, the section can only be taken with that grade mod.

Equivalent Courses

The Catalog builders would like to store additional information with equivalent courses.  I suggested they use the Supplemental Data Engine to add additional fields.  I attempted to set up supplemental field, but did not have access to the forms.  Once I get access to the Supplemental Data Engine forms I will demonstrate their use to the Catalog staff.

Course Restrictions

Restrictions can be set up that control the terms when a course can be offered and the campuses where a course can be offered.  Jerrick will programmatically add term and course restrictions to insure Foothill courses are only offered in Foothill terms and on Foothill campuses and DeAnza courses are only offered in DeAnza terms and on DeAnza campuses.

Jerrick will also programmatically add College restrictions to all courses to insure that a student who is not admitted at Foothill College cannot register for Foothill courses and a student who is not admitted to DeAnza cannot register for DeAnza courses.

Quickflow for Entering New Courses

We discussed all of the forms needed to input a course in the Catalog.  We then set up a Quickflow that can be used to speed the entry of the courses.  The Quickflow was built in TST8.  It will need to be re-built in PROD.

- Define the Quickflow code on GTVQUIK.  Use separate codes for Foothill and De Anza.  Make sure the Quickflow code starts with an ‘S’ to indicate it is a Student System Quickflow.

- Add the following forms to the Quickflow on GUAQUIK

  - SCACRSE

  - SCADETL

  - SCASYLB

  - SCASRES

  - SCARRES

  - SCAPREQ (This form should not be added to the FH Quickflow)

Inactivating a Course

To inactivate a course:

- Access SCACRSE and enter the course information in the Key Block.  Make sure the term code in the Key Block is the term when the course is being deactivated.

- Next Block

- Click on the Copy icon

- Change the Course Status to Inactive

- Save and exit

- Access SCABASE

- Next Block

- Enter the End Term

- Save and exit

Catalog Reports

We developed a list of Catalog reports that will be needed in Banner

- Course Inventory Report:  Report contains a history of the course and all data associated with the course.  The Catalog staff currently gets the report on greenbar paper from Hyperion.

- A report that mimics the 128 report (course history report) from SIS

- A report that shows all course fees

- A report that shows all GE courses

- A report that shows all re-numbered courses

- A report that shows all course deletions

- An Oracle query form that shows every quarter a course has been offered, how many seats were offered, how many students enrolled in the course, the median size of all the sections of the course, the number of students who added the course, the number of students who dropped the course, the total demand, and the projected enrollment.

- A report of unit and hour changes

- A report that shows all course changes

- A report of all distance learning and hybrid courses

Schedule Conversion

Jerrick did his first schedule conversion.  He received numerous errors when he did the conversion.  I checked SOATERM and found that it had not been set up.  The CRN Starting One-Up and the Parts of Term must be defined on SOATERM for all terms in which a schedule is being converted.

Start of Term Set Up for the Class Schedule

I reviewed the Start of Term set up for the class schedule.

- Enter the CRN One-Up and the Parts of Term on SOATERM

- Enter the Calendar rules on SSAACRL

- Enter the holidays that should be excluded from contact hour calculations on SSAEXCL

- Enter the FTE and Duration on SIATERM.  The FTE can be defined with a value of ‘1’ and the Duration should be defined with a value of ‘50’.

Schedule Reports

We developed a list of Schedule reports that will be needed in Banner

- Jane will need an edit report indicating how many sections came over from the legacy database when the schedule was converted.  The report will also need to include the data that was converted.

- A discrepancy report that shows mismatches between the SSBSECT schedule type and the SSRMEET schedule type.

- The shared section report currently known as the 122 report

- A report that lists faculty who do not have assignment types or have assignment types that do not match the Position Number and Suffix

- A report to show faculty load across campuses and terms

R25 Steps

I showed the schedulers the fields that needed to be populated to support the interface with R25.

Two validation tables GTVPARS and STVRDEF need to be populated with the appropriate R25 codes.  Jerrick will copy the codes from R25 to Banner.

We discussed how the course information from Banner will be downloaded to R25.

- Build the class schedule in Banner

- Download the schedule to R25

- Schedule classrooms in R25

- Upload the schedule to Banner

- As room changes occur, manually enter the changes in Banner, but use R25 as a query tool to find available classrooms.

- Update R25 from Banner at regular intervals.

Buildings and rooms still need to be created in Banner.  Denise and Jane will define the buildings in Banner before Jerrick converts the classrooms.

State Report 17

Currently, Foothill College and DeAnza College collect room type information in SIS.  The room type is required to complete State Report 17.  There are hundreds of room types.  The data will need to be migrated to Banner as room attributes on STVRDEF.  The attributes are assigned to rooms manually on SLARDEF or programmatically to the SLRRDEF_RDEF_CODE field.

Faculty Contract Information

The following Faculty Load validation tables need to be completed by someone on the HR implementation team.

STVFSTP	Faculty Staff Type

STVFCNT	Faculty Contract Type

STVCNTR	Faculty Contract Code

Turning Off Access to the Class Schedule

Currently, the lead schedulers have the ability to shut off update access to most fields on the class schedule by term.  Schedulers can update everything up to a certain date.  After the first cutoff date, schedulers can only update the instructor, the seat count and the waitlist count.  After the second cutoff date, schedulers can only update the seat count and the waitlist count.  Banner does not have this functionality.  If FHDA wants to continue controlling update access by date range, a modification will be required.

We discussed using FGAC (Fine-Grained Access Security), but the date range would make using FGAC difficult for this purpose.

Section Text (Footnotes)

The schedulers do not want to enter section text because the text, (footnotes) are currently stored in a shadow database and entering the data in Banner would force them to maintain the information in two databases.  I strongly recommend that the section text be put in Banner so students can access the section text as they register for classes.

| ## Action Items and/or Assignments for SunGardHE |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 7/15/09 | Send sample Catalog procedures to Mary | Dottie Marron | 7/31/09 | Completed. Sent with trip report. |
| 6/14/09 | Find out the best way to set up Title IV Repayment detail codes | Dottie Marron | 6/30/09 | Open |
| 6/14/09 | Determine how data masking can best be set up on SIAASGN | Dottie Marron | 7/14/09 | Open |
| 6/14/09 | Continue testing override ability of contact hours on SSASECT | Dottie Marron | 7/2/09 | Completed. The weekly hours need to be adjusted |

Status: New, Open, Completed, Cancelled, Deferred

| ## Action Items and/or Assignments for Foothill-De Anza CCD |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 7/15/09 | Get buildings and rooms loaded into Banner | Jerrick and Jane | 7/31/09 | New |
| 7/15/09 | Populate SHAGRDE | Jerrick | 7/31/09 | New |
| 6/14/09 | STVSBGI has been populated with type codes of A, B and other incorrect. The only codes that can be used on STVSBGI are H, C or S. The incorrect codes need to be changed | Lourdes | 7/15/09 | Completed |
| 6/14/09 | Determine which reports will be needed in Banner and Hyperion to support Catalog and Schedule | Lydia, Mary, Jane | 7/31/09 | In Progress |
| 6/14/09 | Populate the STVASTY validation tables | Lydia | 7/31/09 | New |
| 5/29/09 | Use the sample prospect codes created during training to practice the manual and batch migration process. | Recruiting staff | Open | In Progress |
| 5/29/09 | Determine how many prospect cards will be needed and build them in the test database. Once finalized, build in PPRD | Recruiting staff | 8/31/09 | In Progress |
| 5/29/09 | Set up the CCCApply application in Banner | Kathleen Moberg | 7/31/09 | Deferred until decision is reached to use CCCApply or SS: Admissions |
| 4/2/09 | Begin building population selections that will be used regularly by FHDA offices | All persons attending pop sel training | Open | Open |
| 4/2/09 | Begin building letter generation variables that will be commonly used by FHDA | All persons attending letter generation training | Open | Open |
| 3/11/09 | Add ESL to Accuplacer download file and SRATPFD and SOTCNVT | Testing Office Staff | 7/31/09 | Open |
| 3/11/09 | Have Accuplacer test rules built and tested by July 31, 2009. Work with DBA to load file to server. | Testing Office Staff | 7/31/09 | Open |
| 2/19/09 | Practice entering courses in the catalog and sections in the class schedule. | All Attendees | Open | Open |
| 2/19/09 | Complete course catalog validation tables listed in the catalog workbook | Catalog Team | 3/31/09 | Completed |
| 2/19/09 | Complete class schedule validation tables listed in the schedule workbook | Schedule Team | 3/31/09 | Completed |
| 2/11/09 | Determine which recruiting and admissions materials can be used in a communication plan. Start building communication plans for Recruiting and Admissions | Admissions and Recruiting Leads | 3/15/09 | In Progress |

Status: New, Open, Completed, Cancelled, Deferred

| ## Concerns / Decisions to be made |  |  |  |
| --- | --- | --- | --- |
| Description | Owner | Target Date for Closure | Action Plan |
| The Catalog staff will start entering courses in Banner shortly. The Catalog staff will be adding materials fees to some courses. They will need detail codes to add the fees. Accounts Receivable training does not take place until September so the Accounts Office will not know how to build detail codes when Catalog needs them. | Nancy Chao and Dottie Marron | 7/31/09 | I have written instructions explaining how detail codes are built on TSADETC. The Accounts Receivable leads can build the material fee detail codes with putting the GL information. The GL can be added later. Once the detail codes are built, the Catalog builders can start using them. |

## Other

## Supplemental Documents Attached