| ## Account Information |  |
| --- | --- |
| Project name: | Foothill-DeAnza Community College District |
| Prepared by: | Dawn Sykora |
|  | Banner HR Consultant |
|  | Dawn.Sykora@sungardhe.com |
|  | 541.788.1039 |

| ## Distribution |  |  |
| --- | --- | --- |
| Foothill-DeAnza Community College District | Kim Chief Elk | Administrator, Human Resources |
| Foothill-DeAnza Community College District | Kathy Kyne | Project Manager |
| SunGard HE | Rob Bailey | Project Manager |
| SunGard HE | Linda Wooden | Project Manager |
| SunGard HE | Dawn Sykora | Human Resources Consultant |
| SunGard HE | Julie Monfette | California Community College Banner HR and Finance Team Manager |
| SunGard HE | Jeff Greer | Human Resources Consultant |

## Objectives

- Payroll Workshop

- Day-to-Day Entry with Rule and Validation Table Consulting

All objectives were accomplished and staff was able to test entry of the needed rule and validation forms by using payroll processing.

## Progress Report

## Accomplishments

We reviewed the agenda and general information about the trip objectives.

We began with a review of the day-to-day entry forms.  We completed entry on PPAIDEN, PEAEMPL, NBAJOBS, and PDABDSU.  These forms allow for easy initial entry of employees. While entering deductions, we reviewed the effects of changes to PTRBCAT on PDABDSU.  PTRBCAT holds the ability to allow for automatic set-up.  It also holds the ability to leave the deduction off the form PDABDSU or have it set up manually.  PTRBCAT also allows for the set-up of defaults by benefit category.  This ability is accessed from the option menu on PTRBCAT. Staff is planning on implementing additional defaults on PTRBCAT. We also reviewed entry on NBAPOSN and NBAPBUD to enter the positions for our test people.

We then completed an overview of the Payroll process and the use of dispositions in the process. We used PHRDCON, the disposition control report, and PHIJOBS, the history jobs form, to review the payroll dispositions as payroll progressed up the ladder.

Staff set up a student and a full-time employee to use for a demonstration payroll run.  For our various tests, we had employees with missing required deductions. We had employees with default earnings.  We also had employees who required time entry to proceed to the next process.  This employee set-up exercise was also a review of the sequence of data entry for setting up new persons, making them employees, and hiring them.  We modified the provided quick flow HIRE to include PPAIDEN, PEAEMPL, NBAJOBS, PDABDSU and PDADEDN.  We also will want to include the direct deposit form GXADIRD in this quick flow to encourage use of direct deposit.

In order to be able to successfully advance the payroll steps after the disposition 60 step, we entered data on NTRFINI.  This form is often reviewed for correctness by the Finance staff.  Staff then ran the NBPBUDM, NHPFIN1 and NHPFIN2 processes to interface encumbrance transactions to Finance prior to feeding the payroll transactions.  Errors were encountered.  The fringe rate definition and labor distribution override form NTRFBLD needed to be completed.  We discussed this form.   The Fringe Rate Definition and Labor Distribution Override Rule Form contains the rules necessary for the computation of fringe budgets, encumbrances, and expenses when using the fringe charge-back method. Staff was able to provide answers on how to complete several rows.  This form will need to be completed for all employee classes.

First we submitted a sample employee to PHPTIME for initial extract. We then ran PHPPROF to validate earnings and PHPLEAV to calculate leave balances.  Then we ran PHPCALC, but it did not run due to invalid data.  We discovered that although the flag was set to leave by job, the employee did not have a leave category on NBAJOBS. IT staff corrected the data and this employee was able to be successfully run in PHPCALC.  Staff then ran the PHPDOCM payroll documentation process to prepare the check and direct deposit statements. The next process, PHPCHKL, creates the payroll checks and/or direct deposit statements.  Once the direct deposits are entered, this process must be run twice.  This process will be run for checks and also for direct deposits. The history tables were updated using PHPUPDT, the payroll update process. Staff successfully ran the finance extract process, PHPFEXP, which summaries the payroll records in order to transmit information to the Finance department. Finally staff successfully ran NHPFIN2, the feed to Finance process. This process feeds the summary record files to Finance.

Now it was time for the users to add their own employees and jobs, which they accomplished with assistance from the instructor. One example was missing the required deductions, so the necessary deduction codes were added and PHPTIME for re-extract was submitted.  This process resulted in employees with different dispositions, 05 (errors), 10 (requires time input) and 20 (Awaiting Proof – no errors).  Staff was shown how to correct the errors.  The errors can be found on-line using the form PHIDERR. The report PHRDERR can be used to list the errors. The report PHRDCON can be used to list the payroll dispositions.  The PHRDERR and PHRDCON reports were recommended for use after each step of the payroll process.  We then proceeded to run PHPPROF and PHPLEAV.  Upon checking out the leave calculations using online form PHIACCR and PEALEAV, we discussed and changed the leave flag on PTRINST to roll before the take and leave. The PTRLCAT the leave category rule form was reviewed.

During the process of getting errors corrected and similar operations, demonstration of various operations on PHAHOUR – time entry form – were performed.  This included testing additional earnings and adding leave taken which reduced regular hours for exception employees.  We discussed the flag that reduces regular hours on PTRECLS and how it functions.  Staff will make necessary adjustments on PTRECLS and perform further tests.

The output of the payroll calculation process PHPCALC was reviewed.  The applicable gross was inflated on the tax deductions.  The pre-tax deductions were calculated as assigned by the priority on PTRBDCA.  The pre-tax deductions had not been listed under the excluded deduction option on PTRBDCA.  Staff added the pre-tax deduction as an excluded deduction for the example person.  PHPCALC was rerun and the taxes and applicable gross were reviewed.  Staff will add the necessary excluded deductions and earnings on PTRBDCA.

Most of the online day-to-day entry was performed by staff. Payroll staff performed the job submission steps which should only be performed by one person.

Discussion/general information that came up during this trip:

Staff noticed that the address was missing on the check/direct deposit.  We set up GTVSDAX to allow for this to occur.  Staff will move this to pre-prod and production instances.

Premium pay training will be needed to set up longevity and shift differential. This training will be included as part of the next training.

Faculty Load and Compensation was demonstrated.  Foothill DeAnza’s current process of using workload with four percentage points combined with the annual salary and step of the employee was discussed.  This information was relayed to the project manager.

At the end of the visit, we inadvertently processed payroll while several people were in forms used to create jobs and deductions.  This may have caused a database lock.  A very valuable lesson was learned. Payroll needs to communicate with data-entry staff when they are running payroll.

We discussed additional compensation that is not part of the base earnings for the employee’s primary job.  The two main choices are additional earnings or an additional job.  Additional default earnings do not get encumbered, but an additional job could be encumbered.

Homework for the team is to change the set-up tables, based on their increased knowledge of the system.  Staff will also want to document their processes.  Staff will want to continue using the quick flow that was set-up in the test system, and enter the rest of the test 100.

| ## Concerns / Decisions to be made |  |  |  |
| --- | --- | --- | --- |
| Description | Owner | Target Date for Closure | Action Plan |
| Test the Banner tax amounts and compare to current system. | Kim Chief Elk, SGHE HR Functional Consultants and HR staff | ASAP | Staff will enter the necessary rule and table information in Banner. Kim Chief Elk will run a test payroll. If the taxes are different, Kim Chief Elk and SGHE HR functional consultants will determine a course of action. |
| Several tasks still need to be accommodated in the training schedule (examples: faculty load, web time entry, etc.) | Kim Chief Elk and SGHE HR Functional Consultants |  | We discussed the need to add specific training to the overall schedule. These training sessions will not be additional sessions, but will most likely utilize the currently scheduled consulting session weeks. Some of these items can not be accommodated until FHDA CCD has installed the CALB 8.0 release due out in Spring 2009. |

| Interfaces with existing systems (examples: Liquid Office, SIS, Hershey, etc.) | ETS |  | The SGHE integration team indicated in prior training that HR functional consultants would be providing information regarding these interfaces. To my knowledge, the integration team should be working with the HR technical consultants to complete these tasks. I have contacted the integration team to determine what information they are expecting the functional consultants to provide. As of this writing, I have not yet obtained an answer. This will be a homework action item for SGHE. |
| --- | --- | --- | --- |
| 2 pay ids for employees | FHDA functional team | 1/31/09 | FHDA currently has 5 pay ids that are paid in the same check.and one for students and temps that are paid on a lag. They want to keep this in Banner. They can do this in Banner, but the taxes will not be the same as they are in Plus. When we first started discussing pay ids, we came up with about 6. With the exception of PT faculty and temp staff and students, the rest follow the same pay schedule. If FHDA decides to continue with 1 pay id for their regular employees, they will need to decide on how to handle the PT faculty. Their concerns of having multiple pay ids are related to deductions, garnishments, and direct deposits. |
| Budget lapsing | FHDA functional Team/IT | 2/29/09 | FHDA currently has an automated process that moves unused budget dollars to a lapsing account. Banner has the ability to track unused budget dollars, but it does not move the funds automatically to another account. If FHDA wants to continue this practice, they will need to work on developing a tool that can move the information. |
| All history is to be brought over for HR/Payroll | FHDA | 2/1/09 | A decision needs to be made on what history is to be brought over into Banner. If all history, which was said in my training, is to be brought over, the rule and validation tables will require more work and information. |
| Who will be owners of NBAFISC, NTRFINI, | FHDA | 1/9/09 | We can discuss this with the finance members but since this is a gray area in position control that affects both areas, we need to determine who will be responsible for theses forms. |
| Salary schedules | FHDA | 2/29/09 | The current salary structures as FHDA are monthly. For their employees that are 10 month or 11 month, the calculations on NTRSALA are creating the annual amount based on 12 months. We will be able to pay the employees correctly, but the amounts on the schedules will look different than what they are used to seeing today. |
| GOAMTCH | FHDA | 2/29/09 | FHDA wants to have GOAMTCH disable the create new id icon if a match on SSN is found. Currently, this is not part of baseline Banner. If this is to occur, it would have to be a mod to Banner. |
| Want one place to see all assignments and pay. | FHDA | Open | I showed the job listing NBILIST and also PEISALH but they want a breakdown of assignments. The information on the student side may take care of this for them. We will look at the student side during my next visit. |
| FHDA wants their processing automated. Some instances are: populating all occurrences of the supervisor, populating reviews, populating the MM/DD fields on NBAJOBS for step increases. | FHDA | Open | The automation that FHDA wants can probably be accomplished programmatically by with FHDA IT staff or SGHE technical. Another avenue to explore would be workflow. |
| Longevity pay and recognition awards will need to be uploaded into Banner. Will need a process to do this automatically. Amounts vary by employee | FHDA | New | Will need an earn code with a special rate and have a script that will load the information into the default earnings on NBAJOBS |

| ## Training Attendance |  |  |  |
| --- | --- | --- | --- |
| Name | Area | Email |  |
| Henry Ly | ETS | lyhenry@fhda.edu |  |
| Rhoda Wang | Payroll | wangrhoda@fhda.edu |  |
| Kim Chief Elk | HR | chiefelkkim@fhda.edu |  |
| Scottie McDaniel | District Payroll | mcdaniel@fhda.edu |  |
| Erwin Widiarta | ETS/HR & Luminis | widiartaerwin@fhda.edu |  |
| Beijing Li | District Payroll | libeijing@fhda.edu |  |
| Kristine Lestini | HR | lestinikris@fhda.edu |  |
| Irma Rodarte | ETS | rodarteirma@fhda.edu |  |
| Patty Jobs | HR | jobspatty@fhda.edu |  |
| Ly Luu | District Payroll | luuly@fhda.edu |  |
| Gigi Gallagher | HR-FH | gallaghergigi@fhda.edu |  |
| Cynthia Smith | HR-DA | smith@fhda.edu |  |
| Debbie Haynes | Campus Payroll | haynesdebbie@fhda.edu |  |
| Kevin Harral | HG Financial Aid | HarralKevin@foothill.edu |  |
| Christine Vo | Benefits Mgr |  |  |
| Hong Ngiyen | Payroll | ngiyenhong@fhda.edu |  |
| Cindy Castillo | DA Fin | CastilloCindy@deanza.edu |  |
| Anna Luna | HR | lunaana@fhda.edu |  |
| Kris Lestini | HR | lestinikris@fhda.edu |  |
| Dawna O’Malley | FA | O’malleydawna@fhda.edu |  |
| Cindy Castillo | FA | castillocindy@fhda.edu |  |
| Rachel Tai | Payroll | tairachel@fhda.edu |  |
| Jane Swanson | Scheduling | swansonjane@fhda.edu |  |
| Kathy Kyne | EIS Proj Mgr | kynekathy@deanza.edu |  |
| Lydia Hearn | SIS |  |  |

| ## Action Items and/or Assignments for SunGard Higher Education |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 11/12/08 | Contact integration team regarding needs from HR functional consultants | Jean Summers | ASAP | Complete |
| 11/13/08 | Complete trip report | Jean Summers | 11/27/08 | Complete |
| 1/8/09 | Check around and see if other schools have a process for checking student work hours against course schedule. Jeff forwarded this to the SGHE PM. They can be in touch with FHDA. | Jeff Greer |  | New/Closed |
| 03/08/09 | Discuss with Jeff Greer the concerns with 10 pays and the salary field | Dawn Sykora | Next visit | In progress |
| 03/08/09 | Complete Trip Report | Dawn Sykora | 3/13/09 | Complete |

| ## Action Items and/or Assignments for Foothill-DeAnza CCD |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 11/13/08 | Work with data standards group to ensure standards are developed prior to converting and/or entering data to the system | Kim Chief Elk | ASAP | In progress |
| 11/13/08 | Begin documenting how FHDA CCD will utilize the Banner forms and processes as they are determined. Start with PPAIDEN. | Kim Chief Elk | On-going | In progress |
| 11/13/08 | Identify who will monitor SunGard listservs for BHUMRES and BPOST and get them signed up as soon as possible | Kim Chief Elk | Immediately | In progress |
| 11/13/08 | Begin to identify current reports that will be needed from Banner and whether Banner standard reports exist or whether custom reports will be needed | All | On-going | In progress |
| 11/13/08 | Review User’s Guide information for rule/validation forms to be developed during next training session | As assigned | 12/8/08 | In progress |
| 11/13/08 | Begin to define employee classes utilizing the worksheet provided. | Kim Chief Elk | 12/8/08 | In progress |
| 11/13/08 | Identify and discuss any policy and/or procedure issues that may have arisen as a result of this training session | Kim Chief Elk | On-going | In progress |
| 11/13/08 | Develop a schedule for practicing newly developed navigation and data entry skills for all training participants as soon as the training database is available | Kim Chief Elk | On-going | In progress |
| 11/13/08 | Complete the evaluation form embedded below and send to the emails listed at the bottom of the form. | All training participants | 12/5/08 | Complete |
| 03/08/09 | Begin developing procedures and manuals for time entry | Kim Chief Elk | On-going | In progress |
| 03/08/09 | Complete assigned rule and validation tables | All | ASAP | In progress |
| 03/08/09 | Develop test 100. Enter information in either spreadsheets or Banner forms. | All | On-going | In progress |

Status: New, Open, Completed, Cancelled, Deferred

## Other