Foothill-De Anza Community College District

Communication Plan

For

Phase I

Education Information System Selection Process

Introduction

In March 2007, the Foothill-De Anza Community College District (FHDA) will begin the Educational Information System (EIS) Selection Process.  FHDA will use the Decision Director software to complete the EIS RFP process.

Decision Director is a web based tool that supports the following (l) identification of the current system capabilities; (2) development of a detailed listing of functional requirements for proposed EIS and (3) translation of the functional requirements into a formal RFP.  The Decision Director allows for the broadest level of participation from the district community.

Key Groups

- Functional Users

- Administrators and Supervisors

- EIS Steering Committee*

- ETAC

- Chancellor’s Advisory Committee

- Chancellor’s Staff

- Board of Trustees

- Staff and faculty

- Students

- Vendors

*The EIS Steering Committee will meet twice a month

Categories of Information

- Project Overview

- Individual tasks

- Training

- Report project status

Phases of the Project

- Project Planning and Kickoff

- High level review of business and educational processes

- Functional requirements collection

- Validation of requirements

- RFP release

- Analysis of RFP responses

- Recommendation

Project Planning and Kickoff

| Categories | When | To Whom | How | By Whom | Status |
| --- | --- | --- | --- | --- | --- |
| Project Overview | 12/8/06 | All Administrators | Meeting | Fred | X |
| Individual Task | 1/16/07 | Board of Trustees | Meeting | Fred | X |
| Project Overview | 1/31/07 | EIS Steering Committee | Meeting | Chien/Kathy | X |
| Project Overview | 1/31/07 | Steering Committee | Meeting | Chien/Kathy | X |
| Project Overview | 2/2/07 | All Administrators | Meeting | Chien/Kathy | X |
| Project Overview | 2/12/07 | DA Academic Senate | Meeting | Chien/Kathy |  |
| Project Overview | 2/14/07 | CS Classified Senate | Meeting | Chien/Kathy |  |
| Project Overview | 2/26/07 | FH Academic Senate (tent) | Meeting | Chien/Kathy |  |
| Project Overview | 2/15 | DA Classified Senate | Meeting | Chien/Kathy |  |
| Project Overview | Feb | FH Classified Senate | Meeting | Chien/Kathy |  |
| Project Overview | Feb | DA College Council | Meeting | Chien/Kathy |  |
| Project Overview | Feb | FH Wheel Barrel | Meeting | Chien/Kathy |  |
| Project Kickoff | 3/5/07 | Board of Trustees | Approve DD |  |  |
| Project Kickoff | 3/6/07 | All | Board Newsltr | Becky |  |
| Project Kickoff | 3/7/07 | DeAnza/Foothill | Coll newsltr | Kurt/Marissa |  |
| Individual Tasks | 3/12/07 | All | website/newsletter | Chien/Kathy |  |
| Training | TBA | All | Meeting | Chien/Kathy |  |
| Project Report | Monthly | All | Website/newsltrs | Chien/Kathy |  |

High level review of business and educational processes

| Categories | When | To Whom | How | By Whom | Status |
| --- | --- | --- | --- | --- | --- |
| Project Overview | 4/16/07 | Administrators/faculty/staff | Meeting and website | Chien/Kathy |  |
| Individual tasks | 4/23/07 | Administrators/faculty/staff | Meeting | Chien/Kathy |  |
| Training | TBA | All | Meeting | Chien/Kathy |  |
| Project reports | Weekly | All | Website | Chien/Kathy |  |

Functional Requirements Collection

| Categories | When | To Whom | How | By Whom | Status |
| --- | --- | --- | --- | --- | --- |
| Project Overview | 5/7/07 | Administrators/faculty/staff | Meeting/website/newsletters | Chien/Kathy |  |
| Individual tasks | 5/29/07 | Administrators/faculty/staff | Website | Chien/Kathy |  |
| Training | TBA | All | Meeting | Chien/Kathy |  |
| Project Reports | Weekly | All | Website | Chien/Kathy |  |

Validation of Requirements

| Categories | When | To Whom | How | By Whom | Status |
| --- | --- | --- | --- | --- | --- |
| Project Overview | 6/4/07 | All | Meeting/Website/newsltr | Chien/Kathy |  |
| Individual tasks | 6/18/07 | All | Website | Chien/Kathy |  |
| Project Reports | Weekly | All | Website | ChienKathy |  |

RFP Release

| Categories | When | To Whom | How | By Whom | Status |
| --- | --- | --- | --- | --- | --- |
| Project Overview | 6/25/07 | All | Website/newsltr | Chien/Kathy |  |
| Project Reports |  | All | Website/newsltr | Chien/Kathy |  |

Analysis of RFP Responses

| Categories | When | To Whom | How | By Whom | Status |
| --- | --- | --- | --- | --- | --- |
| Project Report | August 2007 | Steering Committee | Meeting | Chien/Kathy |  |

Recommendation

| Categories | When | To Whom | How | By Whom |
| --- | --- | --- | --- | --- |
| Project Report | Aug-Sept | Chancellor’s Staff | Meeting | Fred |

February 6, 2007