# Meeting Logistics

| Item | Banner Financial Aid Conversion |
| --- | --- |
| Date | Tuesday Feb 2, 2010 through Thursday Feb 4, 2010 |
| Time | 8:30 AM – 4:30 PM or later as needed |
| Location | TBD |
| Other Material Requirements | VGA-to-Overhead projection device and an overhead projector, if necessary. |

# Attendees

| Role | Name |
| --- | --- |
| Facilitator | Ken Whitelaw, Technical Consultant, SunGard Higher Education |
| Minute Taker |  |
| Scribe |  |
| Time Keeper | Ken Whitelaw, Technical Consultant, SunGard Higher Education |
| Other Participants | TBD |
| Not in Attendance | TBD |

# Pre-Work

The client institution must have several tasks completed before the consultant arrives at the site to conduct the migration/conversion process:

- Assuming migration from the pre-production instance to the production instance of all FA seed, rule and validation tables (non-PIDM) AND conversion of the pre-determined appropriate student data from legacy to production tables (PIDM)…

  - Both the pre-production and the production instances of Banner need to be at the same release level

  - We need the DBA to either prepare the production instance with all the current FA seed, rule, validation tables or I can help the DBA do that – if I’m going to help with this step, we need to be able to run scripts in production with a DBLINK pointing to pre-production

  - We need the extract programs run in legacy to create the appropriate extracts of student legacy data

  - We need to be able to run the conversion scripts generated by the CTOOL (scripts we created when I was last there) to load the extract data into production.  So, proper access to the production server is necessary with access to SQL PLUS.

  - For validation we need access to production with Oracle SQL Developer and access to production Banner INB and the availability of the functional folks to validate the data was moved correctly

# Purpose

The purpose of this working session is to migrate the appropriate non-PIDM FA data from pre-production to production (unless already being done) and to convert the appropriate student FA data from legacy to production.

# Desired Outcomes

- All FA data migrated and or converted as mentioned above into production

# Agenda

Day 1 - 3

| Topic | Time |
| --- | --- |
| - Review the pre-production and production instances for readiness for migration and conversion - Review the status of the non-PIDM data (seed, rule, validation) data in production and if necessary migrate that data into production - Review the conversion steps of legacy student FA data and table by table convert that data into production - Review and validate the migrated and converted data for correctness and fix anything that may need fixing | 8:30 AM – 4:30 PM Lunch Breaks |