# Foothill De Anza

# Follow-up Report for FA SAP Development

# February 2-4, 2010

| ## Account Information |  |
| --- | --- |
| Project name: | Foothill De Anza |
| Prepared by: | Ken Whitelaw |
|  | Sr. Technical Consultant |
|  | ken.whitelaw@sungardhe.com |

| ## Distribution |  |  |
| --- | --- | --- |
| Foothill De Anza | Kari Elliott elliottkari@fhda.edu | PM |
| SunGard Higher Education | Debra Treacy | PM |

## Objectives

The goal this week was to do a full migration of Financial Aid data from TST8 to TRNG8 and conversion from PLUS to TRNG8.

## Progress Report

## Accomplishments

Migration

We created a ROAINST record for aid year 1011 in TRNG8 so Hasan could update TRNG8 to 8.6, to be at the same level as TST8.  TST8 is the instance of record from which we want to get all the rule and validation tables.  TRNG8 is a PROD clone made to practice our FA migration/conversion methods detailed below.  At the end of February, the goal is to migrate/convert into PROD, at least that’s the ultimate goal.

Vicki, Sheila and I migrated FA related non-PIDM data from TST8 to TRNG8.  Please see the attached document Migration - Conversion Steps 20100202.doc for all the details and steps taken and to be taken when it’s done again into PROD.

In summary, we used the script Gen_Delete_FAISMGR_ALL_Tables 20100202.sql to delete all the rows of all the FA tables in TRNG8 except for RURVERS.  Using the script FHDA SCRIPT FA Migrate non PIDM Tables 20100202.doc we copied all the non-PIDM tables from TST8 to TRNG8.  To make sure we didn’t miss any rows we created a count table and with each step kept a count of the rows in all the tables, see script SCRIPT FA Table Counts 20100202.txt.  When done, we compared the counts from TST8 to the counts for TRNG8 to make sure everything copied properly.  There were 12 non-PIDM tables with justified differences which were mostly due to “DO NOT USE” entries not being copied.  For this summary see the bottom of the aforementioned document.

We also copied over FA’s variables, pop-sels, letters and quickflows from the general tables.  See the attached document SCRIPT FA Populate General Tables 20100202.txt for script details.

Conversion

Sheila and I performed the steps in the conversion process to load comments, SAP codes and awards for both Foothill and De Anza.  For complete details, counts and number of PIDM errors etc. please see the attached document Migration - Conversion Steps 20100202.doc.  This was straightforward without a hitch due to Sheila practicing these steps.

Validation and Important Notes

Cindy, Kevin, Sheila and I compared converted data from PLUS to Banner for the three tables RHRCOMM, RORSAPR and RPRAWRD.  Several students from each of a variety of years, codes etc were checked and everything looked good.

Vicki set up permissions to allow me to run the scripts to bring over Quikflows.  I did and tested a couple to make sure they worked.

I discovered that the 238 GLRCMPL application = ‘FINAID’ records that we thought we had exp/imp from TST8 to TRNG8 were not in TRNG8 preventing variables and pop-sels from working.  I asked Vicki if she could re exp/imp those 238 recods (added to the 461 currently there for non FINAID that makes 699).  Since Vicki was busy I compiled all the FINAID variables and FINAID pop-sels for FAODAC, FAOFHC, FAISUSR with GLBPARM and GLOLETT.

- To compile variables run GLBPARM (FINAID, Y) then run GLOLETT with (%V, FINAID, blank, blank)

- To compile pop-sels you must be logged in as FAODAC to compile pop-sels created by FAODAC, then run GLBPARM(FINAID, N) then run GLOLETT with (%S, FINAID, blank, FAODAC).

  - REPEAT above with other users like FAOFHC, FAISUSR, FAISMGR etc.

The function and procedure I create for SAP need to be put into BANINST1.  If the name of the function changes to meet new standards then each of the SAP rules needs to be changed to reflect the new function name.

Migration Script

I showed and demonstrated a script I had written to order tables by parent to the nth great grand child level in case it may be something Vicki could use with Student.  The problem is, unlike FA which is independent of other modules, so we can delete all rows from all tables and copy non-PIDM tables over from the instance of record, Student has too many tables that the other modules rely on to be able to delete all rows from all tables (STVTERM, STVSTAT, STVNATN etc.).  What would be nice to have is a script that would compare two tables – from source to target and insert new rows, delete old rows (if allowed) and update changed rows.  If that script existed I’m sure the DBAs would be aware of it.  To write such a script would be quite an effort.

## Progress Report

## Decisions Made and/or Actions Taken

| ## Attendance |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | Responsibility | Tues | Wed | Thurs |
| Cindy Castillo | FA Dir | X | X | X |
| Kevin Harral | FA Dir | X | X | X |
| Sheila Coyne | FA Tech Support | X | X | X |
| Vicki Liao | DBA | X | X | X |

| ## Action Items and/or Assignments for SunGard Higher Education |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |

Status: New, Open, Completed, Cancelled, Deferred

| ## Action Items and/or Assignments for Client |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |

Status: New, Open, Completed, Cancelled, Deferred

| ## Concerns / Decisions to be made |  |  |  |
| --- | --- | --- | --- |
| Description | Owner | Target Date for Closure | Action Plan |

## Other

Attached are all the docs and scripts created this week, copies of which I emailed to Vicki and Sheila before leaving.

FA Docs Whitelaw 20100205.zip