# Foothill-DeAnza Community College District

# Follow-up Report for January 27 - January 29, 2009

# January 30, 2009

| ## Account Information |  |
| --- | --- |
| Project name: | Foothill-DeAnza Community College District - Banner Financial Aid Implementation |
| Prepared by: | Carol Linsley |
|  | Senior Functional Financial Aid Consultant |
|  | carol.linsley@sungardhe.com |
|  | [(303) 717-5964 |

| ## Distribution |  |  |
| --- | --- | --- |
| Foothill-DeAnza CCD | Kathy Kyne | Project Manager |
| SunGard Higher Education | Rob Bailey | Project Manager |
| SunGard Higher Education | Linda Wooden | Functional Project Manager |
| Foothill-DeAnza CCD | Cindy Castillo | Financial Aid Director/ FA Team Co-Lead |
| Foothill-DeAnza CCD | Kevin Harral | Financial Aid Director/ FA Team Co-Lead |

## Objectives

- Review of the agenda and expectations (from both team and consultant), introduction of members of the implementation team and review of week’s agenda.

- Banner system navigation

- Banner General system features: My Banner Menu, User Preferences, Quick- Flow, Data Extraction, Job Submission

- Banner Financial Aid System Overview

- Banner Systems Shared Data

- Common Matching

- Record Creation

- Download training

## Progress Report

## Accomplishments

The Financial Aid participants were enthusiastic and eager to begin their work in Banner.  We successfully completed all the items on the Training 1 Agenda including Navigation, Overview Shared Data, Common Matching and Record Creation.

We discussed the roles and expectations of the Implementation Team and the Sungard Consultant; the meaning of Go Live including the target date and processes that need to be completed before Go Live.

Banner Integration

Currently the Core Team meets to review the important integration decisions that need to be made where the Systems overlap.  The Financial Aid Team will work to identify those critical decision points so that decisions can be made early in the implementation.

Navigation

Basic features of the Banner System were introduced.  Navigation information covered included:

Icon identification to navigate throughout the system

Tree-menu structure

Menu bar navigation

Drop-down menu navigation

Form navigation and introduction to the parts of a form

Search procedures and wildcards

Explanation of List of Values

Keystroke and mouse navigation

Banner naming conventions

Types of forms including application, validation, rule, control and inquiry forms

Direct Access

Setting user preferences

Banner Quick Flows

By the end of the visit the participants were able to navigate among Banner fields, blocks and forms and in addition they were able to navigate to:

- GUAUPRF – Banner Preference Form – to change their Banner preferences

- GTVQUIK and GUAQUIK – Banner Quick Flow – to create and run a Quick Flow

- ROARMAN - Financial Aid Maintenance Form – to view the convenient buttons used to quickly link to a variety of forms.

- RBAABUD - Budget Form – to post a budget

- ROASTAT  - Eligibility Status Form - to view and understand the dates and navigate to the Eligibility form to view Satisfactory Progress status.

Financial Aid Overview

The purpose of the review is to familiarize the users on where the forms reside within the financial aid System.  In addition, basic end user processes were reviewed to acquaint the users with common practices.

Applicant Processing

Needs Analysis

Requirements Tracking

Budgeting

Packaging & Disbursement

Funds Management

Electronic Data Exchange

History & Transcripts

Common Functions

Student System Shared Data

Loan Processing

Student System Shared Data

Within the Banner Financial Aid module, there are forms that allow FHDA to view information from the student system without having to have access to the actual student forms.  The information available on the forms was reviewed.

RSIAPPL - Basic Applicant Information

RSISTDN -   Basic Student Information

RSIHIST - Student Academic History, cumulative and by term

RSIDEGR - Degrees received

RSIPCOL - Prior college(s) attended

RSIHSCH - Prior high school(s) attended

RSITEST - Test scores (SAT score, Ability to Benefit test scores, etc)

RSIVETN - Veterans’ information

RSIAREV - Student account information

RSICONT - Information about third party contracts for student

RSIEXPT - Information about exemptions (e.g., tuition waivers)

Common Matching

Common Matching is a process that helps the college create and manage General Person records.  General Person is a generic term that refers to people (persons) and companies (non-persons). The Common Matching process checks for existing identification records before a new person (new PIDM) is added to the database.  Common Matching also provides a mechanism to add new records to the Banner database and update existing ones. The Common Matching process is used for batch processing and may be used for online matching.  While Financial Aid uses the batch processes primarily, we reviewed the use of common matching for the manual creation of person records.  During the Dataload training, we reviewed the use of common matching for batch processing. Participants each added a Common Matching source to the Training Database.  They then used the GOAMATCH form to add a new General Person record to the Training Database.  We did not create a parameter set to use to implement the ‘LOAD’ button in the Suspense form during this visit.

Setup Forms

| GTVCMSC | Common Matching Source Code Validation |
| --- | --- |
| GORCMSC | Common Matching Source Rules |
| GORCMUS | Common Matching User Setup |
| GORCMDD | Common Matching Data Dictionary |
| GORCMRL | Common Matching Rules |
| GORNAME | Name Translation Rules |
| GORNPNM | Non-Person Name Translation Rules |
| GUAINST | Installation Controls |
| GJRJPRM | Job Parameter Set Rules |
| GJAPDFT | Default Parameter Value Validation |
| RCRDTSR | Data Source Rules |

End User Forms

| GOAMTCH | Common Matching Entry |
| --- | --- |

Banner Financial Aid Record Creation and EDE Dataload

The Data Load process loads financial aid applicant records into Banner Financial Aid from external sources via electronic media. This information is stored in temporary Oracle tables (loaded by the RCBTPxx processes), which is then used by the RCPMTCH (Financial Aid Matching Process) and RCRTPxx (database load process) programs to complete the Data Load process.  The Dataload process uses rules set up in Common Matching to perform the Common Matching process in batch.  While the institution does not have to use Common Matching for individual manually created records, it does have to use it during the EDE Dataload Process.  Participants each created a manual RNANAxx record and then manually grouped them in Tracking and Budgeting Groups.  They viewed and resolved a number of potentially matched records on GOAMATCH.

We reviewed the flow chart (below) and trained on the Dataload Process.  During the next visit we will review this process and will load 0809 ISIRS into Banner.

Setup Forms

| ROAINST | Institutional Options Form |
| --- | --- |
| RTVINFC | Interface Code Validation Form |
| RCRTPTR | Interface Translation Rules Form |
| RORCODI | COD Entity Rules |

End User Forms

| RCRSUSP | Suspended Records Maintenance |
| --- | --- |
| GOAMTCH | Common Matching Entry |
| ROISARI | SAR ID Inquiry Form |
| SPAIDEN | Person Identification Form |

Processes & Reports

| FILECAT | File Concatenation Utility |
| --- | --- |
| RCBCTxx | Financial Aid CSS Dataload Part I |
| RCBTPxx | Financial Aid EDE Dataload Part I |
| RCPMTCH | Financial Aid Dataload Part II |
| RCRTPxx | Financial Aid EDE Dataload Part III |
| RCPDTMP | Dataload Table Delete Process |
| RERISxx | ISIR Print Process |
| RERFIxx | Pell File Import (for error records) Not covered |

RCBTPxx

Receive EDE

files from the SFA and

place on your PC

Use the FILECAT program to

combine EDE files into one

batch file xxxxesar.tap

Use FTP software

to transfer the

xxxxesar.tap file to

the Dataload directory

Loads the EDE data

to temporary tables

RCPMTCH

Compares the data

in temporary tables

to data in production,

assigns status codes

RCRTPxx

Records loaded into

production tables

RCRSUSP

RERISxx

Run to print paper

ISIR records (if loaded

Records with Suspended,

Duplicate, Error, or *

status codes must be

manually resolved before

they can be loaded into

production

Records with New,

Matched, Renewal, or

Application status codes

are ready to load into

production

(New can be set to Hold)

RCPDTMP

Run to delete data

in temporary tables

before loading data

for a different

aid year

OPTIONAL

Records with Hold

status codes will remain in

the temporary tables until

a general person record is

created in production or

if the data in the temporary

tables is deleted by

running the RCPDTMP

process

FILECAT Utility

The File Concatenation Process (FILECAT) gives the user the ability to combine multiple ISIR files downloaded via the WAN software into one file (per processing year) for uploading to the Banner environment.

Start the program by typing ‘FILECAT’ at the DOS prompt in the directory where you installed the utility. Enter the names of the ISIR files you want to add to the xxxxesar.tap (where xxxx =  0809, 0910 etc. ) file to be uploaded to Banner. You may process as many ISIR files as you wish.

FILECAT syntax is:

filecat -i file1 [file2...fileN] [-e ext] [-o outfile] [-a] [-v]

where:

-i list of input files (wildcards are allowed)

-e extension of file to be output first

-o output file name (default is FILECAT.OUT)

-v enable verbose output mode

-a append rows to output file instead of overwriting

You can type ‘FILECAT’ without parameters to get detailed instructions for use.

FILECAT permits any input filenames (including the * wildcard, for example, id*). You can create any output filename, though the output filename defaults to FILECAT.OUT if not specified. Use the -a parm to append new files to an existing file; otherwise, it creates or overwrites the specified output filename. If you use the -a parameter and the output file does not already exist, you will receive an appropriate error message. The process determines the record length of the output file from the first input file it encounters, matching the input filename mask.

For example:

Filecat –i id* -o 0708esar.tap

Caution: You must exercise care in determining which ISIR files are to be added to the output file (filecat.out) xxxxesar.tap. Be sure that only files that have not been previously uploaded to Banner are added to the file.

After the xxxxesar.tap file is created, transfer this file to your data load directory in Banner by using an option in your transfer utility (for example, FTP, KERMIT, and so on) that will not change the original file structure.

Team Responsibilities

I introduced the Process Narrative form.  This form is a template that the Team will use to build end user processes.  The Team will assign a member to update this process during each training as we begin to build and test the Banner procedures.  A Team member will also be assigned to document all Team decisions and keep a book of print screens to records all finalized the Validation and Rules tables.  I also reviewed the Task Log with the Team this document is used to records progress completing and testing each module.

Next Visit

I discussed our needs to set up prior to the next visit with Cindy, Kevin and Sheila.  During that visit we will be doing our first Dataload.  Sheila will work with IT to assure that the 0809 files are in the Banner Home Directory as described in the ‘Preparation for Dataload’ document.  The documents in support of that process were included with the first Agenda.

DeAnza and Foothill currently load files from EdConnect and Sheila will try using the same process rather than switching to the Filecat process.  There are a number of ways to concatenate files and rename them so we will test their current process.

Some decisions need to be made including what release of Banner we want to work in for the short term.  Currently Banner 7.13 is the latest release.  FHDA is currently in 7.12.1.   We decided that we will continue to work in 7.12.1 using the 0809 files until the colleges begin to Dataload their 0910 files and until they upgrade to 7.13 or 7.13.0.1.

## Progress Report

## Decisions Made and/or Actions Taken

| ## Attendance |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Title | E-Mail Address | Day 1 | Day 2 | Day 3 |
| Cindy Castillo | DA: FA Director | castillocindy@deanza.edu | X | X | X |
| Kevin Harral | FH: FA Director | harralkevin@foothill.edu | X | X | X |
| Janet Schmidt | DA: Fin Aid Asst | schmidtjanet@fhda.edu | X | X |  |
| Dawna O’Malley | DA: Fin Aid Asst | o’malleydawna@deanza.edu | X | X | X |
| Kevin Murphy | FH: FA Coordinator | murphykevin@foothill.edu | X | X | X |
| Joe Ngo | DA: Fin Aid Asst | ngojoe@deanza.edu | X | X |  |
| Patricia Mondik | FH: Fin Aid Asst | mondikpatricia@foothill.edu | X | X |  |
| Joyce Feldman | DA: Fin Aid Asst | feldmanjoyce@deanza.edu | X | X |  |
| Sarah Corrao | DA: Fin Aid Asst | corraosarah@deanza.edu | X | X |  |
| Ryan Bellan | DA: Fin Aid Outreach | bellonryan@deanza.edu | X | X |  |
| Nicholas Huynh | DA: Fin Aid Asst | huynhnicholas@deanza.edu | X | X |  |
| Karen Hunter | DA: Fin Aid Asst | hunterkaren@deanza.edu | X | X | X |
| Nina Van | DA: Fin Aid Outreach | vannina@fhda.edu | X | X | X |
| Thao Nguyen | DA: Fin Aid Asst | nguyenthao@fhda.edu | X | X | X |
| Sheila Coyne | CS: Programmer Analyst | Coynesheila@fhda.edu | X | X | X |
| Josephine Christensen | FH: Fin Aid Outreach Middlefield | christensenjosephine@foothill.edu | X | X |  |
| Inna Witrop | FH: Fin Aid Outreach | Witropinna@foothill.edu | X | X |  |
| Christy Godinez | FH: Fin Aid Asst | godinezchristy@foothill.edu | X | X |  |
| Susan Bloom | DA: Assistant Director | bloomsusan@fhda.edu | X | X | X |
| Tung Duong | FH: Fin Aid Asst | duongtung@foothill.edu | X | X | X |

| ## Action Items and/or Assignments for SunGard Higher Education |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 01/30/09 | Send documents for Dataload preparation | Carol Linsley | 1/22/2009 | Complete |
| 1/30/09 | Coordinator with Remote DBA on Financial Aid release 7.13 and 7.13.0.1 | Carol Linsley Randy Teschler | 2/24/09 | Open |

Status: New, Open, Completed, Cancelled, Deferred

| ## Action Items and/or Assignments for FHDA CCD |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 1/30/2009 | Review Current Release of Banner and decide when to upgrade to 7.13 and Banner 8 | FA Implementation Team and FHDA Project Manager | Open | Open |
| 1/30/2009 | Prepare for Dataload during the next visit. | FA Implementation Team and FHDA IT | 02/24/2009 | Open |
| 1/30/2009 | Review and Practice Banner Navigation in preparation for next Training visit | FA Implementation Team | 02/24/2009 | Open |
| 1/30/2009 | Prepare list of documents used for Financial Aid Tracking. Documents with different messages and instructions must have unique names. | FA Implementation Team | 02/24/2009 | Open |

Status: New, Open, Completed, Cancelled, Deferred

| ## Concerns / Decisions to be made |  |  |  |
| --- | --- | --- | --- |
| Description | Owner | Target Date for Closure | Action Plan |
| Decisions must be made on how to allow each college to process their own students when they are in the common database starting with Dataload and flowing through FISAP | Carol Linsley and FHDA Team Leads | In Progress | Review alternatives at the next meeting and plan processes. |
| ## Other |  |  |  |

.

## Supplemental Documents Attached