# Foothill-DeAnza Community College District

# Follow-up Report for March 17- 19 2009

| ## Account Information |  |
| --- | --- |
| Project name: | Foothill-DeAnza Community College District - Banner Financial Aid Implementation |
| Prepared by: | Carol Linsley |
|  | Senior Functional Financial Aid Consultant |
|  | carol.linsley@sungardhe.com |
|  | [(303) 717-5964 |

| ## Distribution |  |  |
| --- | --- | --- |
| Foothill-DeAnza CCD | Kathy Kyne | Project Manager |
| SunGard Higher Education | Rob Bailey | Project Manager |
| SunGard Higher Education | Linda Wooden | Functional Project Manager |
| Foothill-DeAnza CCD | Cindy Castillo | Financial Aid Director/ FA Team Co-Lead |
| Foothill-DeAnza CCD | Kevin Harral | Financial Aid Director/ FA Team Co-Lead |

## Objectives

Population Selection

# Demonstrate ability to create a simple population selection

# Demonstrate ability to run a simple population selection

# Demonstrate ability to use a population selection in a job or report

Common Functions: Batch Posting

- Create batch posting rules associated with federal comment codes and demonstrate an understanding of how the batch posting process works

- Identify the batch posting items available

Letter Generation

# Demonstrate ability to create and/or modify a variable

# Demonstrate ability to create and run a letter

Applicant Budgeting

- Identify the rules and validation forms that support the Applicant Budgets module

- Assign a student to a budget group manually, online and in batch

- Adjust individual budget components for a student

- Identify the areas requiring configuration to support the Banner Self-Service product

## Progress Report

## Accomplishments

The Financial Aid Team made a lot of progress during Training this week.  They were enthusiastic in their work.  They demonstrated their ability to understand and perform complex processes in Banner.

Population Selection

Population Selection allows the user to write rules to locate people (PIDM’s) in Banner who have the same attributes.  Population Selection is one of the most powerful tools in Banner because it allows the user to ‘find’ groups of people and run reports and processes against those people, extract letters or simply receive a list of the people.  During this session, we reviewed the forms, processes and reports associated with population selection. The following forms, reports and processes were reviewed:

Setup Forms

| GLRSLCT | Population Selection Definition Rules Form |
| --- | --- |
| GLROBJT | Object Definition Rules Form |
| GLRAPPL | Application Definition Rules Form |

Processes & Reports

| GLBDATA | Population Selection Extract |
| --- | --- |
| RORAPLT | Basic Applicant Report |

End User Forms

| GLIEXTR | Population Selection Extract Inquiry Form |
| --- | --- |
| GLAEXTR | Population Selection Data Extract Form |

The FA Team was very interested in this process each member built, modified and ran their own population selections   The Team already has a Generic ID set up one for each college.  We worked on writing Variables and testing them.  The Team worked in groups to write their own Variables.    We built Popsels to find student who have selected either Foothill or DeAnza on their FAFSA.  This is a complex popsel which looks at all 10 of the College Choice fields.  We practiced Batch Posting the College Code for Foothill and DeAnza (FH, DA) to the User Defined field Value 1.(ROBUSDF_VALUE_1)..  The Team leads are considering how they want to define students who apply to both colleges.

In addition, the Team worked on the GLROBJT forms writing Objects which will provide the joins for the RCRAPPx Tables as well as creating Objects using the User Defined fields to identify Foothill and DeAnza.  We reviewed all the Batch Posting processes. Each member of the Team wrote a two Popsels and was able to use the Union/Intersection/Minus fields to see the third output generated using this method.

Letter Generation

The Letter Generation module lets you generate letters or produce a download file that can be used to produce letters with Microsoft Word. Some of the functions you can perform in the Letter Generation module are:

- Define the functional areas (applications) used in the Population Selection and Letter Generation modules.

- Define common rules (objects) that are used in many different population selections and variables.

- Define the variables used in the Population Selection and Letter Generation modules to select a specific piece of data in the database.

- Build paragraphs that contain variables

- Build a letter from these paragraphs.

- Extract variable data from the database for pending letters, or for a specific letter and selected population. (You can use the Population Selection module or a specific Banner process to select the population.)

- Merge the extracted variable data to produce a download file for Microsoft Word.

Setup Forms

| GLRVRBL | Variable Definition Rules Form |
| --- | --- |
| GTVPARA | Paragraph Code Validation Form |
| GTVLETR | Letter Code Validation Form |
| GUAPARA | Letter Generation Paragraph Form |
| GUALETR | Letter Process Form |
| GLRSLCT | Population Selection Rules |

End User Forms

| RUAMAIL | Financial Aid Mail Form |
| --- | --- |
| GUIMAIL | Mail Query Form |
| ROAIMMP | Applicant Immediate Process Form |

Processes & Reports

| GLBLSEL | Letter Variables Extract |
| --- | --- |
| GLRLETR | Letter Generation Print Report |
| RLRLETR | Award/Tracking Letter Indicator Reset |

Letters can be run using a population selection or by entering the letter to be run on RUAMAIL.  When running letters using a population selection, the user will enter ‘N’ for parameter #2 of GLBLSEL (Print Pending Letters).  However, when running letters based on their existence on RUAMAIL, the user will enter a ‘Y’ for the same parameter.  In both instances, the user will need to enter the name of the letter (parameter #3).  During the session, all participants were able to build a letter and successfully run all three parts of letter generation.

The Team intends to communicate with applicants using e-mails primarily using student’s home email found on the FAFSA. They will use Banner Self Serve emails for this purpose.  Where email addresses do not exist. they will use the Letter Generation process to extract addresses for postcard.  We have scheduled a Training session to work on the Self Service module including both the email, questions and answers, requesting a lender, Terms and Conditions and other capabilities found in that module.

Applicant Budget

The Budgeting module calculates and assigns cost of attendance values to each applicant based on budget types in effect at the institution (for example, tuition, fees, room and board, etc.).

The module features:

- Budget Component Assignment – Assigns a pre-defined set of budget categories (components) and values to students according to their budget group.

- Budget Averaging – Creates a budget which is a weighted average of two or more budgets. This is useful for a student who is on-campus for half-a-year and off-campus for the other half.

- Multiple Budgets – Based on user-defined rules, a student can be assigned a Pell Budget plus one additional budget.

The following forms, processes and reports were reviewed:

Applicant Budget Setup Forms

| ROAINST | Institutional Options Form |
| --- | --- |
| RTVCOMP | Budget Component Validation Form |
| RTVBTYP | Budget Type Validation Form |
| RTVBGRP | Budget Group Validation Form |
| RBRGTYP | Budget Group/Type Rules Form |
| RBRCOMP | Budget Component Rules Form |
| RORRULE | Financial Aid Selection Rules Form (Type B) |
| RTVMESG | Message Code Validation Form |
| RORMESG | Message Rules Form |
| RORPOST | Batch Posting Rules For Budget |
| RTVAPRD | Aid Period Validation Form |
| RORTPRD | Aid Period/Term Rules Form |

Applicant Budget End User Forms

| RBAABUD | Applicant Budget Form |
| --- | --- |
| ROARMAN | Financial Aid Record Maintenance Form |
| ROAIMMP | Applicant Immediate Process Form |
| RBIBUDG | Budget Inquiry Form |
| ROIGRPI | Group Inquiry Form |

Applicant Budget Processes & Reports

| RORGRPS | Batch Automatic Grouping |
| --- | --- |
| RBRABUD | Applicant Budget Report |
| RBRBCMP | Budget Component Report |

The Team created some basic Budget Groups.  The Team will need to review the groups during the next consulting visit.  Each of the Team members created an online budget, changed a budget manually, and added components to an existing budget.  Each Team member created a mixed budget.  We wrote some basic budgeting rules and tested them to assure that they worked. The team is considering how to manage students who are not California residents.   As a test we set up separate Tracking groups for non- residents and residents.  However, since the colleges are not holding up any processes until students are admitted we need to consider a more sophisticated rule which looks first at the residency in SGASTDN using the most recent  term from the SGBSTDN table and if that does not exist uses the Legal residency state code.  Carol will send them a sample rule to use.

FHDA PROCEDURE – Dataload through Correction Processing

The following are the procedures for FHDA.  FHDA will be building on this data throughout the implementation and will add onto this procedure list with delivered processes and reports and new processes and reports that are created internally.

Dataload

- Draw down files from mailbox

- Create and/or concatenate 0910 esar.tap file at the DOS prompt

- FTP 0910esar.tap to $DATA_HOME or use some other process to move the files to 0910esar.tap

- RCPDTMP - Optionally clear temp file

- RCBTP 10 - load records to the temp table

- RCPMTCH – match records from temp file to general person in Banner

- RCRTP10 – populate permanent records in Banner for matched and new people (optional)

- RCRSUSP – work suspense records

- RCRTP10 - populate permanent records in Banner for matched and optionally new people

- RORUSER – Run process to Initialize the User Defined table

Requirements Tracking

- GLBDATA – Run college specific Popsels based on college choice (FH_COLLEGE_CODE, DE_ANZA_COLLEGE_CODE

- RORPOST – Select category COLLEGE

- RPRBPST – Batch post user defined field Value 1 with the college code

- GLBDATA – find people who need a tracking group  run READY_TO_TRACK (optional – may re-group all applicants)

- RORGRPS – put people in population selection from #1 into tracking groups and assigns tracking requirements

- GLBDATA – Run NEW_EDE popsel

- RORPOST – select batch posting rules for people in #3 using category CCODE

- RORBPST – batch post requirements to applicants

- GLBDATA – find people in ‘DEFAULT’ group to manually review applicants not assigned to tracking group

- RORAPLT – report people in #5

- GLBDATA - Run additional Popsels for individual documents

- RORPOST -  Select category

- RORBPST – Batch post all additional documents to

Banner Need Analysis

- Quick Flow – VERFICATION - Suggested

  - ROASTAT – general info

  - RRAAREQ – view documents requested

  - RNRNA10

  - RNASL10 – review NSLDS

  - RNIMS10 – review comment codes

  - RNARS10 – review reject

  - RNANA10– make changes & lock record

  - ROAPELL – mark as verified

  - RRAAREQ – satisfy documents

- RLRLOGG – log all changes to REACORR & logging forms

- GLBDATA – Population Selection to limit the correction records to be sent.

- REBCD10 – create batch against

- FTP – correction file

Create & Send Alert Request Transfer Monitoring (We have not covered this topic)

- GLBDATA – find transfer students

- RNRTMAC – create TM records

- RNRTMNE – extract records

- Send alert request

Load Alert & Response Files

- Receive response file

- RNRTMNI – load response file

- Receive alert records

- RNRTMNI – load alert records

  - Review manually on RNASLxx

And/or

  - Put people received into popsel

  - RPBVLDT – packaging & disbursement validation

    - P

    - D

  - RPBVDRV – print report

| ## Supplemental Documentation |  |
| --- | --- |
| Use of RNRVRFY |  |
| Loading Options on ROAINST and RCRTPxx |  |
| Transfer Monitoring |  |
| Correction Processing |  |

| ## Attendance |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Title | E-Mail Address | Day 1 | Day 2 | Day 3 |
| Cindy Castillo | DA: FA Director | castillocindy@deanza.edu | X | X | X |
| Kevin Harral | FH: FA Director | harralkevin@foothill.edu | X | X | X |
| Kevin Murphy | FH: FA Coordinator | murphykevin@foothill.edu | X | X | X |
| Nina Van | DA: Fin Aid Outreach | vannina@fhda.edu | X | X | X |
| Sheila Coyne | CS: Programmer Analyst | Coynesheila@fhda.edu | X | X | X |
| Susan Bloom | DA: Assistant Director | bloomsusan@fhda.edu | X | X | X |
| Tung Duong | FH: Fin Aid Asst | duongtung@foothill.edu | X | X | X |
| Joe Ngo |  | ngljoe@foothil.edu |  |  | X |
| Christy Godinez |  | godinezchristy@foothill.edu |  |  | X |

| ## Action Items and/or Assignments for SunGard Higher Education |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 01/30/09 | Send documents for Dataload preparation | Carol Linsley | 1/22/2009 | Complete |
| 1/30/09 | Coordinator with Remote DBA on Financial Aid release 7.13.0.1 and CALB 7.6 | Carol Linsley Randy Teschler | 2/24/09 | Open |
| 3/17/2009 | Sample Rules are needed to Assign students to correct residency groups | Carol Linsley | 4/27/09 | Open |
| ## Action Items and/or Assignments for FHDA CCD |  |  |  |  |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 1/30/2009 | Review Current Release of Banner and decide when to upgrade to Banner 8 | FA Implementation Team and FHDA Project Manager | Open | Open |
| 1/30/2009 | Prepare for Dataload during the next visit. | FA Implementation Team and FHDA IT | 02/24/2009 | Complete |
| 1/30/2009 | Review and Practice Banner Navigation in preparation for next Training visit | FA Implementation Team | 02/24/2009 | Complete |
| 1/30/2009 | Prepare list of documents used for Financial Aid Tracking. Documents with different messages and instructions must have unique names. | FA Implementation Team | 02/24/2009 | Complete |
| 02/27/09 | Decide when you want to start bringing in 09/10 ISIRS into TRAIN . I recommend that you are able to do this during the first Consulting visit scheduled for 3/24/09 | FA Implementation Team | 3/17/09 | Open |
| 02/27/09 | Review whether to install an FTP process to move the files to prevent the blank line in the 0910ESAR.tap file. It seems that your current process will not give us the desired outcome. | FA Implementation Team and IT | 3/17/09 | Open |
| 02/27/09 | Enter more of the Comment Codes on the RORPOST table in TRAIN using the model from the training this week | FA Implementation Team | 3/17/09 | Open |
| 02/27/09 | Have available at the next Training the 0910 academic and processing calendars for both colleges available. Review your student budgets and budget components for 09/10 and have them available. | FA Implementation Team | 3/17/09 | Open |
| 02/27/09 | Assure that you and the Team have security access to the TEST system | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Work with IT to get a Generic ID established | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Decide how to manage and post any outputs from Banner that you want to share with the college FA staff. We talked some about printing out reports, posting them on a shared drive etc. | FA Implementation Team | 3/17/09 | Open |
| 02/27/09 | Review the included document ‘ FA Interface’ as a guide to working with the STUDENT team to identify and begin to build the Tables in the other System that apply to you as we discussed . | FA Implementation Team | 3/17/09 | Open |
| 02/27/09 | Review the document on Student Employment to consider how your role with HR will be different. | FA Implementation Team | 3/17/09 | Open |
| 02/27/09 | Review the TASK LOG. Each module is outlined in detail with some questions to think about as you consider any changes in procedures. | FA Implementation Team | 3/17/09 | On-Going |
| 3/20/09 | Decide how to manage students that apply to both colleges | FA Team Leads | 3/27/09 | Open |
| 3/20/09 | Complete the list of Tracking Documents. Decide whether any college specific documents are needed and enter on RTVTREQ | FA Implementation Team | 3/27/09 | Open |
| 3/20/09 | Complete the Messages and enter on RTVTREQ | FA Implementation Team | 3/27/09 | Open |
| 3/20/09 | Complete the RORMESG form to associate the Documents with the Messages | FA Implementation Team | 3/27/09 | Open |