###### Foothill-DeAnza Community College District

# Follow-up Report for July 20-22, 2010

| ## Account Information |  |
| --- | --- |
| Project name: | Foothill-DeAnza Community College District |
| Prepared by: | Carol Linsley, Senior Financial Aid Functional Consultant |
|  | Carol.linsley@ sungardhe.com |
|  | 303-717-5964 |

| ## Distribution |  |  |
| --- | --- | --- |
| Foothill-DeAnza CCD | Chien Shih | Project Manager |
| SunGard Higher Education | Debra Tracey | Project Manager |
| Foothill-DeAnza CCD | Cindy Castillo | Financial Aid Director/ FA Team Co-Lead |
| Foothill-DeAnza CCD | Kevin Harral | Financial Aid Director/ FA Team Co-Lead |

## Objectives

The purpose of this visit was to provide FHDA Post Go Live consulting support on the following topics:

- Testing Validation Tables and Procedures

- Disbursement

- COD

- Direct Loan Processing

- Multiple College enrollment

- Other Topics as Identified by the Team

## Progress Report

## Accomplishments

This visit was intended to provide support for the Team as they moved into the disbursement phase and begin to send and receive the variety of files for federal grants and loans to and from COD.

The Team is to be congratulated for successfully running their processes and sending and receiving their first Pell Grant and Direct Loan files to COD.

Other Topics Identified by the Team

Dependency Override Procedures

- We reviewed the process for creating dependency overrides.  Students with dependency overrides are returned from CPS with the original data still on RNANAxx.  (For example age less than 24 and no parental data).  As soon as this ISIR is received it should be locked to prevent a new needs analysis calculation which might return the student to dependent.  This is especially critical when adding the summer aid period to a fall/winter/spring student where the EFC duration has to be recalculated and therefore must be unlocked and the override set to calculate and relock..

BOGW Calculations

- Recalculations for applicants that were previously ‘Not Eligible’ were not picking up any students.    We revised and tested the Recalculation popsel including updating a field name for a View that sill said 0910   They revised their process  for running SVPISIR with the ‘Recalculation’ parameter set to Y.  In the new procedures all resident students are tested against BOGW eligibility as soon as budgets are applied.  About once per week those that were not eligible on the first run will be picked up in the revised popsel and their eligibility redetermined.

- I clarified that the students EFC is not the determiner for eligibility for BOGW instead the student needs to have at least one dollar of need. Therefore, a student with a high EFC will be eligible is the student budget is higher than the EFC by one dollar.

- We reviewed the new release of BOGW where some defects had been fixed by the California Solutions Center.

- BOGW defects were encountered:

  - Student household size is again being required.  This was a previous defect that was fixed previously and is reoccurring.

  - The payment process is not automatically triggered when students are added to the ISIR tab on the BOGW Application Form - SVASFND.  This is a known defect.

Direct Loan

- The Team wanted to be able to create a partial accept as WA ‘Web Accept’ if the student has previously accepted the loan but was now requesting an increase in the loan amount.  In Banner when the award is increased the previously accepted amount no longer shows.  Instead the entire loan  now displays as ‘Accepted’

- We reviewed the process for printing Promissory notes on campus where the student has requested one. The Loan processors understand that the Prom Note tab in the Loan Application Form -RPRLORC needs to be manually updated which will update the requirement on the Requirements Form -RRAAREQ.

Pell and ACG Grant

- ACG disbursement procedures needed to be amended.  Starting with 1011.  ACG is recalculated at the time of disbursement.  It is looking for a Pell Grant payment for the aid year.  When it does not find this Pell payment the ACG errors out.  To remedy this they will run RPEDISB twice to pick up those eligible ACG students.

College Code

- In a few situations the College Code was not applied to an incoming student.  We reviewed the popsel and isolated a case where this happened but were not able to determine why a student was missed.

Funds Management

- I reviewed the funds management module including the RFIBUDG form.  Since this procedure is so different from the way funds are managed in the PLUS System was hard for the Team to understand that ‘Canceled, Denied’ awards are not subtracted from the ‘Available to Offer’ in Banner.    We spent time looking at each field and deciding how to keep the Available to Offer high enough to allow additional awards but keeping the budgeting amount within the amount allocated for the year. Over time tracking the percent of overawards in Banner will become easier so that subsequent adjustments will be fewer to spend the desired amount for each fund annually.

Disbursement

- The colleges successfully ran the disbursement processes.  They were able to understand and fix any disbursement errors.

- The Team discussed how to manage the summer disbursement processes and decided that they would not run the ‘Freeze’ process for summer.  The enrollment for this time period is constantly in flux and determining one point to freeze did not seem to make sense.  The Freeze for fall/winter/spring will remain at about 50% of the term.

- The Team successfully worked with AR and Finance to send the disbursement file to Higher One so that refunds could be put on the Higher One card.

COD

- While I was onsite each college sent their first Pell and Direct Loan disbursement files to COD.  The files were returned without any errors and the disbursements were accepted by COD.

- We spent time reviewing the Process Flow for Direct Loans and the multiple files that COD sends to the college and the process for uploading them into Banner.  I shared the list of files that are processed and not processed by Banner for Direct Loans with Karen and the Team.   .

Return of Title IV

- Now that disbursements have been run in production the Team wanted to work hands on with the Return of Title IV processes.  We reviewed the procedures and the forms used.  The Team was able to place the Withdrawn Status on the Registration Form - SFAREGS, create the Withdrawal Form -SFAWDRL, and then calculate the return on the Title IV Calculation Form -  RPATIVC.

- We also reviewed the multiple reports that are used to select the correct students at each step of the process and when finalized keep a cumulative record of their work on the Title IV Report run from  RPRTIVI.  The forms are outlined in a previous Trip Report so I will not repeat them here.

- The colleges do not use the ‘F’ grade as an indicator of non-completion for a course so they will not be using that parameter 08 in the SFRNOWD process which selects the students who must have a Title IV calculation.

Cross Over Pell and Year Round Pell

- The summer term for summer 2011 may start prior to June 30.  If so that would require that FHDA set up one term for each school as a Cross Over term and make it part of a Cross Over aid period.  The latest patches for AR updated Banner AR forms to accept an Aid Year designation when ever disbursement is run.

- I reviewed with the Team all the setup forms for Cross Over and we determined that they had their set up done correctly and that they understand the process.

- For Accelerated Pell where two Pell Grants can be used in one year, the Team still must decide is how many units to use as full time on the RORAYCR form.  This form is used to evaluate when a student has completed enough units to be eligible for a second Pell Grant in the same year

Transfer Between Colleges

- Some students will be transferring form one college to another during the AY.  We discussed how to create an Aid Period that captures the term at the previous school along with the subsequent terms in the new school.  After some testing the Team created some aid periods: An example is TRN2DF- Transfer to DeAnza for Fall.  The Team assigned terms 201111-Summer Foothill, 201122-Fall DeAnza, 201132-Winter DeAnza, 201142- Spring DeAnza.  This model will be used by each college to set up the most common models of transfer.

The colleges will not be finalizing their transfer procedures until fall term.  So this process is still in some flux.

The intent is to identify the students who are actually transferring and put them in the new Aid Period and reaward them to get the correct Pell and other aid assigned.  Students who are cross enrolled but prefer not to actually transfer will be worked with to determine what their primary curriculum should be and more importantly for financial aid what Campus Code is assigned for the term.

More testing and actual hands on work will be required once all the procedures are finalized.   Work needs to continue on identifying these students and managing them proactively.  I will continue to work with the Team on an as needed basis to complete the procedures for this process.

| ## Attendance |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Title | E-Mail Address | Day 1 | Day 2 | Day 3 |
| Cindy Castillo | DA: FA Director | castillocindy@deanza.edu | X | X | X |
| Kevin Harral | FH: FA Director | harralkevin@foothill.edu | X | X | X |
| Kevin Murphy | FH: FA Coordinator | murphykevin@foothill.edu | X | X | X |
| Nina Van | DA: Fin Aid Outreach | vannina@fhda.edu | X | X | X |
| Susan Bloom | DA: Assistant Director | bloomsusan@fhda.edu | X | X | X |
| Inna Witrop | FH: Fin Aid Outreach | Witropinna@foothill.edu |  | X | X |
| Karen Hunter | DA COD processing | khunter@fhda.edu |  | X | X |
| Chrissy Godinez | FH Loan Processing | cgodinez@fhda.edu |  | X | X |
| Joe Ngo | DA Loan Processing | jngo@fhda.edu |  | X |  |

| ## Action Items and/or Assignments for SunGard Higher Education |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 01/30/09 | Send documents for Dataload preparation | Carol Linsley | 1/22/2009 | Complete |
| 1/30/09 | Coordinator with Remote DBA on Financial Aid release 7.13.0.1 and CALB 7.6 | Carol Linsley Randy Teschner | 2/24/09 | Complete |
| 3/17/2009 | Sample Rules are needed to Assign students to correct residency groups | Carol Linsley Ken Whitelaw | 4/27/09 | Complete |
| 3/27/09 | Provide calendar of Banner releases to coordinate with future agenda. | Carol Linsley | 4/15/09 | Complete |
| 5/1/2009 | Build a variable for use in the College Code Popsel | Carol Linsley | 5/1/2009 | Complete |
| 6/5/2009 | Request update of TEST to Banner 8 | Carol Linsley | 5/10/2009 | Complete |
| 7/4/2009 | Work with Jeff Greer and Ken Whitelaw to determine how to move the correct payroll figures into the correct term for each college since the district will be running a combined payroll. | Carol Linsley Jeff Greer Ken Whitelaw | Prior to HR go live | Open |
| 7/17/09 | Send popsel to use to satisfy Admit Document in Tracking | Carol Linsley | 8/13/2009 | Complete |
| 7/17/2009 | Work with Ca Solutions center to determine why multiple colleges cannot create a BOG record | Carol Linsley | 8/13/2009 | Complete |
| 8/21/2009 | Work with Action Line to resolve problem with SVPISIR | Carol Linsley | 9/8/2009 | Complete |
| 8/21/2009 | Provide sample population selelction using campus code | Carol Linsley | 9/8/2009 | Complete |
| 12/4/09 | Provide sample population selection for Recalculate BOGW | Carol Linsley | 12/4/09 | Complete |
| 12/6/09 | Complete SAP rules | Ken Whitelaw | 1/22/09 | Complete |
| 3/09/10 | Work with Jeff Greer and Ken Whitelaw to determine how to move the correct payroll figures into the correct term for each college since the district will be running a combined payroll. | Carol Linsley Jeff Greer Ken Whitelaw | Prior to HR go live | Open |

| ## Action Items and/or Assignments for FHDA CCD |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 1/30/2009 | Review Current Release of Banner and decide when to upgrade to Banner 8 and CALB 8 | FA Implementation Team and FHDA Project Manager | 4/27/2009 | Complete |
| 1/30/2009 | Prepare for Dataload during the next visit. | FA Implementation Team and FHDA IT | 02/24/2009 | Complete |
| 1/30/2009 | Review and Practice Banner Navigation in preparation for next Training visit | FA Implementation Team | 02/24/2009 | Complete |
| 1/30/2009 | Prepare list of documents used for Financial Aid Tracking. Documents with different messages and instructions must have unique names. | FA Implementation Team | 02/24/2009 | Complete |
| 02/27/09 | Decide when you want to start bringing in 09/10 ISIRS into TRAIN . I recommend that you are able to do this during the first Consulting visit scheduled for 3/24/09 | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Review whether to install an FTP process to move the files to prevent the blank line in the 0910ESAR.tap file. It seems that your current process will not give us the desired outcome. | FA Implementation Team and IT | 3/17/09 | Complete and using a script provided by Ken W to remove the extra line |
| 02/27/09 | Enter more of the Comment Codes on the RORPOST table in TRAIN using the model from the training this week | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Have available at the next Training the 0910 academic and processing calendars for both colleges available. Review your student budgets and budget components for 09/10 and have them available. | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Assure that you and the Team have security access to the TEST system | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Work with IT to get a Generic ID established | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Decide how to manage and post any outputs from Banner that you want to share with the college FA staff. We talked some about printing out reports, posting them on a shared drive etc. | FA Implementation Team | 3/17/09 | In Process |
| 02/27/09 | Review the included document ‘ FA Interface’ as a guide to working with the STUDENT team to identify and begin to build the Tables in the other System that apply to you as we discussed . | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Review the document on Student Employment to consider how your role with HR will be different. | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Review the TASK LOG. Each module is outlined in detail with some questions to think about as you consider any changes in procedures. | FA Implementation Team | 3/17/09 | On-Going |
| 3/20/09 | Decide how to manage students that apply to both colleges | FA Team Leads | 3/27/09 | Complete |
| 3/20/09 | Complete the list of Tracking Documents. Decide whether any college specific documents are needed and enter on RTVTREQ | FA Implementation Team | 3/27/09 | Complete |
| 3/20/09 | Complete the Messages and enter on RTVTREQ | FA Implementation Team | 3/27/09 | Complete |
| 3/20/09 | Complete the RORMESG form to associate the Documents with the Messages | FA Implementation Team | 3/27/09 | Complete |
| 3/27/09 | Practice Dataload, resolving suspense and completing Tracking and Budgeting Processes. Test outcomes and identify any issues. | FA Implementation Team | 8/17/2009 | Complete |
| 3/27/09 | Update TASK Log for Dataload, Tracking and Budgeting. Identify issues | FA Implementation Team | 4/27/09 | Complete |
| 5/1/2009 | Review financial aid funds that will be used in Banner in preparation for funds management/packaging training. | FA Implementation Team | 6/1/2009 | Complete |
| 5/1/2009 | Add the variable to current College Code popsels and test the outcome | FA Implementation Team | 5/10/2009 | Complete |
| 5/1/2009 | Review Common matching using an ‘address’ for a matching rule once General Person has been converted to TEST | FA Implementation Team |  | Complete |
| 5/1/2009 | Review the FA email type with the Student team to determine how students may update that email address | Cindy, Kevin | 6/1/2009 | Complete |
| 5/1/2009 | Develop a subsequent Email delivery process | FA Implementation Team | During next consulting workshop | Open |
| 6/5/09 | Review BOGW Process in preparation for discussion on implementation. | FA Implementation Team | During the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Review current funds and consider whether to continue to create new funds or to treat these awards as Resources. | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Enter financial aid funds for both colleges on RFRBASE | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Complete RFRMGMT for all funds entered on RFRBASE | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Review the Freeze Process and consider whether and what date to Freeze enrolled credit hours | FA Implementation Team | 9/2009 | Complete |
| 6/5/2009 | Review RPRAUDT consider how to count grades that are W – Withdrawal after the end of add/drop | FA Implementation Team Student Team | 9/2009- Hold for meeting with Student in Fall | Complete |
| 7/4/2009 | Return of Title IV – Meet with Student team to decide how to manage the total withdrawal field on SFAREGS | FA Implementation Team Student Team | 8/17/2009 | Complete |
| 7/4/2009 | Student Employment – Meet with HR/Payroll to create procedures for managing student employment. Decide whether to use a Pooled position | FA Implementation Team HR and Payroll Team | 8/17/2009 | Completex 70 positions and placements complete |
| 7/4/2009 | Transfer Monitoring - Decided frequency and which applicants to send to NSLDS in Transfer Monitoring | FA Implementation Team | 7/14/2009 | Complete |
| 7/4/2009 | SAP - Write SAP Rules based on criteria developed by Team | FHDA IT and FA Implementation Team | Prior to Go Live | Complete |
| 7/4/2009 | SAP – Review and decide how to manage incremental monitoring for Max Timeframe using User Defined fields | FA Implementation Team | During the 7/14 Consulting Visit | Complete |
| 7/17/2009 | Complete Process Narrative for processes to date | FA Implementation Team | 8/17/2009 | Complete |
| 7/17/2009 | Add Admit document to each Tracking Group as a requirement for Packaging. | FA Implementation Team | 8/17/2009 | Complete |
| 8/14/2009 | Consider the Loan Options and how much tracking in Banner to maintain. | FA Team Leads |  | Complete |
| 8/14/2009 | Year in College Popsel Write popsel to update the RNANAxx record. Set RORDATA if you do not want to send for corrections. | FA Implementation Team | 8/19/2009 | Complete |
| 8/14/2009 | Return of Title IV Script to automate the WD code on SFAREGS | FA Team Leads – Put question on BFINAID | Optional | NA |
| 8/14/2009 | Add Manual Loan processing to the Banner Processes documents | FA Implementation Team | 9/8/2009 | NA |
| 8/21/2009 | Meet with Student Team to map admission processes for students enroll in both colleges the same term or in subsequent terms. | Team Leads | 9/30/2009 | Complete |
| 9/11/09 | Continue test processes and update Task Log in preparation for moving the Tables to PPRD | Team Leads | 10/30/09 | Complete |
| 12/4/09 | Complete update of tables with 1011 dates | Team Leads | 1/22/09 | Complete |
| 12/3/09 | Continue review of multi campus processing | Team Leads | 1/22/09 | Open |
| 12/3/09 | Create and conduct End User Training Processes | FA Implementation Team | 3/21/09 | Complete |
| 12/4/09 | Finalize Loan Process | Team Leads | 1/22/09 | Complete |
| 1/29/10 | Practice Loan Processes and incorporate process into current documentation | FA Implementation Team | 3/1/10 | Complete |
| 1/29/10 | Add popsels to COD process and Test multi campus processes. | FA Implementation Team | 3/1/10 | Open |
| 5/7/2010 | Complete all Crossover Aid periods which touch summer in Production | FA Implementation Team | Ongoing | Open |
| 5/7/2010 | Download DL Tools for both colleges | FA Implementation Team | Ongoing | Open |
| 7/23/2010 | Complete RORAYCR once the decision has been made whether to use 12 or 15 units | FA Team Leads | Ongoing | Open |