# Meeting Logistics

| Item | Description |
| --- | --- |
| Date | 7/28/2026 |
| Time | 1pm PST |
| Location | Raindance 800.653.7499 passcode 3056453 |

# Attendees

| Role | Name |
| --- | --- |
| Facilitator | Steve Grim, Richard Williams |
| Other Participants | Bob Barr (Reporting Team Leader), Chien Shih (IT Director), Kathy Kyne (client PM), all other EIS Core Team Leaders, IT staff that will be responsible for maintaining the ODS |
| Not in Attendance |  |

# Pre-Work

- Client has information on the tool(s) that will be used for reporting on the ODS, and is taking steps to ensure that reporting personnel will have a reasonable level of functional expertise with the tool.

- SunGard Higher Education to have first draft of project schedule based on their consultant’s current availability

# Purpose

- Review the phases of the ODS Implementation Plan

- Discuss Roles and Responsibilities

- Discuss known exceptions (if any) to standard plan

- Establish common expectations for implementation schedule and outcomes

# Desired Outcomes

- Client will gain an understanding of how the ODS implementation will be executed

- Client will gain an understanding of the roles and responsibilities of those involved in a successful implementation

- Client will work on completing the requirements prior to the ODS install, if still not    done

- SunGard Higher Education will finalize the schedule, or note factors that may influence the final schedule

# Agenda & Minutes

| Topic | Time | Owner | Minutes |
| --- | --- | --- | --- |
| Review the agenda, gain consensus, and adjust as necessary | 5 min | Practice Manager or Project Lead |  |
| Overview of ODS: - What is it? - What Can It Do? - How does it fit into UDC? - Demo (optional) | 15 -30 min | Practice Manager or Project Lead |  |
| Discuss ODS Implementation Process - Implementation process - Planning - Reporting Assessment - Install - Technical Training - Functional Training - Implementation Requirements - Hardware and Software guidelines to be provided - Reporting Tool selection and training - Client Staff Support - Documentation and Contacts - Action Line - Admin Guide - Banner Documentation - Open discussion - Client’s implementation goals - Client’s preferred implementation timeline - Questions/Clarifications | 30 min | Practice Manager or Project Lead |  |
| Summarize—review decisions, action items, next steps | 5 min | Practice Manager or Project Lead |  |

# Decisions

# Action Items

Describe Action Items or refer to separate action item spreadsheet

| Action Item | Owner | Due Date | Status |
| --- | --- | --- | --- |

Due Date:

Status: