Conversion Notes - Foothill De Anza - April 23, 2009

Three kinds of Financial Aid tables

Seed

Rule & Validation Tables - some seed, users are fill these out

PIDM

Conversion v.s. Migration

Standard Conversion

Brutal scrub of Production FA tables except RURVERS (install info for that instance)

Created script, migrate using DBLINK the Seed and R&V Tables

Exception - RORCMPL exp/imp

Adjust SLCT sequence in Prod

Using conversion scripts we migrate from legacy the FA student related that was determined in

the FA migration scope

Test, test, test

Scope Document

What is to be converted and how far back, goal-convert data needed for on-going business

Banner is a poor audit repository - best to save in original format and have accessible from ODS

Tables

RORSTAT-need a record per student per aid year - which students and how far back

RORSAPR-SAPs - likely want the latest SAP code

RRRAREQ-one time docs, may be other docs that you want to migrate

RPRAWRD-awards to the aid year level

RPRATRM-awards to the term level

RHRCOMM-comments, sequencing

User Defined Fields - attach to student, attach to student/aid year

RPRSLDR-student lender

RPRLAPP-convert old loan apps

RBBABUD-budgets

RBRACMP-budget components

RORHOLD-holds - usually in student area

RFRBASE-from spreadsheet

SPRIDEN-Lenders, guarantors (by hand?)

RPRLNDR-Lender info (by hand?)

Mapping & Preparation

Create mapping doc - identifies the extract programs that need to be written

Setup the converter tool - generate conversion scripts

Mapping week test with dummy dat files

Extract programs written and tested

Watchful eye on new FA releases that may impact converter tool setup

Timing/Calendar

May 2009 - Mapping

Summer/Fall 2009  Extracts and conversion testing needs written/setup/tested - 4 times,

2 times it's a full conversion test

Dec 2009 - February 2010 - Migrate and convert into Production (from xxyy thru 0809)

- first SAP conversion after winter term - Mid April 2010

- second SAP conversion after spring term - Mid July 2010

Oct 2010 when FISAP out then convert 0910 data