Project Information

Project Name: Foothill De Anza Community College Project Manager: Rob Bailey Database Administrator: Randy Teschner Date as of: 7/28/2026

# Overall Production Database Status

Comments: N/A – Still in implementation phase.

# Accomplishments

- Wrote and distributed this status report. - Conf Call with Tom and Rob - RMAN configuration of APPWORX - Cold Backup of APPWORX - Conf Call with Vicki and Hasan - Reviewed RMAN configs - Archive log file locations - Archive log file format - Backup Set Location - Control File snap shots - Performed recovery of CONV instance to verify RMAN backup was working. - Setup Net Vault for backup set tape backup. - Network issues prevented Joe Lampo from connecting – I verified Banner was up/running and that I could connect. - Joe having issue with Internet Explorer and Banner connection. - Joe will have IE re-installed.

# Current/Planned Projects

Description : Upgrade non-dependant REPT/CALB modules to latest version. (Estimated) Start Date: 11/10/2008 Estimated End Date: 11/14/2008 Estimated Production Downtime Required: N/A Comments:

## Risks, Issues, and Jeopardies

Issues that will impact the project scope, budget, or schedule must be documented on an Issues Report (including severity) and sent to the Project Manager and/or Account Manager for action.

## Attachments

## Billable Hours

5.25 – rDBA hours used this week

15.5 – Total rDBA hours used (including this week)