Financial Aid – Go Live Readiness

February 16, 2010, 9:00am-10:00am

Attendees:  Chien Shih, Kevin Harral, Tom Roza, Sheila Coyne, Cindy Castillo, Joe Lampo, Rachel Tai, Hieu Nguyen, Shawna Aced, Jerrick Woo, Susan Bloom, Nina Van and Kari Elliott (note taker).

Financial Aid Issues:

- Slow working

- Still being resolved

- GRB Data

- Resolved in parameter use; use hyphen when entering date

- Expert SQL proficiency needed

- Concurrent running process underneath

- Currently in Prod only Finance can see active files; button is masked from all other users

- Financial Aid and Cashier’s office need to view if active or not

- Detail Code:

FH-Shawna

College Spreadsheet

DA-Rachel

Catherine Sun

Finance		Martin Varela

approves set up

Financial Aid

ETS		Jerrick

College

The current system is flawed. There is no control over version or where spreadsheet is. There are also issues with using CTOOL and delays. Joe Lampo will set up a Round Table discussion with Finance to discuss current system.

- Go Live dates for Detail Codes:

- March 15, 2010 – Federal & State codes (D & F alpha); approximately 50

- April 1, 2010 – Scholarship codes (D & F numeric); approximately 300

- April 1, 2010 – All other detail codes needed for cashiering