| HR Consultant | Jeff Greer Jeff.greer@sungardhe.com 619.788.7280 |
| --- | --- |
| Recommended Participants | - Human Resources implementation team - Key personnel that deal with employment, compensation management, institutional research, academic affairs and/or position control and position budgeting processes - Technical staff responsible for support of Banner HR |
| Prerequisites | - Conversion instance with Plus to Banner data converted into the following tables: - SPRIDEN - SPBPERS - SPRADDR - SPRTELE - PEBEMPL - NBRJOBS - NBRBJOBS - NBRJLBD - NBRPTOT - NBRPLBD - NBBPOSN |
|  | - PDRBDED - PDRDEDN |

Tuesday

11-AUG-2009

8:30-4:30

Payroll Processes

Time Processing Report PHPTIME

Errors

Payroll Errors Display Report PHRDERR

Pay History Display Errors PHIDERR

Corrections

Re-Extracts

Upload Liquid Office Data

Mass Time Entry Process PHPMTIM

Errors

Corrections

Pay Period Proof Process PHPPROF

Errors

Corrections

Leave Accrual/Taken Process PHPLEAV

Check Accruals

Pay History Leave Accruals PHIACCR

Check Docked Pay Records

Check Take/Accrue Processing Order

Check Banking Rules

Corrections

Payroll Calculation Process PHPCALC

Check Gross to Net

Payroll Register PHRPREG

Check Detail Inquiry PHICHEK

Check Benefit Deduction Amounts

Wednesday

12-Aug-2009

8:30-4:30

Calc Check/Direct Deposit Amts PHPDOCM

Check/Direct Deposit Print PHPCHKL

Checks

Check Issue Report PHRCISS

Direct Deposits

Direct Deposit Dist. Report PHRDIRD

Create Direct Deposit Tape PHPDIRD

Send Test file to Bank

Pay Period Update Process PHPUPDT

Payroll Register Report PHRPREG

Deduction Register Report PHRDREG

Expenditures Finance Extract PHPFEXP

Finance Interface Report NHPFIN2

Finance Posting Steps

Finance Feed Sweep Process FURFEED

Interface Process FGRTRNI

Transaction Error Report FGRTRNR

Errors

Troubleshooting

Corrections

Correcting entries on Journal Voucher Form FGAJVCD

Posting Process FGRACTG

Viewing Posted Transactions

Document Retrieval Inquiry FGIDOCR

Thursday

13-Aug-2009

8:30-4:00

General Consulting and follow up on any Conversion Testing Issues, Questions, Concerns

Depending on the outcome of the conversion payroll more time may or may not be needed on error resolution.  If time permits the following areas can be started:

- Review web time entry set up

- Start end user documentation

4:00-4:30

Trip Summary

Wrap up

    - Response to specific requests or identification of needs

    - Questions - open forum on all topics

    - Post Training Client Assignments

    - Planning for next visit

      - Pre-Requisites

      - Tasks

      - Attendees