# Meeting Logistics

| Item | Description |
| --- | --- |
| Date | Tuesday July 7, 2009 thru Thursday July 9, 2009 |
| Time | 8:30AM – 4:30PM |
| Location | TBD |

# Attendees

| Role | Name |
| --- | --- |
| Facilitator | Lily Heineman, Technical Consultant Lily.Heineman@sungardhe.com |

# Pre-Work

The client institution must have the following tasks completed prior to the arrival of the consultant:

- Access to the Converter Toolkit for both the consultant and primary technical support staff

- OS permissions should be adjusted so trainer/students can log into the OS, ftp files to and from their directories, and log into SQL*Plus from the training/conversion OS account.

- Provide training room/facility with one computer for the instructor and a minimum of one computer for each two students.

- Each computer needs ability to connect to the OS, Converter Toolkit, Banner, SQL*PLUS or other Oracle accessible tool (ie: SQLDeveloper), MS-Excel, FTP, Internet.

- Mapping Excel spreadsheets should be available for review and mapping on the instructor PC with overhead projection capability.

- Legacy data COBOL extracts ran for all tables /maps.

- Schedule those to attend.

# Purpose

Establish converter toolkit scripts for HR Benefit & Deduction tables included in the overall HR migration effort.

# Desired Outcomes

- Assist client technical staff to develop Converter Toolkit scripts move Benefit & Deduction data from legacy sources into Banner tables.

- Finalize identifying any outstanding mapping needs for Benefits & Deductions.

- Finalize identifying and developing any crosswalks needed for Benefits & Deductions conversion.

# Agenda & Minutes

| Time | Topic ~ Day 1 |
| --- | --- |
| 8:30AM-12:00 pm | Activity: Review Deduction Matrix Objectives: - Explain the relationship of PTRBDCA calc rule setup with requirements of the matrix - Refresh the technical staff on the relationship of PTRBDCA and PDRDEDN, calc rules and the 5 fields to migrate: AMT1-4 and OPT1-5 Activity: Run test scripts to ensure the PTRBDCA codes are setup according to the matrix Objectives: Ensure new BDCA codes are setup correctly for migration |
| 12:00 pm –1:00 pm | Lunch |
| 1:00 pm –4:30 pm | Activity: Review and/or Establish DEDN crosswalk Objectives: Ensure new BDCA code crosswalk is installed on the TST8 instance |
| Time | Topic ~ Day 2 |
| 8:30AM– 12:00 pm | Activity: Establish toolkit scripts and test loading legacy data for: Benefit/Deduction Tables (Step C) Employee Deduction Repeating Base Table PDRBDED |
| 12:00 pm – 1:00 pm | Lunch |
| 1:00 pm – 4:30 pm | Activity: Establish toolkit scripts and test loading legacy data for: Benefit/Deduction Tables (Step C) Employee Deduction Repeating Table PDRDEDN Activity: Run Deduction Checking scripts Objectives: Ensure PDRDEDN records meet setup requirements according to the matrix |
| Time | Topic ~ Day 3 |
| 8:30AM– 12:00 pm | Activity: Establish toolkit scripts and test loading legacy data for: Benefit/Deduction Tables (Step C) Dependent and Beneficiary Repeating Table PDRBENE - Seqno=1 for employee records (required) - Beneficiaries and Dependents (optional) Beneficiary Coverage Repeating Table PDRBCOV (Optional) |
| 12:00 pm – 1:00 pm | Lunch |
| 1:00 pm – 4:30 pm | Activity: Establish toolkit scripts and test loading legacy data for: Benefit/Deduction Tables (Step C) Employee Monthly Benefit / Deduction Totals Repeating Table PERDTOT |