# Meeting Logistics

| Item | Description |
| --- | --- |
| Date | Tuesday June 16, 2009 thru Thursday June 18, 2009 |
| Time | 9AM – 4:30PM |
| Location | TBD |

# Attendees

| Role | Name |
| --- | --- |
| Facilitator | Lily Heineman, Technical Consultant Lily.Heineman@sungardhe.com |

# Pre-Work

The client institution must have the following tasks completed prior to the arrival of the consultant:

- Access to the Converter Toolkit for both the consultant and primary technical support staff

- OS permissions should be adjusted so trainer/students can log into the OS, ftp files to and from their directories, and log into SQL*Plus from the training/conversion OS account.

- Provide training room/facility with one computer for the instructor and a minimum of one computer for each two students.

- Each computer needs ability to connect to the OS, Converter Toolkit, Banner, SQL*PLUS or other Oracle accessible tool (ie: SQLDeveloper), MS-Excel, FTP, Internet.

- Mapping Excel spreadsheets should be available for review and mapping on the instructor PC with overhead projection capability.

- Legacy data COBOL extracts ran for all tables /maps.

- Schedule those to attend.

# Purpose

Establish all converter toolkit scripts for HR tables included in the overall HR migration effort.

# Desired Outcomes

- Teach client technical staff to move legacy data from legacy sources into Banner tables using the Converter Toolkit.

- Finalize identifying any mapping needs of data elements in Banner HR to legacy data elements for conversion.

- Finalize identifying any crosswalks needed for the HR conversion effort.

# Agenda & Minutes

| Time | Topic ~ Day 1 |
| --- | --- |
| 9AM-12:00 pm | Activity: Establish toolkit scripts and crosswalks for: Position Control Tables (Step A) Position Base Table NBBPOSN Position Budget Totals Table NBRPTOT Position Labor Distribution Account Repeating Table NBRPLBD |
| 12:00 pm –1:00 pm | Lunch |
| 1:00 pm –4:30 pm | Activity: Position ControlTables (Step A) (continued) |
| Time | Topic ~ Day 2 |
| 9AM– 12:00 pm | General Person Tables (Step B) Person Identification/Name Repeating Table SPRIDEN Address and Telephone Repeating Tables SPRADDR and SPRTELE Basic Person Base Table SPBPERS Recipient Direct Deposit Information Table GXRDIRD |
| 12:00 pm – 1:00 pm | Lunch |
| 1:00 pm – 4:30 pm | Activity: Establish toolkit scripts and crosswalks for: Employee Tables (Step B) Employee Base Table PEBEMPL and associated history table Employee Leave Balances Repeating Table PERLEAV Optional Tables: PDRBENE (seqno=1, Self/Employee Record created with API) (Other dependents Optional) PDRBCOV(attach beneficiaries to benefits if FHDA desires to maintain internally) |
| Time | Topic ~ Day 3 |
| 9AM– 12:00 pm | Activity: Establish toolkit scripts and crosswalks for: Job Tables (Step B) Assignment Repeating Base Table NBRBJOB and associated history table Assignment Repeating Table NBRJOBS Assignment Labor Distribution Repeating Table NBRJLBD Employee Default Earnings Code Table NBREARN |
| 12:00 pm – 1:00 pm | Lunch |
| 1:00 pm – 4:30 pm | Activity: Jobs Tables (Step B) (continued) |