EIS Joint Meeting

July 10, 2007 Meeting Notes

Attendees:  Cindy Castillo, Sue Gatlin, Sherri Mines, Hector Quinonez, Carmen Redmond, Chien Shih, Christine Vo, Kathy Kyne

Carmen Redmond reviewed the Board of Trustees Agenda Item that established procedures and criteria for the EIS advertised competitive sealed proposal process which was approved at the July 9, 2007 meeting.

Kathy will provide the website address for the final document.

The group discussed the process for the vendor demonstrations.  It was suggested we allocate 5 days for each vendor for a complete review of their software package.  Kathy had emailed Purdue University’s script demos to the sponsors for their information.  Hard copy samples of Sierra College’s scripts and vendor schedule were available for review.  Sierra College demos were 5 days.

For the next meeting the sponsors will review the sample scripts with their teams and have a list of functional requirements they would like to see demonstrated.

The CTO of National University will be invited to discuss implementation issues.  The meeting will be extended one hour to discuss the script demonstrations.

The following items need to be completed prior to the release of the RFP on August 7:

- Finalize the RFP vendor scoring scale

- Finalize the script demonstrations with scoring forms

The Project Event Schedule was reviewed.