Foothill-De Anza Luminous Functional Team

Minutes, October 31, 2008

Present: Hueg, Spatafore, Creamer, Collings, Bruins, Hawk, Chein Shieh, Tom Roza

Absent: Drake Lewis.

Meeting Agenda:

Chien gave an overview of where we are in the hardware implementation. The interface to the student, faculty and administrator, portal or luminous infrastructure, is scheduled to begin Nov. 3.  There are four front facing Web servers they need to configure. The one parameter that needs to be burned into these servers is how do people access these servers, a url we need to define. We need to make a decision how we are going to access the servers. This is one week of consulting time at least. By mid-November, the infrastructure will be up and running in a test mode. We will have the whole Banner software architecture complete at that point. This is a generic version of a California CC layout. The huge task left, will be training, configuring rules and tables, converting old data, which will be a two year time span. By Nov. 15 the infrastructure will be up and running. We need to make sure this is configured right the first time, so we don’t double our effort. We need to define the authoring piece of the portal which will go live by April of next year. The finance piece will be accessed first, by July 1. The financial team is doing training now: general ledger, purchasing. HR Jan. 1, student March 2010. For Luminous to be live in April, we need to establish the users, so we can have single ID and password, so they can get direct access to Banner.

How are we going to define Luminous access to the outside world? Foothill. De Anza, Central Services, outside world, they all need access and have unique ID into Luminous. How do we brand the Luminous access url?

Three options presented today in the following memo: Luminous Portal Web Options.

Tom Roza: working with Drake to create the blueprint. Roza presented our concept of college specific urls. Luminous said it only supports one url. But they gave us three options.

Key Decisions

The committee agreed to Option Three, which is similar to what we agreed upon

The committee decided the Luminous url would be myportal.fhda.edu.

Major Identities/Tabs

The team discussed dropping the term tabs, since it is the same as a major identity, and confusing since the portal will not have tabs with the major identities on them for click through.

1. Faculty

Sub Identity: Full-time, part-time, retired

2. Staff

Sub Identity: 	Administrator;

Classified staff: classified supervisor; confidential; SEIU; CSEA

TEA?

3. Student

Sub Identity: Regular, Work Study, Coop, financial aid.

4. Board of Trustees

5. Alumni

6. Donor

Channels Discussion

Channels available need to be assigned to each major identity. We need a spreadsheet of all the available channels and all the major identities. We need the list of the predefined channels that we have paid for. Additional channels may be identified during the process, but they will have to be evaluated for future implementations. We do not want to build expectations that additional modules will be added, as we have purchased a set list of channels/modules and need to stay focused on implementing those efficiently and effectively.

Town Hall Meeting

For the town hall meeting, we need to present the approved and funded list of modules. We will describe what the out of the box portal will look like, and we will present that at the Town Hall. People will make comments and express their opinions as to whether they like it or not, and if a significant number of people want a particular thing that is not included, we need to know that. In addition, it would be useful to know what people value the most in terms of modules. We need to use the Town Hall as a marketing opportunity to present how exciting and valuable the new portal will be, but not make it sound like we are looking for input so much. The