| Operational Data Store |  |  |  |  | Client: Foothill-De Anza Community College District |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Pre-Install Checklist |  |  |  |  | Contact: |  |  |  |  |  |
|  |  |  |  |  | Phone: |  |  |  |  |  |
|  |  |  |  |  | Cell Phone: |  |  |  |  |  |
| Install Date: 01/19/2009 |  |  |  |  | Email: |  |  |  |  |  |
| Directions to site: Remote Install |  |  |  |  |  |  |  |  |  |  |
| Airport: N/A |  |  |  |  |  | Hotel: N/A |  |  |  |  |
| ODS Project Manager Rob Bailey | Regional Manager |  |  | Entity # |  |  | Project # |  |  | Job # |
| ODS Server: |  |  |  |  |  |  |  |  |  |  |
| Hardware Platform: HP Itanium 64-bit |  | Host Memory: 32GB |  |  |  |  |  |  | Tape Drive Type: None |  |
| Operating System: HP-UX |  | Disk Config (# Drives * Capacity): 2 -146GB |  |  |  |  |  |  | CD-ROM Drive (Y/N): Y |  |
| Operating System Version: B.11.23 |  | RAID Array (Y/N): Y Level: Raid5 |  |  |  |  |  |  |  |  |
| Oracle Installed (Y/N): Not yet, but will install. |  |  |  |  |  |  |  |  |  |  |
| Oracle Version: 10.2.0.4 64-bit |  |  |  |  |  |  |  |  |  |  |
| Transaction Server: (Oracle Database Server) |  | Banner Versions: |  |  |  |  |  |  | 3 Month Planned Upgrade Version: |  |
| Hardware Platform: HP/rx6600 |  | General: 7.5 |  |  |  |  |  |  | General: All dependant upon REPT/CALB Banner 8 |  |
| Operating System: HP-UX |  | ArSys: 7.3 |  |  |  |  |  |  | ArSys: Banner 8 |  |
| Operating System Version: B.11.23 |  | Student: 7.5.1 |  |  |  |  |  |  | Student: Banner 8 |  |
| Oracle Version: 10.2.0.4 64-bit |  | Alumni 7.5 |  |  |  |  |  |  | Alumni: Banner 8 |  |
| App Server Version: Use banssb1 as App Srvr |  | Payroll: 7.2.6 |  |  |  |  |  |  | Payroll: Banner 8 |  |
| Host Memory: 64GB RAM |  | Position Control: 7.3 |  |  |  |  |  |  | Position Control: Banner 8 |  |
| Hard Drive Config (# Drives * Capacity): 146GB |  | Financial Aid: 7.12.1 |  |  |  |  |  |  | Financial Aid: Banner 8 |  |
| RAID Array (Y/N): Level: RAID5 |  | Finance: 7.4 |  |  |  |  |  |  | Finance: Banner 8 |  |
| Connectivity Information: |  |  |  |  |  |  |  |  |  |  |
| ODS Host Address: banods.fhda.edu |  |  | ODS IP Address: 10.201.3.3 |  |  |  |  | ODS SID/Service Name: ODST |  |  |
| Banner Server Host Address: banprddb.fhda.edu |  |  | Banner IP Address: 10.201.3.2 |  |  |  |  | Banner SID/Service Name: TEST |  |  |
| Firewall(Y/N): N |  |  | Firewall IP Address: NA. Software IP, not hardware device. |  |  |  |  | AS Host Address: banssb1.fhda.edu |  |  |
| ODS SQL*Net Port: 1700 |  |  | SSH Used(Y/N) Y |  |  |  |  | AS IP Address: 10.201.2.55 |  |  |
| Banner SQL*Net Port: 1633 (TEST SID) |  |  |  |  |  |  |  |  |  |  |
| Additional Comments: FHDA has a Windows VPN which the installer will need to have an account setup. |  |  |  |  |  |  |  |  |  |  |

## Client Responsibilities

- Acquire, install, and configure the hardware, operating system, and Oracle RDBMS.

  - Please see the Information Access Hardware and Software Guide for supported RDBMS versions.

  - The Oracle RDBMS is required for installation of the ODS.  The Oracle Application Server is optional and depends upon local preferences.

  - For hardware and operating system compatibility please refer to the Oracle Certification Matrices at:  http://www.oracle.com/technology/support/metalink/index.html

Action Assignments

  - Robby Wright (Abtech) will create mount points and allocate disk space

  - Randy Teschner (SGHE) will install Oracle RDBMS

- Download (not install) Oracle Warehouse Builder 10g software and patches to ODS database server:

  - 10g Release 2 (10.2.0.1)   (this is OS specific)

    - Available via http://www.oracle.com/technology/software/products/warehouse/index.html

  - Oracle Warehouse Builder 10.2.0.2 Patchset (patch # 5696353)    (this is OS specific)

    - Available via the SGHE Customer Support Center or Oracle Metalink

  - Oracle Warehouse Builder Patch 5854738   (this is OS generic)

    - Available via the SGHE Customer Support Center or Oracle Metalink

Action Assignments

  - Vicki Liao (FHDA) will download to banmgmt.fhda.edu server (IP: 10.201.3.9)

- Confirm the server has adequate disk space.

  - Please see Appendix 1 for approximate disk space utilization.

Action Assignments

  - Vicki Liao & Norbert Debler (FHDA), Robby Wright (Abtech) will confirm disk space allocations

- Create the user accounts.

  - Oracle Warehouse Builder will be installed using the Oracle account.

  - The ODS can be installed using a separate account if desired.

Action Assignments

  - Completed: Robby Wright (Abtech) created an Oracle Account

- Configure and test the network connection for the ODS server.

  - The ODS database must be able to establish a SQL*Net connection with the Banner database server.

Action Assignments

  - Randy Teschner (SGHE) will provide Richard Williams with connection information

- Provide remote access to the ODS and Banner servers.

  - Please see Appendix 2 for additional information.

Action Assignments

  - Completed – VPN access provided.

- Perform system backups.

Action Assignments

  - Mahmood Hasan (FHDA) verified the banods server is included in NetVault backup process & is setup for Netvault full (weekly) and incremental (daily) backups.  These backup jobs are already scheduled and running as expected.

  - Vicki Liao (FHDA) to ensure backups are correct.

- Banner password management.

- The passwords for the Banner product owner accounts should be reset to the install defaults or a login.sql file should be modified to reflect the current passwords and placed on the ODS server.  The passwords of the Banner product owner accounts can be changed after the installation.

Action Assignments

  - Randy Teschner (SGHE) to provide Richard Williams with password information.

## SunGard Higher Education Responsibilities

- Provide the client with the name and contact information of the person assigned to perform their installation as soon as it is known.

- Install and configure Oracle Warehouse Builder on the ODS Server.

- Install the ODS utilizing one non-production Banner instance.

- Install & configure the web-based Administrative Interface for the ODS.

  - The Administrative Interface must be installed on either an Oracle HTTP Server or Oracle Application Server

  - If the installation is to utilize an existing server (other than the ODS server), the server must be able to communicate with the ODS server.

  - After creating the virtual host and DAD (Database Access Descriptor) used by the Administrative Interface, the server will need to be rebooted.  If it will not be possible to reboot the Application server, the Administrative Interface can be installed on the Oracle HTTP Server and migrated to the Application Server at a later date (migration of the Administrative Interface will be the responsibility of the client).

- Verify that the ODS is operational.

- Verify that the ODS Administrative Tool is operational.

- Perform an initial load of the ODS.

- Perform an initial refresh of the ODS (assuming the load completes prior to leaving).

- Provide documentation on the ODS configuration.

** NOTE **

- SunGard Higher Education will install the ODS on one database server, and one application server (if applicable).  Additional servers are the responsibility of the client; however, SunGard Higher Education can be contracted for this service.  Database performance optimization and add-on Oracle products are not part of the standard install.

Appendix 1:  Approximate Disk Space Requirements

Sample File System Structure

| Mount Point | Description/Use | Size |
| --- | --- | --- |
| /u01 | Oracle and ODS/EDW Software | 50 GB |
| /u02 | Oracle Data Files | 250 GB |
| /u03 | Oracle Archive Logs | 25 GB |

Disk Space Requirements	(Stored on Mount Point u01)

| Component | Size | Note |
| --- | --- | --- |
| Oracle RDBMS | 5 GB |  |
| Oracle AS | 5 GB | Optional |
| Oracle Warehouse Builder | 2 GB |  |
| ODS Source | 650 MB per source tree |  |

Approximate Database Size	(Stored on Mount Point u02)

| Source Banner Instance | ODS Database Size |
| --- | --- |
| SEED | 6.5 GB |
| TRNG | 6.5 GB |
| PPRD | 10 GB* |
| PROD | 15 GB * |

* Initial size.  The final size of the ODS will depend upon the size of the source Banner database.

Appendix 2:  Remote Install Requirements

Items to be completed prior to the install week:

- Confirm that the Oracle RDBMS software installed on the ODS server conforms to the requirements stated in the Information Access Hardware and Software Guide.  If other releases are desired, please contact SunGard Higher Education to verify compatibility.

- If the Administrative Interface will be hosted on an Application Server, verify that the Oracle Application Server software conforms to the requirements stated in the Information Access Hardware and Software Guide.

- Verify the release levels of the individual Banner modules.

- Provide SunGard Higher Education with the appropriate contact information.

- Provide the SunGard Higher Education consultant with a time they can work with the client contact(s) to verify connectivity.

Install						Connectivity

Name: 	_______________________		Name: 	__________________________

Email: 	_______________________              	Email: 	__________________________

Phone:	_______________________		Phone:	__________________________

Cell:     _______________________                   Cell:      __________________________

The following connectivity is required during the install:

- Connection to the ODS server with the Oracle user account (or other userid in the DBA group) including the ability to FTP files to the server.  The recommended method for this is SSH.

- Connection to the Banner server with the Oracle and Banner account including the ability to FTP files to the server.  The recommended method for this is SSH Secure Client.

- Connection to the Web used to host the Administrative Interface using the Oracle user account.  This is only required if the Web server is different then the ODS server.  We will need to the ability to FTP files from the ODS server to this server.

- X-Windows connection to the ODS server for the installation of OWB and the creation of the OWB repositories (only if using OWB 10.1.0.4).  The suggested x-windows connection is VNC although other methods can be used if SSH Tunneling is allowed.  The X-Windows portions of the install are relatively small and can be handled by talking a local person through them if necessary.

- During the installation of OWB it is necessary to run a script as root on the server.  If the root password cannot be provided, someone should be available to execute the required steps as root.

| ODS Project Manager Signature: __Stephen Grim / Luigi McMinn_____ | Date: ________ |
| --- | --- |
| ODS Installer Signature: ____Richard Williams___________________ | Date: ________ |
| Customer Signature: __________________________________ | Date: ________ |