# Foothill - De Anza CC

# Status Report

Banner Finance: Finance Progress Assessment

# March 20, 2009

| ## Account Information |  |
| --- | --- |
| Project name: | Foothill De Anza CC |
| Prepared by: | Gary Houck |
|  | Finance Team Manager/Principal Process Consultant |
|  | gary.houck@sungardhe.com |
|  | 321-460-2840 |

| ## Distribution |  |  |
| --- | --- | --- |
| Hector Ouinonez | Foothills De Anza | Controller |
| Kathy Kyne | Foothills De Anza | Project Manager |
| Rob Bailey | SunGard Higher Education | Project Manager |
| John Langlois | SunGard Higher Education | Senior Process Consultant |

## Objectives

    - Perform a Progress Assessment on the status of the Banner Finance Installation at Foothill - De Anza CC; included providing a questionnaire, discussions with Hector Quiones and Kathy Kyne of FHDA and with John Langlois and Abdul Fazul of SGHE.  The trip reports were also reviewed.

    - Provide a Status report.

## Progress Report

## Accomplishments

I had a teleconference call with Hector Quinonez and Kathy Kyne and we discussed the implementation progress to date.  I reviewed the finance trip reports to date.   As a result of that conversation, consultant interviews and the trip report reviews the following recommendations are made.

- FHDA needs to continue their stepped up their efforts with the conversion to Banner Finance.  The chart has been loaded into a TEST database.  Test transactions for budgets, expenditures and cash receipts and disbursements need to be entered.  The results should be reviewed to assess if the detail and summary reporting will meet the needs of FHDA.  This recommendation is in agreement with the schedule documented in the Finance trip report for the week of January 6.

- If the chart is acceptable, then a crosswalk should be developed to translate the legacy accounting string into the Banner accounting string (FOAPAL).  This will be used for the interfaces from the legacy payroll and student system and possibly other interfaces from third party systems.

- FHDA needs to make sure that the Evisions printing solution is finalized and tested as soon as possible.  It is essential that checks be printed and approved by the bank as early as possible.  If the ACH (direct deposit) functionality will be used a test file needs to be delivered and approved by the bank.

- The timeline and due dates outlined in the January 6 trip report need to be strictly adhered to for FHDA to have a successful go live on July 1.  It appears at this time that FHDA is meeting this schedule.

- The procurement and accounts payable staff need to practice entering requisitions, purchase orders, invoices and produce checks.  This should include a variety of transaction types and purchases, essentially a cross section of their daily activity.  This should also include any unusual or unique types of transactions.

- The review and conversion of vendors should continue as planned.  The loading of vendors should be coordinated with the conversion and loading of general person data related to employees and students as both of these are possible vendors in the Finance system.

## Progress Report

## Decisions Made and/or Actions Taken

| ## Concerns / Decisions to be made |  |  |  |
| --- | --- | --- | --- |
| Description | Owner | Target Date for Closure | Action Plan |
| None |  |  |  |

## Other

## None

## Supplemental Documents Attached