# Process Description: System Test of modules supporting registration and end of term functions

Banner Modules:  General Person, Recruiting, Admissions, Catalog, Schedule, General Student, Registration, Fee Assessment, Academic History (Optional: Financial Aid)

# Meeting Logistics

| Item | Description |
| --- | --- |
| Date | February 16-February 18, 2010 |
| Time | 8:30 a.m.-4:30 p.m. |
| Location | TBA |

# Attendees

| Role | Name |
| --- | --- |
| Facilitator | Dottie Marron |
| Scribe |  |
| Other Participants | Participants from all areas listed in the agenda. Students and faculty to test Self Service as invited by Admissions and Records leads. |

# Pre-Work

- Review and assign tasks from the “Simulation Registration Planning Document”

# Purpose

- Test, using institutionally specific data, all functions and processes required to support a successful “go-live” of the Banner Student system.

# Desired Outcomes

- Validate rule and validation table values.

- Test converted data

- Review and finalize policies and procedures

- Test Self Service

# Agenda Topics

Day 1 February 16, 2010

| Topic | Time |
| --- | --- |
| Review the agenda, gain consensus, and adjust | 8:30 a.m.-8:35 a.m. |
| - Register Students - Admit Applicants (Standard, CCCApply and Quick Admits) | 8:35 a.m.-4:30 p.m. |
| Break | 10:00 a.m.-10:15 a.m. |
| Lunch | 12:00 p.m.-1:30 p.m. |
| - Register Students - Collect payments and add additional charges - Run Batch Fee Assessment - Cancel classes | 1:30 p.m.-4:30 p.m. |
| Break | 3:00 p.m.-3:15 p.m. |
| - Register Students - Students register on Web (Through Luminis?) - Test waitlisting - Disburse Financial Aid - Adjunct Faculty load feed to HR (FLAC) | 1:00 p.m.-4:30 p.m. |

Day 2 February 17, 2010

| Topic | Time |
| --- | --- |
| - Register students-cont. - Set Up exemptions, and contracts - Register on the Web as students - Credit card payments on the Web (Touchnet) | 8:30 a.m.-12:00 p.m. |
| Break | 10:00 a.m.-10:15 a.m. |
| Lunch | 12:00 p.m.-1:30 p.m. |
| - Add/drop, change class options - Test refund rules - Test add authorization codes - Faculty view schedules and rosters on Web | 1:30 p.m-4:30 p.m. |
| Break | 3:00 p.m.-3:15 p.m. |
| - Add/drop, change class options - Test refund rules - Produce enrollment verifications - Produce class rosters (optional) - Produce other reports, as applicable | 1:00 p.m.-4:30 p.m. |

Day 3 February 18, 2010

| Topic | Time |
| --- | --- |
| - Enter grades - Faculty enter grades on Web - End of Term Procedures - Close cashiering sessions - Perform End-of-Day AR procedures through accounting feed (TGRFEED) | 8:30 a.m.-12:00 p.m. |
| Break | 10:00 a.m.-10:15 a.m. |
| Lunch | 12:00 p.m.-1:30 p.m. |
| - Complete End-of-Term processing - Produce transcripts - Wrap Up - Run Statements, refunds, and other reports, as applicable | 1:30 p.m.-4:30 p.m. |
| Break | 3:00 p.m.-3:15 p.m. |
| - Problem Resolution | 3:15 p.m.-4:30 p.m. |

# Document History

Revision Record

| Number | Date and Sections | Author | Notes |
| --- | --- | --- | --- |
| 1.0 | 2/2/10 | D. Marron | Agenda Creation |