| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| H1 | Review current policies and procedures used in processing academic history data. |  |  |  | Include review of at least the following: - Grading policy - Grade change processing - Repeat policy - Academic standing and dean’s list criteria - Academic probation criteria - Degree application procedures - Academic honor criteria - Transfer Course Processing - Transcript hold policies |
| H2 | Review Academic History Module forms and determine appropriate usage. |  |  |  | Review optional forms and values and determine whether and how they will be used. Review optional forms and values and determine whether and how they will be used. |
| H3 | Determine how Academic History data will be maintained and tracked in Banner. |  |  |  |  |
| H4 | Review Academic History Module Validation and Control forms in light of intended usage. |  |  |  | Detail codes, defined in the Student Billing Module, are used in defining transcript, graduation, and diploma fees. Grades, defined in the Academic History Module, are used in grade processing. |
| H5 | Determine appropriate values for Validation and Control forms needed to support intended processing. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| H6 | Revise current policies and prepare new policies as needed. |  |  |  |  |
| H7 | Gather and annotate any special forms used. |  |  |  | Review both pre-printed and data collection forms. Include review of at least the following: - Grade mailers - Transcript request forms - Transcripts - Grade change forms - Degree application forms |
| H8 | Determine which pre-printed forms will still be printed using Banner. |  |  |  |  |
| H9 | Review Academic History Module reports. Determine required revisions and need for new reports. |  |  |  |  |
| H10 | Determine and define interface requirements. |  |  |  |  |
| H11 | Obtain necessary approvals for new policies, procedure revisions, reports and special forms. |  |  |  |  |
| H12 | Revise forms/prepare new forms. |  |  |  |  |
| H13 | Send forms for printing. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| H14 | Enter and validate Validation and Control Forms values for required data elements. |  |  |  | Especially test use of grade values, academic standing and dean’s list rules and repeat course processing. |
| H15 | Write specifications for report revisions, new reports and required interfaces. |  |  |  |  |
| H16 | Write and test revised/new reports and interfaces. |  |  |  |  |
| H17 | User sign-off on revised/new reports and interfaces. |  |  |  |  |
| H18 | Determine table and form security for users needing access to Academic History Module forms and reports. |  |  |  |  |
| H19 | Grant table access and form security for users needing access to Academic History Module forms and reports. |  |  |  |  |
| H20 | Assign and distribute passwords and permissions to Academic History Module users. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| H23 | Determine Academic History conversion population, scope and processes. |  |  |  | Determine whether detailed or summary data will be converted. |
| H24 | Write and test conversion process. |  |  |  |  |
| H25 | Run conversion simulation. Audit data to determine that results are correct. |  |  |  |  |
| H26 | Perform Academic History conversion. |  |  |  |  |
| H27 | Verify data and correct. |  |  |  |  |
| H28 | Review sleep/wake processing and determine whether it will be used to produce “immediate” transcripts. |  |  |  | Determine number of printers and printer locations. Develop sleep/wake routine for each printer destination. |
| H29 | Write and test user procedures, reflecting Banner usage and new policies and procedures, for Academic History Module users. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| H30 | Announce new procedures and provide appropriate forms for data collection. |  |  |  |  |
| H31 | Train end-users in the use of the Academic History Module |  |  |  | Navigation, General Person, and General Student Modules training will also be required unless previously provided. Registration Module training will also be required in order to understand how enrollments are created in Academic History. Train end-users using new procedures manual. |
| H32 | Train end-users in report generation. |  |  |  |  |
| H33 | Academic History Module in production. |  |  |  | The Academic History Module must be in production before first term’s registrations are graded and rolled. If a detailed Academic History conversion is performed and past enrollments are to be used in pre-requisite or duplicate course checking, Academic History must be in production before first production registration. |